| February 2002 |
| --- |
| S | M | T | W | T | F | S |
| 27 | 28 | 29 | 30 | 31 | 1 | 2 |
| 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| 17 | 18 | 19 | 20 | 21 | 22 | 23 |
| 24 | 25 | 26 | 27 | 28 | 1 | 2 |
| December 2001 |
| S | M | T | W | T | F | S |
| 25 | 26 | 27 | 28 | 29 | 30 | 1 |
| 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 9 | 10 | 11 | 12 | 13 | 14 | 15 |
| 16 | 17 | 18 | 19 | 20 | 21 | 22 |
| 23 | 24 | 25 | 26 | 27 | 28 | 29 |
| 30 | 31 | 1 | 2 | 3 | 4 | 5 |

# RMS Planning Calendar CY 2002

# January 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 30 TXU Cutover V1.4 | 31 New Years Eve TXU Cutover V1.4 PILOT CLOSES | 1 New Years Day MARKET OPENS (00:00:01) TXU Cutover V1.4 | 2 Start customer transaction for ESI-Ids with a 01/02/02 meter read date. CRs start using the 650s. 10am Texas SET Change Control Call | 3 Technical Advisory Committee Meeting | 4 TXU Begin Phase I Outage Proof of Concept System Testing | 5 |
| 6 | 7 Reliant End Phase I Outage Proof of Concept System Testing Establish Frame Relay/ISDN & MQ Series Communication (depends on AT&T) Finalize Failover Component and Contingency Plans Phase I Outage Proof of Concept | 8 Begin Phase I Outage Proof of Concept Integration Testing (depends on installation of Frame Relay/ISDN) | 9 10am Texas SET Change Control Call | 10 Test Team Meeting TXU End Phase I Outage Proof of Concept System Testing Finalize Phase I Outage Proof of Concept Methodology PUCT Open Meeting | 11 Automation of Retail Testing Plan Document Final Decision | 12 Automation of Retail Testing Plan Final provided to ERCOT |
| 13 | 14 End Phase I Outage Proof of Concept Integration Testing | 15 Begin Phase I Outage Proof of Concept Failover Component & Volume Testing (depends on installation of Frame Relay/ISDN) ERCOT Board of Directors | 16 10am Texas SET Change Control Call | 17 | 18 | 19 |
| 20 End Phase I Outage Proof of Concept Failover Component & Volume Testing | 21 Begin Phase I Outage Proof of Concept between TXU & Reliant & Begin Monitoring/Gathering Data | 22 Begin Development of Phase II Plan Outage Proof of Concept | 23 10am Texas SET Change Control Call PUCT Open Meeting | 24 Testing Notification Distributed Announcing Pre-Orientation-Flight V1.4F2 Meeting | 25 | 26 |
| 27 | 28 | 29 | 30 10am Texas SET Change Control Call | 31 ERCOT RMS | 1 | 2 |

Printed: Monday, December 17, 2001

| March 2002 |
| --- |
| S | M | T | W | T | F | S |
| 24 | 25 | 26 | 27 | 28 | 1 | 2 |
| 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| 17 | 18 | 19 | 20 | 21 | 22 | 23 |
| 24 | 25 | 26 | 27 | 28 | 29 | 30 |
| 31 | 1 | 2 | 3 | 4 | 5 | 6 |
| January 2002 |
| S | M | T | W | T | F | S |
| 30 | 31 | 1 | 2 | 3 | 4 | 5 |
| 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 20 | 21 | 22 | 23 | 24 | 25 | 26 |
| 27 | 28 | 29 | 30 | 31 | 1 | 2 |

# RMS Planning Calendar CY 2002

# February 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 27 | 28 | 29 | 30 10am Texas SET Change Control Call | 31 | 1 | 2 |
| 3 | 4 | 5 | 6 10am Texas SET Change Control Call | 7 Pre-Orientation Meeting Testing Flight V1.4F2 (Mandatory for all New MPs) Testing Flight V1.4F2 Scripts Finalized Testing Notification Distributed Announcing Orientation Meeting for Flight V1.4 ERCOT TAC PUCT Open Meeting | 8 | 9 |
| 10 | 11 | 12 Mardi Gras | 13 10am Texas SET Change Control Call ERCOT RMS | 14 | 15 ERCOT Publishes RFP for V1.5 | 16 |
| 17 | 18 Testing Flight V1.4F2 RMS Decision Go /No Go | 19 ERCOT Board of Directors | 20 10am Texas SET Change Control Call | 21 Orientation Meeting Testing Flight V1.4F2 PUCT Open Meeting | 22 Testing Flight V1.4F2 Preliminary Testing Relationship Count Released | 23 |
| 24 | 25 Testing Flight V1.4F2 Technical Sign Off Sheets Due to ITPTA Testing Flight V1.4F2 Relationship Matrix Due | 26 | 27 10am Texas SET Change Control Call | 28 Testing V1.4F2 Connectivity Schedule Due Testing Flight V1.4F2 Connectivity Kick-Off Conference Call | 1 | 2 |

Printed: Monday, December 17, 2001

| April 2002 |
| --- |
| S | M | T | W | T | F | S |
| 31 | 1 | 2 | 3 | 4 | 5 | 6 |
| 7 | 8 | 9 | 10 | 11 | 12 | 13 |
| 14 | 15 | 16 | 17 | 18 | 19 | 20 |
| 21 | 22 | 23 | 24 | 25 | 26 | 27 |
| 28 | 29 | 30 | 1 | 2 | 3 | 4 |
| February 2002 |
| S | M | T | W | T | F | S |
| 27 | 28 | 29 | 30 | 31 | 1 | 2 |
| 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| 17 | 18 | 19 | 20 | 21 | 22 | 23 |
| 24 | 25 | 26 | 27 | 28 | 1 | 2 |

# RMS Planning Calendar CY 2002

# March 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 24 | 25 | 26 | 27 10am Texas SET Change Control Call | 28 | 1 | 2 |
| 3 | 4 Testing Flight V1.4F2 Connectivity Testing Begins | 5 | 6 10am Texas SET Change Control Call | 7 ERCOT TAC PUCT Open Meeting | 8 Testing Flight V1.4F2 ESI-Ids Spreadsheets & 814_20s Due | 9 |
| 10 | 11 | 12 | 13 10am Texas SET Change Control Call ERCOT RMS | 14 Testing Flight V1.4F2 Kick Off Conference Call | 15 | 16 |
| 17 | 18 | 19 ERCOT Board of Directors | 20 10am Texas SET Change Control Call | 21 PUCT Open Meeting | 22 | 23 |
| 24 | 25 Testing Flight V1.4F2 Frame 01 Begins | 26 | 27 10am Texas SET Change Control Call | 28 | 29 | 30 |
| 31 | 1 | 2 | 3 10am Texas SET Change Control Call | 4 | 5 | 6 |

Printed: Monday, December 17, 2001

| May 2002 |
| --- |
| S | M | T | W | T | F | S |
| 28 | 29 | 30 | 1 | 2 | 3 | 4 |
| 5 | 6 | 7 | 8 | 9 | 10 | 11 |
| 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| 19 | 20 | 21 | 22 | 23 | 24 | 25 |
| 26 | 27 | 28 | 29 | 30 | 31 | 1 |
| March 2002 |
| S | M | T | W | T | F | S |
| 24 | 25 | 26 | 27 | 28 | 1 | 2 |
| 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| 17 | 18 | 19 | 20 | 21 | 22 | 23 |
| 24 | 25 | 26 | 27 | 28 | 29 | 30 |
| 31 | 1 | 2 | 3 | 4 | 5 | 6 |

# RMS Planning Calendar CY 2002

# April 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 31 | 1 | 2 | 3 10am Texas SET Change Control Call | 4 ERCOT TAC | 5 PUCT Open Meering | 6 |
| 7 | 8 | 9 | 10 10am Texas SET Change Control Call | 11 | 12 | 13 |
| 14 | 15 | 16 | 17 10am Texas SET Change Control Call ERCOT RMS | 18 PUCT Open Meeting | 19 | 20 |
| 21 | 22 | 23 | 24 10am Texas SET Change Control Call | 25 | 26 | 27 |
| 28 | 29 Testing Flight V1.4F2 Ends | 30 | 1 10am Texas SET Change Control Call | 2 | 3 | 4 |

Printed: Monday, December 17, 2001

| June 2002 |
| --- |
| S | M | T | W | T | F | S |
| 26 | 27 | 28 | 29 | 30 | 31 | 1 |
| 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 9 | 10 | 11 | 12 | 13 | 14 | 15 |
| 16 | 17 | 18 | 19 | 20 | 21 | 22 |
| 23 | 24 | 25 | 26 | 27 | 28 | 29 |
| 30 | 1 | 2 | 3 | 4 | 5 | 6 |
| April 2002 |
| S | M | T | W | T | F | S |
| 31 | 1 | 2 | 3 | 4 | 5 | 6 |
| 7 | 8 | 9 | 10 | 11 | 12 | 13 |
| 14 | 15 | 16 | 17 | 18 | 19 | 20 |
| 21 | 22 | 23 | 24 | 25 | 26 | 27 |
| 28 | 29 | 30 | 1 | 2 | 3 | 4 |

# RMS Planning Calendar CY 2002

# May 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 28 | 29 | 30 | 1 10am Texas SET Change Control Call | 2 PUCT Open Meeting | 3 | 4 |
| 5 | 6 | 7 | 8 10am Texas SET Change Control Call | 9 ERCOT TAC | 10 ERCOT Awards V1.5 Contract | 11 |
| 12 | 13 | 14 | 15 10am Texas SET Change Control Call ERCOT RMS | 16 | 17 | 18 |
| 19 | 20 | 21 | 22 10am Texas SET Change Control Call | 23 PUCT Open Meeting | 24 | 25 |
| 26 | 27 Memorial Day | 28 | 29 10am Texas SET Change Control Call | 30 | 31 V1.5 Development Work Begins | 1 |

Printed: Monday, December 17, 2001

| July 2002 |
| --- |
| S | M | T | W | T | F | S |
| 30 | 1 | 2 | 3 | 4 | 5 | 6 |
| 7 | 8 | 9 | 10 | 11 | 12 | 13 |
| 14 | 15 | 16 | 17 | 18 | 19 | 20 |
| 21 | 22 | 23 | 24 | 25 | 26 | 27 |
| 28 | 29 | 30 | 31 | 1 | 2 | 3 |
| May 2002 |
| S | M | T | W | T | F | S |
| 28 | 29 | 30 | 1 | 2 | 3 | 4 |
| 5 | 6 | 7 | 8 | 9 | 10 | 11 |
| 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| 19 | 20 | 21 | 22 | 23 | 24 | 25 |
| 26 | 27 | 28 | 29 | 30 | 31 | 1 |

# RMS Planning Calendar CY 2002

# June 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 26 | 27 | 28 | 29 10am Texas SET Change Control Call | 30 | 31 | 1 |
| 2 | 3 Review RMS Retesting Document | 4 | 5 10am Texas SET Change Control Call | 6 PUCT Open Meeting ERCOT TAC | 7 | 8 |
| 9 | 10 | 11 | 12 10am Texas SET Change Control Call ERCOT RMS | 13 | 14 | 15 |
| 16 | 17 | 18 | 19 10am Texas SET Change Control Call | 20 PUCT Open Meeting | 21 | 22 |
| 23 | 24 | 25 | 26 10am Texas SET Change Control Call | 27 | 28 | 29 |
| 30 | 1 | 2 | 3 10am Texas SET Change Control Call | 4 | 5 | 6 |

Printed: Monday, December 17, 2001

| August 2002 |
| --- |
| S | M | T | W | T | F | S |
| 28 | 29 | 30 | 31 | 1 | 2 | 3 |
| 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| 11 | 12 | 13 | 14 | 15 | 16 | 17 |
| 18 | 19 | 20 | 21 | 22 | 23 | 24 |
| 25 | 26 | 27 | 28 | 29 | 30 | 31 |
| June 2002 |
| S | M | T | W | T | F | S |
| 26 | 27 | 28 | 29 | 30 | 31 | 1 |
| 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 9 | 10 | 11 | 12 | 13 | 14 | 15 |
| 16 | 17 | 18 | 19 | 20 | 21 | 22 |
| 23 | 24 | 25 | 26 | 27 | 28 | 29 |
| 30 | 1 | 2 | 3 | 4 | 5 | 6 |

# RMS Planning Calendar CY 2002

# July 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 30 | 1 | 2 | 3 10am Texas SET Change Control Call | 4 Independence Day (4th of July) | 5 | 6 |
| 7 | 8 | 9 | 10 10am Texas SET Change Control Call | 11 | 12 | 13 |
| 14 | 15 | 16 | 17 10am Texas SET Change Control Call ERCOT RMS | 18 | 19 | 20 |
| 21 | 22 | 23 | 24 10am Texas SET Change Control Call | 25 | 26 | 27 |
| 28 | 29 | 30 | 31 10am Texas SET Change Control Call | 1 | 2 | 3 |

Printed: Monday, December 17, 2001

| September 2002 |
| --- |
| S | M | T | W | T | F | S |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| 8 | 9 | 10 | 11 | 12 | 13 | 14 |
| 15 | 16 | 17 | 18 | 19 | 20 | 21 |
| 22 | 23 | 24 | 25 | 26 | 27 | 28 |
| 29 | 30 | 1 | 2 | 3 | 4 | 5 |
| July 2002 |
| S | M | T | W | T | F | S |
| 30 | 1 | 2 | 3 | 4 | 5 | 6 |
| 7 | 8 | 9 | 10 | 11 | 12 | 13 |
| 14 | 15 | 16 | 17 | 18 | 19 | 20 |
| 21 | 22 | 23 | 24 | 25 | 26 | 27 |
| 28 | 29 | 30 | 31 | 1 | 2 | 3 |

# RMS Planning Calendar CY 2002

# August 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 28 | 29 | 30 | 31 10am Texas SET Change Control Call | 1 | 2 | 3 |
| 4 | 5 | 6 | 7 10am Texas SET Change Control Call | 8 ERCOT TAC | 9 | 10 |
| 11 | 12 | 13 | 14 10am Texas SET Change Control Call ERCOT RMS | 15 | 16 | 17 |
| 18 | 19 | 20 | 21 10am Texas SET Change Control Call | 22 | 23 | 24 |
| 25 | 26 | 27 | 28 10am Texas SET Change Control Call | 29 | 30 | 31 |

Printed: Monday, December 17, 2001

| October 2002 |
| --- |
| S | M | T | W | T | F | S |
| 29 | 30 | 1 | 2 | 3 | 4 | 5 |
| 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 20 | 21 | 22 | 23 | 24 | 25 | 26 |
| 27 | 28 | 29 | 30 | 31 | 1 | 2 |
| August 2002 |
| S | M | T | W | T | F | S |
| 28 | 29 | 30 | 31 | 1 | 2 | 3 |
| 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| 11 | 12 | 13 | 14 | 15 | 16 | 17 |
| 18 | 19 | 20 | 21 | 22 | 23 | 24 |
| 25 | 26 | 27 | 28 | 29 | 30 | 31 |

# RMS Planning Calendar CY 2002

# September 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 Labor Day | 3 | 4 10am Texas SET Change Control Call | 5 ERCOT TAC | 6 | 7 |
| 8 | 9 | 10 | 11 10am Texas SET Change Control Call | 12 | 13 | 14 |
| 15 | 16 | 17 | 18 10am Texas SET Change Control Call ERCOT RMS | 19 | 20 | 21 |
| 22 | 23 | 24 | 25 10am Texas SET Change Control Call | 26 | 27 | 28 |
| 29 | 30 | 1 | 2 10am Texas SET Change Control Call | 3 | 4 | 5 |

Printed: Monday, December 17, 2001

| November 2002 |
| --- |
| S | M | T | W | T | F | S |
| 27 | 28 | 29 | 30 | 31 | 1 | 2 |
| 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| 17 | 18 | 19 | 20 | 21 | 22 | 23 |
| 24 | 25 | 26 | 27 | 28 | 29 | 30 |
| September 2002 |
| S | M | T | W | T | F | S |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| 8 | 9 | 10 | 11 | 12 | 13 | 14 |
| 15 | 16 | 17 | 18 | 19 | 20 | 21 |
| 22 | 23 | 24 | 25 | 26 | 27 | 28 |
| 29 | 30 | 1 | 2 | 3 | 4 | 5 |

# RMS Planning Calendar CY 2002

# October 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 29 | 30 V1.5 Development Complete | 1 V1.5 Market Testing Begins | 2 10am Texas SET Change Control Call | 3 ERCOT TAC | 4 | 5 |
| 6 | 7 | 8 | 9 10am Texas SET Change Control Call | 10 | 11 | 12 |
| 13 | 14 | 15 | 16 10am Texas SET Change Control Call ERCOT RMS | 17 | 18 | 19 |
| 20 | 21 | 22 | 23 10am Texas SET Change Control Call | 24 | 25 | 26 |
| 27 | 28 | 29 | 30 10am Texas SET Change Control Call | 31 V1.5 Market Testing Complete | 1 | 2 |

Printed: Monday, December 17, 2001

| December 2002 |
| --- |
| S | M | T | W | T | F | S |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| 8 | 9 | 10 | 11 | 12 | 13 | 14 |
| 15 | 16 | 17 | 18 | 19 | 20 | 21 |
| 22 | 23 | 24 | 25 | 26 | 27 | 28 |
| 29 | 30 | 31 | 1 | 2 | 3 | 4 |
| October 2002 |
| S | M | T | W | T | F | S |
| 29 | 30 | 1 | 2 | 3 | 4 | 5 |
| 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| 20 | 21 | 22 | 23 | 24 | 25 | 26 |
| 27 | 28 | 29 | 30 | 31 | 1 | 2 |

# RMS Planning Calendar CY 2002

# November 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 27 | 28 Finalize Plans/Schedules Moving V1.5 into Production for weekend of 15-17 Nov. | 29 | 30 10am Texas SET Change Control Call | 31 | 1 | 2 |
| 3 | 4 | 5 | 6 10am Texas SET Change Control Call | 7 ERCOT TAC | 8 | 9 |
| 10 | 11 | 12 | 13 10am Texas SET Change Control Call ERCOT RMS | 14 | 15 Begin Moving V1.5 into Production | 16 |
| 17 Complete Moving V1.5 Into Production | 18 | 19 | 20 10am Texas SET Change Control Call | 21 | 22 | 23 |
| 24 | 25 | 26 | 27 10am Texas SET Change Control Call | 28 Thanksgiving Day | 29 | 30 |

Printed: Monday, December 17, 2001

| January 2003 |
| --- |
| S | M | T | W | T | F | S |
| 29 | 30 | 31 | 1 | 2 | 3 | 4 |
| 5 | 6 | 7 | 8 | 9 | 10 | 11 |
| 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| 19 | 20 | 21 | 22 | 23 | 24 | 25 |
| 26 | 27 | 28 | 29 | 30 | 31 | 1 |
| November 2002 |
| S | M | T | W | T | F | S |
| 27 | 28 | 29 | 30 | 31 | 1 | 2 |
| 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| 17 | 18 | 19 | 20 | 21 | 22 | 23 |
| 24 | 25 | 26 | 27 | 28 | 29 | 30 |

# RMS Planning Calendar CY 2002

# December 2002

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 10am Texas SET Change Control Call | 5 ERCOT TAC | 6 | 7 |
| 8 | 9 | 10 | 11 10am Texas SET Change Control Call | 12 | 13 | 14 |
| 15 | 16 | 17 | 18 10am Texas SET Change Control Call ERCOT RMS | 19 | 20 | 21 |
| 22 | 23 | 24 Christmas Eve | 25 Christmas Day | 26 | 27 | 28 |
| 29 | 30 | 31 New Years Eve | 1 New Years Day | 2 | 3 | 4 |

Printed: Monday, December 17, 2001