- Initial Validation Sub-team Meeting Minutes (05/30/02)

The Initial Validation Sub-team had its fourth conference call on Thursday, May 30, at 10:00 a.m.  The conference call was conducted during, and as part of, the Profiling Working Group meeting.

The purpose of our sub-team is to create a forum to address any issues that might affect the completion of the initial validation process and thereby help to ensure an effective and efficient completion of the process.

Notes from the conference call are as follows:

- TDSPs provided a brief report on the status of completing initial validation as follows:

AEP (Alan Graves) – reported that AEP status is unchanged from last week.  They are working on various corrections and have completed approximately 8,000 of the less complicated Profile I.D. corrections and sent the associated 814_20 transactions to ERCOT.  AEP estimated that they will be sending in approximately 10,000 more Profile I.D. corrections as part of the initial validation process.

Reliant (Jim Purdue) – was not present for the conference call but reported the following in a lotus note: Reliant IT group has reported that they plan to process the remaining 200,000 accounts for profile changes this coming weekend. If all goes O.K. with the systems this will complete Reliant Energy's profile updates to ERCOT.

Oncor (Terry Bates) – reported that Oncor status is unchanged from last week.  Oncor estimated that they would have approximately 400,000 corrections to make as part of the initial validation process.  The current schedule for Oncor is to complete programming of their CIS by 5/31, complete testing by 6/10 and complete the submission of 814_20 transactions to ERCOT by 6/15.  Oncor is attempting to complete each step sooner if possible.  Oncor is sending in the less complicated corrections now, e.g. zip code corrections.  Oncor sent ERCOT approximately 30,000 last week.

- ERCOT will update the Profile Decision Tree as a result of ‘lessons learned’ from the initial validation process.  ERCOT has requested that TDSPs provide a list of error types found and measures that have been taken to correct Profile I.D.s as a result of the initial validation process.  This information needs to be sent to Ron Hernandez.  Ron reported that Reliant was the only TDSP that had sent in an updated list.  This is a reminder for TDSPs to provide this information to ERCOT.  Please plan to report on the status of completing this report at our next meeting (6/6).

Once the list is received and compiled by ERCOT, it can be used to update the Profile Decision Tree and document procedures.

- The sub-team has agreed that the method for completing Profile I.D. corrections is by 814_20 transactions.  TDSPs were reminded that prior to sending in 814_20 transactions as part of the initial validation process please notify Ron Hernandez at (512) 248-6523.  It was noted that ERCOT will monitor and follow these transactions through their completion to ensure that TDSPs are notified of any transactions that may have rejected but or not completed.  This will ensure that the status of transactions are reported in a timely manner and help to facilitate appropriate corrections.

- Ron Hernandez reported that ERCOT had completed a report that contains a list of all ESI IDs that have had a change to the Profile I.D. since Pilot.  Ron reported that the report had been sent to the TDSPs that morning.  The report is a list ESI IDs that have had a change to any of the five components of the Profile I.D. assignment.  It was again noted that the TDSPs would need to determine which of these changes would impact ESI IDs involved in the initial validation process.

It was suggested that these ESI IDs would need to have a second 814_20 transaction sent to ERCOT to correct the Profile ID change that had occurred.  This 814_20 transaction would need to have the date of the Profile ID change and would need to be sent in after the 814_20 transaction that would correct the Profile ID for July 31, 2001.  ERCOT will check with their I.T. department to make sure that this is the correct procedure.

Darryl Campbell (Oncor) reported that their list only listed about 9,000 ESI Ids and expected that number to be significantly higher.  He and Ron agreed to analyze and discuss the report off-line.

- The sub-team previously identified that a market gap existed because corrections to a Profile I. D. involving an ESID that has had a REP/CR switch, does not notify the “losing REP/CR” – only the current REP/CR of record.  The issue was reported to the Profiling Working Group and will be forwarded to the Retail Market Subcommittee for resolution.

- It was reemphasized that there were only 16 days until the deadline for completing Initial Validation (6/15) and that there was still quite a bit of work that needed to be completed.  All parties were asked to work diligently to complete their work on this project.

The next conference call is scheduled for Thursday, June 6, at 10:00 a.m.  Details of the agenda and the conference call telephone number will be sent out to the sub-team at the first part of next week.