- Initial Validation Sub-team Meeting Minutes (05/23/02)

- The Initial Validation Sub-team had its second conference call on Thursday, May 23, at 10:00 a.m.

The purpose of our sub-team is to create a forum to address any issues that might affect the completion of the initial validation process and thereby help to ensure an effective and efficient completion of the process.

Notes from the conference call are as follows:

- TDSPs provided a brief report on the status of completing initial validation as follows:

AEP (Alan Graves) – reported that AEP is working on various corrections.  Alan reported that AEP had completed approximately 8,000 less complicated Profile I.D. corrections and sent the associated 814_20 transactions to ERCOT.  He estimated that AEP would be sending in approximately 10,000 more Profile I.D. corrections as part of the initial validation process.

Reliant (Jim Purdue) – reported that, as of 5/13/02, approximately 220,000 814_20 transactions have been received by ERCOT that represent Profile I.D. changes.  As of 5/20/02, ERCOT reported sending approximately 183,000 814_21 transactions back to Reliant HL&P.  The balance of approximately 200,000 814_20 transactions are scheduled to be sent to ERCOT.

Oncor (Diane Harris) – reported that Oncor would have approximately 400,000 corrections to make as part of the initial validation process.  The current schedule for Oncor is to complete programming of their CIS by 5/31, complete testing by 6/10 and complete the submission of 814_20 transactions to ERCOT by 6/15.  Oncor is attempting to complete each step sooner if possible.  Diane reported that Oncor had been sending in the less complicated corrections now, e.g. zip code corrections.  Oncor sent ERCOT approximately 30,000 this week.

- At our 5/16 meeting we discussed that ERCOT would update the Profile Decision Tree as a result of ‘lessons learned’ from the initial validation process.  During that meeting, ERCOT requested TDSPs provide a list of error types found and measures that have been taken to correct Profile I.D.s as a result of the initial validation process.  This information needs to be sent to Ron Hernandez.  This is a reminder for TDSPs to report the status of completing this report at our next meeting (5/30).

Once the list is received and compiled by ERCOT, it can be used to update the Profile Decision Tree and document procedures.

- The sub-team discussed that the agreed method for completing Profile I.D. corrections was by 814_20 transactions.  TDSPs were reminded that prior to sending in 814_20 transactions as part of the initial validation process please notify Ron Hernandez at (512) 248-6523.  It was noted that ERCOT will monitor and follow these transactions through their completion to ensure that TDSPs are notified of any transactions that may have rejected but or not completed.  This will ensure that the status of transactions are reported in a timely manner and help to facilitate appropriate corrections.

- Ron Hernandez updated the sub-team on the status of a report that ERCOT agreed to produce that contains a list of all ESI IDs that have had a change to the Profile I.D. since Pilot.  Ron reported that he had just received a large file containing all ESI Ids that have had a change to any of the five components of the Profile I.D. assignment.  Ron agreed to sort the file by TDSP and get the information to each TDSP for analysis either on Friday or Tuesday.  It was noted that the TDSPs would need to determine which of these changes would impact ESI IDs involved in the initial validation process.  It was noted that after further analysis has been completed, the sub-team could better determine how to address this issue.

Ron Hernandez reviewed with the sub-team a file that contained a list of scenarios of how ERCOT systems handle 814_20 transactions.  Some corrections were made during the review.  A revised copy will be forwarded to members of the sub-team.

- The sub-team revisited the issue of how to treat Profile I.D.s for ESIDs that have had a customer switch to a different CR/REP since Pilot.  ERCOT reported that they could create a report that listed ESIDs that have had a switch of the REP/CR listed by date.  This report will need to be cross-referenced with ESI IDs that are changed as a result of the initial validation process.  The specific process for notifying the REP/CR and QSE was not determined.

The sub-team previously identified that a market gap existed because corrections to a Profile I. D. involving an ESID that has had a REP/CR switch, does not notify the “losing REP/CR” – only the current REP/CR of record.  We agreed to report the issue to the Profiling Working Group so that it could be forwarded to the appropriate working group or committee for resolution

- ERCOT reported on their action item from the last meeting concerning providing the TDSP with either an effective meter read date or a blanket date to ensure that meter read date was used that matches the effective date in the ERCOT systems, thus reducing rejections of 814-20s.  ERCOT reported at the last meeting that TDSPs could use a blanket date.  After further review, ERCOT determined that their systems would not allow a blanket date to be used.  Oncor reported that this would require a very manual process for them because of the complications involved in matching a meter read date in the ERCOT systems.

- At a previous meeting, David Amend (TXU) raised an issue regarding the transmission loss calculation.  David asked whether the ERCOT-wide transmission loss values would have to be re-calculated due to these Profile ID corrections.  ERCOT reported that transmission loss values would not be effected.

The next conference call is scheduled for Thursday, May 30, at 10:00 a.m.  This will be an agenda item as part of the Profiling Working Group meeting.  Details of the agenda and the conference call telephone number will be sent out to the sub-team at the first part of next week.