Load Profiling Initial Validation Sub-team Meeting Minutes (06/13/02)

The Initial Validation Sub-team had its sixth conference call on Thursday, June 13, at 10:00 a.m.  The conference call was conducted during, and as part of, the Profiling Working Group meeting.

The purpose of our sub-team is to create a forum to address any issues that might affect the completion of the initial validation process and thereby help to ensure an effective and efficient completion of the process.

Notes from the conference call are as follows:

- TDSPs provided a brief report on the status of completing initial validation.  The table below was developed as a result of the discussion:

|  | # TNMP | AEP | Oncor | Reliant |
| --- | --- | --- | --- | --- |
| 814_20’s to send | 0 | 700 | 0 | 0 |
| 814_20’s sent | 42,208 | 15,300 | 210,000 | 428,000 |
| ERCOT confirmed receipt | 42,208 | 32,832 (since 5/7/02) | 210,000 | 408,000 |
| To investigate | 0 | few | 0 | 20,000 |
| 997 pending | 42,208 | 3rd party | Checking the 210k, received 640k 997’s since Saturday | 20,000 |
| Pending TCH problem | 42,208 | 4,500 | 210,000 | 105,360 |
| Lodestar reject potential | 42,208 | 4,500 | 210,000 | 105,360 |
| Complete | 0 | 10,800 | 0 | 302,640 |
| ESI ID Premise type | 48,000 | 700 | pending | few |
| Zip Codes | Sent 4,040 on 5/30 |  | complete | few |
| Possibly redo 814_20s for subsequent Profile ID changes since Pilot open | checking | checking 200 | less than 2800 | 120 IDR ? Non-IDR |
| ERCOT report for 100% | to be done | to be done | to be done | to be done |

- ERCOT (Ron Hernandez) – reported that they were experiencing problems processing transactions in the Transaction Clearinghouse (TCH).  This problem occurred on Sunday or Monday and impacted all EDI transactions; not just those involved in the initial validation process.  ERCOT has resolved the problem and is in the process of working through the backlog of transactions.  They are current on 867 transactions and expect to be caught up by Tuesday (6/18) on transactions that would affect initial validation.  ERCOT will report at that time the status of the 814_20 transactions created as a part of the initial validation process.

- The sub-team discussed the previously identified issue of how to notify the “losing REP/CR” for ESI IDs that have had a correction to a Profile I. D. involving an ESID that has had a REP/CR switch.  The current process only notifies the current REP/CR of record.

ERCOT agreed to create a report that will identify ESI IDs that have experienced a change of REP/CR.  ERCOT will send a copy of the list of ESI IDs to the appropriate TDSPs.

The TDSPs agreed to cross-reference the list of ESI IDs that have experienced a REP change with the list of ESI IDs that were corrected in the initial validation process.  TDSPs will create a list of ESI IDs that were corrected during the initial validation process and have had a change of REP/CR.  This new list of ESI IDs will be returned to ERCOT.

ERCOT will use the list of returned ESI IDs to create a report that contains ESI IDs and the associated dates that the appropriate REP/CR’s were responsible.  This list will be provided by ERCOT to the affected REP/CR’s.

- ERCOT will update the Profile Decision Tree as a result of ‘lessons learned’ from the Initial Validation process.  ERCOT has requested that TDSPs provide a list of error types found and measures that have been taken to correct Profile IDs as a result of the Initial Validation process.  This information needs to be sent to Ron Hernandez. Once the list is received and compiled by ERCOT, it can be used to update the Profile Decision Tree and document procedures

TDSPs, please plan to report on the status of completing this report and forwarding to Ron at our next meeting (6/20).

The next conference call is scheduled for Thursday, June 20, at 10:00 a.m.