Texas Commercial Operations/Retail Marketplace Test Plan

Version 1.09

April 30, 2002

Prepared by

Texas Test Plan Team

Retail Market Subcommittee Workgroup

# Table of Contents

Table of Contents	2

Document History	3

Retail Test Plan Version 1.09 Summary	5

Retail Test Plan v1.09 Purpose and Scope	5

Test Plan v1.09 Exclusions	5

Testing Success and Failure	5

Test Plan Change Control	6

Qualification Guidelines	7

Overview of Testing Process	7

Testing Flight Summary and Schedule	8

Retail Marketplace Re-testing Guidelines	9

General Testing Assumptions	16

Consequences of Testing	19

Testing Signoff Worksheet (TSW)	19

ESI ID Test bed	20

Use of 997 Functional Acknowledgement (FA) Transactions	22

Testing Website	23

Testing Requirements of ERCOT and Market Participants	24

General Marketplace Requirements	24

CR Requirements	24

TDSP Requirements	26

ERCOT Requirements	27

PUCT Requirements	28

ITPTA Requirements	29

Details of Testing Phases	31

Technical Connectivity and Verification	31

End-to-End Testing	34

Point-to-Point Testing	34

ERCOT Testing on Demand (ETOD) Testing	34

Market Testing for 2002 (Connectivity/Standards/End-to-End/ETOD)	35

Scenarios and Testing Scripts	35

Business Process Scenarios	35

Optional Processes	36

Test Scripts	36

Appendices	38

Appendix A – Testing Signoff Worksheet	38

Appendix B – Resources	38

Appendix C – Marketplace Dispute Form	39

Appendix D – Texas Test Plan Team (TTPT) Participants	41

## Document History

| Date/Version | Summary of Changes |
| --- | --- |
| 4-30-02, v 1.09 | Revised Re-testing guidelines to provide for ERCOT notification to the TTPT Chair |
| 4-26-02, v 1.09 | Revised purpose and scope section and re-testing section to clarify that the TMTP was for the Retail Market |
| 4-11-02, v 1.09 | Updated Re-testing guidelines to add clarification |
| 3-28-02, v 1.09 | Incorporated edit following TTPT review on 3-15-02 |
| 3-12-02, v 1.09 | Revised re-testing section to reflect the use of automated testing |
| 2-10-02,v1.08 | Incorporate information on automated testing Provided addition explanation for the use of Testing Sign-off Worksheet and Technical Connectivity Worksheet Provided additional details on testing the Replacement FTP process Included details on transactions not support by the ERCOT portal Added section on Point-to-Point testing Updated Texas Retail Testing website address to etod.ercot.com |
| 12/13/01, v1.07 Final | Incorporated re-testing guidelines and change in ERCOT connectivity process |
| 10/29/01, v1.07 Draft | Update to reflect changes required for testing during 2002 |
| 8/29/01 | Update to reflect changes required for Flight 1001 |
| 6/17/01, v1.05 Draft | Update to reflect changes required for Flight 3801 |
| 5/3/01, v1.04 Final | Moved from DRAFT to FINAL Changed all ‘Certification’ references to ‘Qualification’ |
| 4/19/01, v1.04 Draft | Added language to clarify testing for ERCOT Market Portal Added section on Test Plan Change Control Added language for provisional qualification guidelines Deleted TTPT membership information and published on website |
| 3/14/01, Version 1.03 | Final Draft Refreshed script table Clarified success criteria General syntax/grammar/consistency cleanup |
| 2/21/01, Version 1.03d | Second draft |
| 1/23/01, Version 1.0d | First draft |

## Editing Notes from 1/16 Meeting:

### Pending:

- Need GISB narrative and script

- How will 997’s be used?  Need answer

- Roshni will update functional transaction listing

- How often will we execute test?  E.g. party wants to start 8/1/01

- Does the current test plan include any provision for exemption for a service bureau to only test once for all distribution companies they represent and once for all retailers they represent?

- Also, please clarify if there are requirements for end-to-end testing, or if it will be acceptable to have manual interfaces within our legacy systems as long as the interaction with the market is automated.

### Done

- xNeed 600 ESI ID table updated

- xAdd section on trading partner agreements (‘prior to production’)

- xTesting FAQ’s:  add

- xExpand on Frames section

- xInclude GISB/FTP Protocol, Exchange and Enc/Dec failure scripts

- xAdd success/failure section

- xChange Technical Connectivity outline to reflect hierarchy

- xDebbie and Cary will rewrite purpose/scope

- xSearch for ‘compliance’

- xSearch for ‘obtain’ and requirements to print standards

- xSearch for ‘PUC’

- xCheck Data conversion dates

- xMock sample TSW

# Retail Test Plan Version 1.09 Summary

## Retail Test Plan v1.09 Purpose and Scope

The purpose of this document is to define a full market plan for testing retail commercial operations market transaction systems required for the new Texas Electric Choice Market.  The document covers all retail testing procedures and testing requirements between ERCOT and the Market Participants (MPs), and Point-to-Point retail testing between MPs.  It provides the mechanism for ensuring that the central retail systems operated by ERCOT are functioning properly, and that the retail systems operated by MPs interface properly with ERCOT’s systems, and with other MPs systems. The Retail Test Plan addresses the following:

- TX SET EDI transactions between ERCOT and MPs

- Point-to-Point testing of TX SET EDI transactions between CRs, Co-op’s, Muni’s and TDSPs

- ERCOT Market Portal transactions between CRs and ERCOT

- End-to-End testing of TX SET EDI Market Scenarios between ERCOT, TDSPs and CRs, and others as required

- ERCOT FTP, Replacement FTP EDM and GISB EDM transport mechanisms

- Future transactions as defined by the market

The Texas Test Plan Team (TTPT) is responsible for maintaining and updating the information in this document as defined in Section 23.3 of the ERCOT Protocols. All references to testing in the document are directed to the Retail Market.

## Test Plan v1.09 Exclusions

This version of the Test Plan, Version 1.09, is optimized for the Full Market Retail testing that will occur during 2002.   The Test Plan is continually reviewed by the Texas Test Plan Team (TTPT) in order to determine what adjustments need to be made to meet problem areas and long-term market testing requirements.  The only known issue that is not included in this version and that will be updated in future versions  is:

.

- XML – There are no scripts for testing XML-based transactions.

## Testing Success and Failure

The Test Plan is designed to validate that a party is qualified to participate in the marketplace after January 1, 2002 when the following criteria have been met:

- Submitted and continually maintains Testing Signoff Worksheet to the ITPTA

- Established GISB EDM and ERCOT FTP or Replacement FTP connectivity with their trading partners

- Submitted samples of each transaction they are required to send as an MP to the ERCOT Testing on Demand (ETOD) System for transaction validation. Transactions must be submitted until there are no errors detected

- Received validation of X12/TX SET compliance for transaction samples from the ETOD system

- Completed End-To-End testing, if required, as defined by the Test Plan

Existing MPs must test new features, future transaction updates, new trading partnerships, bank pre-notes and/or penny tests, connectivity upgrades, etc

- Received notification from their trading partners, or the ETOD system, indicating successful completion of the entire flight of testing

- Received qualification letter from ERCOT and the ITPTA that required business processes and associated scripts have been successfully tested

Market participants that have not successfully completed all required scripts may be prohibited from or limited in production.

Any disputes over whether a party has successfully completed testing will be mediated by the ITPTA.

Script Success Criteria have been identified in each scenario to be tested.  Frame-by-frame expected results have also been specified within each script.  This information will be used by Market Participants and the ITPTA to determine whether End-to-End tests have been successfully completed.

A checklist has been established by the ITPTA and posted to the Texas Retail Testing website to facilitate end-to-end testing.  Market Participants must keep the checklist updated with their completed transaction status. The ETOD system has a Qualification Tracking System that must be updated by the testing participants.

## Test Plan Change Control

The Test Plan is governed by the following change control mechanisms:

- Scripts – Changes to scripts are logged on the Texas Retail Testing website;

http://etod.ercot.com/Change.asp

- TMTP Document – Changes to the TMTP document are noted at the front of this document.

- TX SET Change Control - The Texas Retail Testing website contains a link to the ERCOT TX SET Change Control log.

## Qualification Guidelines

Market Participants may chose to qualify for all processes used within the Market, or they may receive partial qualification by opting out of testing those processes that are considered optional. It is a requirement that all participants in the retail market successfully complete those tests that validate their capabilities to switch, move-in, move-out, process meter reads,invoices, make payments and provide remittance advices.  These processes are considered mandatory and will be covered by a collection of scripts defined by the ITPTA.

The only processes that are considered optional are those listed below.

    - CSA

    - Service Order Option 1

    - Outage Option 1

    - POLR

    - Ad Hoc Historical Usage Request

    - Disconnect for Non-Pay (other than POLR)

These processes must be validated through testing, and qualification confirmation must be received from ERCOT and the ITPTA before an MP may use them in production.

## Overview of Testing Process

ERCOT and MPs must establish their readiness to participate in the marketplace.  This readiness qualification process consists of two steps: Connectivity and Standards Qualification, and Business Process Qualification.

### Connectivity and Standards Qualification

Connectivity and Standards Qualification requirements are some of the activities included in the "Prior to Test" list in the Testing Requirements section.  These steps must be successfully demonstrated to the ITPTA prior to the Market Participant being allowed in the testing flight.

Connectivity and Standards Qualification requires ERCOT and all MPs to:

- Complete the Testing Signoff Worksheet

- Complete the Technical Connectivity Worksheet

- Establish connectivity with trading partners.  This includes GISB EDM and ERCOT FTP or Replacement FTP EDM.

- Demonstrate adherence with X12 and TX SET

Once a Market Participant has successfully completed the Connectivity and Standards Qualification process, they will qualify for business process testing.  Business Process Qualification requires an MP to demonstrate that systems work according to the business processes defined by the PUCT Rulemakings and ERCOT Protocols via test scripts.  Any party that has completed Business Process Qualification is considered “approved ” to process valid market transactions and move to production.

Business Process testing will generally involve validation of both End-to-End and Point-to-Point processes.   These processes may be confirmed in a synchronized test with multiple parties or the ETOD approach as defined later in the “Details of Testing Phases” section of this document.  These tests will enable MPs to establish the foundation required for successful trading partnerships in production.

## Testing Flight Summary and Schedule

Test flights for the year 2002 have been tentatively established as indicated in the table below. The dates are subject to change based on Market needs. Consult the Texas Retail Testing website for the most current testing schedule.

| Flight 1 0202 | Flight 2 0702 | Flight 3 0902 |
| --- | --- | --- |
| New Market Participants | New Market Participants | New Market Participants |
| Existing Market Participant in all areas for new or changed functionality or entry into new Territory | Existing Market Participant in all areas for new or changed functionality or entry into new Territory | Existing Market Participant in all areas for new or changed functionality or entry into new Territory |
| Expected date for testing transactions to begin to flow 04-15-02 | Expected date for testing transactions to begin to flow Approx. 7-08-02 | Expected date for testing transactions to begin to flow Approx. 9-09-02 |
| TX SET v1.4 | TX SET v1.4 | TX SET v1.5 . |
| Reduced number of scripts from Flight 1001. Based on the requirements of the TDSP, some scripts will support automated testing and some scripts will support end-to-end testing. | Possibly reduced set of scripts from previous Flight | New scripts may be drafted and existing scripts revised to support TX SET v1.5 |
| Connectivity testing – ERCOT FTP or ERCOT Replacement FTP | Connectivity testing – ERCOT FTP or ERCOT Replacement FTP | Connectivity testing – ERCOT FTP or ERCOT Replacement FTP. Replacement FTP may be implemented for all MPs on or before this Flight. |

Most Flights will take approximately 10 to 12 weeks including Connectivity.

In the future, after the Market has stabilized, Market entry requirements for new Market Participants may not include complete testing of all end-to-end business processes. This new approach will be tried in March 2002 with the introduction of ETOD testing of some business processes.  Previous tests have already validated the integrity of the ERCOT and TDSP systems. To support new functionality or a new TX SET version, end-to-end business process testing scripts may be developed and tested by all Market Participants.

## Retail Marketplace Re-testing Guidelines

During the normal course of Marketplace operations companies will need to make changes to their systems, including connectivity systems, translation systems, and other back-end systems including billing, metering, customer information, etc.  Once a party has qualified and is in production in the Marketplace, changes to systems can have a significant impact on trading partners and the Marketplace.

This document establishes baseline requirements for Retail Market re-testing after a company makes changes to their systems and before the changes are placed into production.  These guidelines are intended to minimize risk to the Marketplace.  Market Participants (MPs) should follow well-defined internal change management processes that document results and demonstrate due diligence when making changes.

These guidelines will be reviewed after the Marketplace stabilizes (Approx., 6-1-2002) and modified accordingly.

When ERCOT Client Services personnel are notified of a change or potential change to an MP’s system, they should instruct the MP to refer to the TMTP for guidance on re-testing and to contact the Chair of TTPT to initiate the re-testing effort.

Re-testing requires a minimum of four weeks advance notice to the ERCOT and Market Participant testing contacts listed on the testing website.  A mutually agreeable re-testing schedule will be developed between parties that allows a minimum of three weeks of test time.

System Change and Re-testing Assumptions

- System changes made by one MP can have an impact on trading partners (TPs) of that MP.

- An MP should do sufficient internal testing, including regression testing, to minimize the impact of changes on its TPs.

- An MP should communicate to its TPs clearly and early regarding changes to systems.  This includes advance notice of the change, copies of migration plans, etc…

- An MP should identify a ‘back-out’ strategy where appropriate in case problems as a result of changes cannot be resolved quickly.

- ‘Translator systems’ include any hardware, software, and system configuration used to create the ANSI X12-compliant files sent to TPs.  It does not include mapping.

- ‘Connectivity systems’ include any hardware, software and system configuration used to deliver files to and from a TP.  It includes GISB- and FTP-based electronic delivery mechanisms (EDMs).

- ‘Service Provider’ is a vague term that can refer to many different types of entities used by MPs in the Marketplace.  These include connectivity, translation, testing, billing, metering, etc.

- Market Interface Service Provider is a term used to refer to an MP’s internal organization or an outsourced company that provides both connectivity and translation services for an MP.

- While many changes to systems will be intentional and planned, there are emergency scenarios, such as a system failure, where advanced planning and notice are not possible.

### System Change and Re-testing Categories

System changes and re-testing scenarios fit into one of the following categories. Specific guidance on each of these areas is provided in detail below.

- Connectivity system changes and/or updates

- Translator system changes and/or updates

- Back-end/Back office system changes and/or updates

- Change of Service Provider

- Miscellaneous Changes

  - New Trading Partnership

  - Certification Revoked by PUCT

  - Dormant MPs

  - Marketplace Functional Changes

  - Marketplace Production Failures

  - Emergency Changes

- Escalation Procedures

### Connectivity System Changes and/or Updates

Connectivity is defined as the systems used to send and/or receive files to/from your trading partners.  In Texas, these include GISB EDM for CR/TDSP communications and FTP for MP/ERCOT communications, as well as changes in security keys, IP addresses, DNS names, and DUNS numbers.

##### Connectivity Change Re-test Worksheet

| Action | ( |
| --- | --- |
| Communicate the planned changes to communication systems. When possible, provide two weeks advance notice to trading partners for connectivity changes. |  |
| Send new Technical Connectivity Worksheets and new Trading Partner Agreements to TPs where necessary, including changes to DUNS, IP address, name change, or any other change to the information on the Technical Worksheet. |  |
| Notify trading partners of specific work plans with dates to migrate changes to production at least 2 weeks in advance of change |  |
| Complete the change and confirm successful migration with each trading partner |  |

Major changes to communication protocols such as FTP to HTTP may require more rigorous testing.  Specific requirements for testing these changes will be defined within the specifications for the new communication protocol.

### Translator System Changes and/or Updates

Translators or systems used to perform the data transformation that create EDI ANSI X12 files may be changed or require upgrades.  These changes pose significant risks to individual participants and the marketplace as a whole.  All participants in the market should therefore address these changes with a clear understanding that;

- ERCOT and market participants need to take responsibility for any changes they make in their data transformation system(s) and test with trading partners when they perceive a risk.

- ERCOT and market participants need to do internal testing to help minimize the risk to the market.

- Best practices include regression testing of translator changes using historical data.

##### Translator Change Re-test Worksheet

| Action | ( |
| --- | --- |
| Communicate the planned changes to translator or data translation systems a minimum of four weeks prior to testing. |  |
| Produce and send to the ERCOT Testing on Demand (ETOD) system transaction samples as defined for qualification testing in the TMPT, section on Technical Connectivity and Verification, page 30 |  |
| Notify trading partners of specific work plans with dates to migrate changes to production at least 2 weeks in advance of change |  |
| Complete the change and confirm successful migration with each trading partner |  |

### Back-end System Changes and/or Updates

RMS defines a company’s “back-end systems” as any part of an MP system that exists behind the direct communication interface or connectivity protocol (GISB, FTP, HTTP, etc.) with other MPs.  Once the data passes through the communication interface, the data enters the back-end system.  Because each MP's back-end system architecture is different, back-end systems could include, but are not limited to, the translation software, the business process management system, or the data management system (database).

ERCOT and/or MPs are required to take responsibility for any changes they make in their back-end system(s) and, if a potential risk is perceived, should test with trading partners to minimize that risk.  MPs should follow change management best practices, including extensive internal testing, regression testing on historical data, etc.

ERCOT and MPs are not required to test when changes are made to their back-end system(s).  As part of the company’s internal testing procedures, they may choose to test with all, some, or none of their trading partners.

RMS considers its good business practice for MPs and ERCOT to notify their trading partners of back-end system changes, replacements, and/or upgrades regardless of whether or not the MP/ERCOT has elected to retest.

##### Back-end System Change Worksheet

| Action | ( |
| --- | --- |
| Where appropriate, notify TPs of the planned changes to back-end systems |  |
| Where appropriate, communicate testing plans to TPs including cut-over, migration and back-out plans |  |
| Where appropriate, coordinate and agree on plan schedules/milestones with TPs |  |
| Complete the change and confirm successful migration with each trading partner |  |

### A Qualified MP Changes Their Service Provider

As stated earlier in the Connectivity and Translator change sections, a qualified MP that chooses to change their Market Interface Service Provider to another Market Interface Service Provider is required to execute tests identified in the Connectivity and Translator change tests above. Market Interface Service Provider is a term used to refer to an MP’s internal organization or an outsourced company that provides both connectivity and translation services for an MP. There are no additional requirements if the MP chooses a Market Interface Service Provider that has successfully tested in the Marketplace provided they tested using the current version. This includes changes to internal organizations, external subcontractors, and/or external companies and service providers.

An MP that chooses to use a Market Interface Service Provider that has not successfully completed qualification testing is required to execute the Connectivity and Translator tests, as well as the following test scripts:

End-to-End

- Script SJX51

- Script RAX01

- Script SIX77

ETOD Scripts

- Script TBX31

- Script TCX45

- Script TEX083

- Script TIX77

- Script TMX252

The End-to-End tests will be executed in an ad-hoc manner according to a mutually agreeable schedule. The re-testing will include the party making the change, ERCOT and the trading partners that require end-to-end testing.  The ETOD scripts may be executed at any time once ERCOT has been notified and the appropriate updates have been made to the automated system checklists.  The “X” in the Script description list above indicates a change in version.  The most current Script posted to the testing website will be used for re-testing.

The provisions defined in this section apply whether an MP changes a service provider prior to or during a test flight.

##### New Market Interface Service Provider Re-test Worksheet

| Action | ( |
| --- | --- |
| Provide advance notice of pending change, and draft testing plan to all TPs. . A minimum of four weeks advance notice to testing contact is required. |  |
| Work with TP to establish a re-testing schedule for all re-testing, including connectivity, translator, and identified scripts |  |
| Provide new testing sign-up worksheets (TSW) and technical connectivity worksheets (TCW) to all TPs. Suggested advance notice is 10 business days. |  |
| Provide transaction samples to the ETOD system. |  |
| Receive feedback from ETOD that samples have been validated successfully. |  |

### Miscellaneous Changes

#### A New Trading Partnership

All new trading partnerships must go through the testing process as prescribed in the TMTP.

There are numerous suggestions that may in the future enable a CR to enter the market easier. With the full development of ETOD, MPs will be able to test at their own pace.

#### Certification Revoked by PUCT

There are scenarios where the PUCT will revoke a CR/REP’s certification.  In this case, retail market qualification is also revoked.  The CR/REP will be treated as a new MP, and must complete all qualification testing during a scheduled flight of testing in order to re-enter the marketplace.

#### Dormant MPs

A qualified MP may choose to not actively participate in the Marketplace.  Regardless of a qualified MP’s decision to participate or not, they are required to maintain qualification according to the current Marketplace baseline, including TX SET version and associated emergency change controls.  A party that fails to maintain current baseline qualification risks losing qualification.

A dormant MP that has qualified using the current version is not required to re-test when they become active.

A dormant MP that HAS NOT qualified with the current Marketplace version must complete qualification testing with all TPs.

#### Marketplace Functional Changes

Marketplace functional changes can include the following:

- New tracks, such as Continuous Service Agreement (CSA) and Provider of Last Resort (POLR)

- New TX SET version, including normal and emergency change controls.

- New transactions

- Outage proof of concept

- New Connectivity Options (NAESB, Replacement FTP, etc.)

Testing and re-testing required by Marketplace functional changes will be established using the proven techniques defined in the Texas Marketplace Test Plan (TMTP):

- Feature identification

- Feature risk assessment, including projected volume, impact of failures, etc.

- Business Process documentation, including review of TX SET business process documentation

- Test Scripts, including goals and frames

#### Banking Changes

Trading partners must be notified when changes occur with the banking institutions they use. The changes may be caused by any number of reasons including bank mergers or upgrades to newer releases of ANSI standards. These changes may result in new routing codes, account numbers, format changes to the remittance advice or other changes that would effect one parties ability to deliver and/or reconcile invoices and payments. When such changes occur, it the responsibility of the party whose bank made the change to initiate re-testing with their trading partners.

Re-testing should utilize one or more of the following methods to verify that payments and remittances between trading partners remain  timely and accurate.

- Pre-note

- Live invoice

- Penny test

#### Emergency Changes

There are a number of scenarios that may dictate emergency action to resolve production problems.  There needs to be flexibility in all re-testing guidelines to address situations like:

- System failures, disaster recovery, and/or business resumption plan execution

- Changes of failing internal or subcontracted entities – There are a number of situations that may require a party to quickly replace an entity because of production failures.

#### Marketplace Production Failures

Nearly all production failures and/or rejections increase the costs of the Marketplace.  Parties are required to work through any production failures directly with their TPs.

Parties that habitually cause these failures may be required to conduct additional testing to demonstrate their qualification.  Parties that are the victims of production failures can use the defined escalation procedures after several direct attempts to resolve the problems have failed.

#### Escalation Procedures

RMS recognizes that an MP or ERCOT may need to escalate production issues that cannot be resolved through normal direct trading-partner-to-trading-partner channels.  RMS prescribes the following procedure prior to and after escalation:

- MPs/ERCOT should work directly with the trading partner to resolve any problems.  Each party should keep documentation on the problems encountered, and the efforts to resolve the problems.

- The length of time a party should wait prior to escalation will vary on a case-by-case basis and should be assessed based on risk.  It is reasonable for a party to escalate a problem that has persisted for more than two weeks, or less if the market is at risk.

- A party that requests escalation should submit a dispute escalation report to the ERCOT Director of Compliance.  The dispute escalation report should include:

  - The parties involved,

  - A description of the problem,

  - A summary of the effort to resolve the problem prior to escalation,

  - Their interpretation of the relevant protocols and business rules,

  - The amount of time the problem has persisted,

  - The number of ESI ID’s impacted by the problems, and

  - The number of bills impacted by the problems.

- ERCOT’s Director of Compliance will coordinate the remediation of the issue, including conference calls and remediation plans as required.

## General Testing Assumptions

The following assumptions apply to testing:

- This version of the TMTP is for MPs who wish to participate in the market during 2002 using ERCOT FTP or Replacement FTP, GISB EDM, and the ERCOT Market Portal for conducting commercial retail operations in the Texas Marketplace.

- This document covers EDI and ERCOT Market Portal transactions, business processes, and communications protocols.

- MPs may elect to not test optional processes as identified earlier in this document but will informe the ITPTA and their trading partners in advance.

- This TMTP assumes that automated internal processes will be used when testing.  Any areas that require manual interaction or data manipulation must be documented in advance in the Testing Signoff Worksheet and communicated to testing partners at the beginning of the testing cycle.  MPs planning to use the ERCOT Market Portal should indicate this in their Testing Signoff Worksheet.

- The ITPTA is the final authority on all levels of Business Process Qualification among trading partners, including the ability to verify that a party has successfully passed testing and is eligible to go into production.

- The ITPTA will moderate testing and report inconsistencies to ERCOT, RMS or an appropriate committee.

- Functional Acknowledgements provide a critical audit trail.  All parties will send Functional Acknowledgements (FA/997) for all EDI transactions (except for the receipt of a 997 which would create an endless cycle) during testing.  Parties using the ERCOT Market Portal will receive web-based acknowledgements.  Parties should track and monitor acknowledgements sent and received.

- This Test Plan was optimized for testing Commercial Retail Operations using TX SET/ANSI X12 EDI transactions, and the ERCOT Market Portal.  ERCOT supports XML as an alternative method for submitting transactions to ERCOT.  The scripts are relevant to testing XML. However the supporting details for a test of XML (e.g. Standards qualification, Connectivity, etc.) are not provided in the TMTP.

### EDI versus ERCOT Market Portal

CRs can qualify using either EDI with ERCOT and TDSPs, or by using ERCOT’s Market Portal to exchange transactions with ERCOT and EDI to exchange transactions with TDSPs.  CRs must complete EDI-based testing of Point-to-Point transactions with their trading partners.  For testing purposes, MPs are required to identify how they will test and complete testing using that approach. If a party chooses to test using EDI transactions, the party will automatically qualify for use of the ERCOT Market Portal.  All transactions must be tested prior to use in production. If a party chooses to test using the ERCOT Market Portal, they will not automatically qualify for use of EDI transactions with ERCOT.  Parties that complete qualification using the ERCOT Market Portal that subsequently decide to use EDI with ERCOT will need to complete the qualification testing using EDI.

Transactions that are not supported by the ERCOT Market Portal are the Point-to-Point transactions sent directly between trading partners;

814_PC and PD, Customer Information Changes

810_02, TDSP Invoice

820_02, CR Remittance

650_01, _02, _04, _05, Service Orders/Requests

### Scenarios

The TX SET workgroup has defined a number of business process scenarios.  The Test Plan is focused on exercising these scenarios; especially business processes that are frequently executed and/or may cause major problems.

### Scripts

The Test Scripts defined in this document detail each step of the testing process for each Scenario.  There may be several test scripts for a defined business process scenario.  For example, a number of processes may be tested for both positive and negative (reject) results.  The Test Scripts are numbered using the defined TX SET scenario category (e.g. A, B) and a unique number.  The unique number is used to eliminate possible confusion in scripts.

### ESI IDs and Test Scripts

For End-to-End and Point-to-Point testing, each Test Script is assigned a unique ESI ID number by each of the TDSPs.  When a CR begins testing with a TDSP, the CR will be given a list of ESI IDs and associated Test Scripts with Rate Class, Meter Type, Status of Current CR, Cycle Read Dates, Customer Name and Zip Code, and Meter Number when applicable.

The TDSP provides an ESI ID template to ERCOT and the CR prior to the start of the test. The CR must create their transactions using the data provided in the template.

e.g.	ESI ID # 0000000000011234567	Test Script SF001

ESI ID # 0000000000002223344	Test Script SF002

TDSPs will not designate ESI ID information for the automated scripts. CRs will develop ESI IDs that are compliant with ERCOT’s data conversion standards to ensure they pass validation requirements of the automated test system.

### Frames

For End-to-End testing, each Test Script involves an exchange (request and response) of data between trading partners. Each step in the process is referred to as a ‘Frame’.  Frames are generally scheduled to take one week. However, based on the amount of activity within a Frame, the ITPTA may alter this timing based on progress of the Market Participants.  To accommodate these changes, it may be necessary for an MP to bypass logic that enforces rules for exchanges that require waiting longer than the scheduled number of days.  Transition from one frame to the next should occur when the parties have successfully completed the current frame. MPs are required to keep up with the market testing pace. MPs that are consistently unable to keep up may be asked to leave the test.

### MP Testing Flights

Testing “Flights” have been established to organize testing scenarios into pre-defined groups.  Specific details of these flights are covered on page 28 in the section “Details of Testing Phases”.  Flight testing will occur according to schedules announced by ERCOT, TTPT and the ITPTA.

### Synchronized Testing

Synchronized testing requires that each party execute the same frame across all TDSPs.  For example, the day Frame 1 of End-To-End testing starts, all CRs will send in all of the transactions identified in Frame 1 to begin scripts they will test.  If CR #1 is participating in 5 TDSP territories, the CR will send a number of enrollment transactions; i.e., 1 transaction for each of the test scripts that involve enrollment for each of the 5 TDSPs. There is significant risk in this type of testing if parties are not prepared and cannot keep pace with the test schedule.

### Risk Mitigation

The Test Plan includes several steps to mitigate the risk that parties cannot maintain the pace:

- Connectivity and X12/TX SET Standards Qualification – Parties begin End-To-End testing knowing that trading partner transactions have been validated against standards.

- Weekend work may be incorporated into the schedule to expedite testing.

- Frames may be combined or otherwise adjusted to expedite testing, e.g., ERCOT may forward the 867_03 usage transaction in the same frame as it is received.

- The ITPTA may grant an extension of time for the test Frame in the event a TDSP or a large number of MPs are not able to complete the frame.

- The ITPTA may postpone a single Test Script for a given party. If a party is performing well on most scripts, but is having problems with one, the ITPTA may require the party to test this script at a future date.

- The ITPTA may require a party to move into a future testing flight, if the party misses more than two testing Frame deadlines.

## Consequences of Testing

Testing may uncover problems.  However, testing may not uncover all problems that will eventually require correction.  As MPs enter into testing, they acknowledge the potential risks and liabilities inherent in this process.  They shall agree to work with trading partners to conduct the test and resolve issues as expeditiously as possible.

## Testing Signoff Worksheet (TSW)

Each MP completes a Testing Signoff Worksheet (TSW) on-line. This worksheet includes basic contact information required for effective testing. It also identifies processes that will be tested including optional functions that the MP will use in their business plan and which they plan to test. The TSW can be found at the following link:

### http://etod.ercot.com/Signoff.asp?Method=TOC

### Contacts

Parties must provide daily and emergency contact information for the test lead, and the test lead alternate. Escalation procedures require that an executive level contact also be provided

### Exceptions to the Test Plan

Parties cannot arbitrarily require other parties to test certain features, scenarios or scripts, nor can they arbitrarily not test certain features, scenarios or scripts.  This Test Plan details full-testing requirements for MPs.  There are legitimate scenarios where a party will not support a feature or scenario that is identified in a test script, and there are legitimate scenarios where a party must test a feature or scenario.  In these cases, a party can claim an ‘exception to the Test Plan’.  These exceptions must be documented in the TSW, and must be approved by the ITPTA.  The ITPTA will review exceptions on a case-by-case basis to determine the impact on the Marketplace.  Parties that claim exceptions will not be required to test those features. Once approved, this information will be shared with trading partners.

### Manually-Assisted Processes

Each party must identify the different processes that directly support data exchanges that require manual intervention.  Manual intervention increases the risk of errors or process failures.  X12-formatted files should never be altered manually except in the case of a simulated error for a test script. This information will be shared with trading partners.

### Sample Transactions

To mitigate the risk of parties not being prepared, an important test step is the ETOD X12/TXSET validation of transactions.  Each MP is required to submit to the ETOD System a sample of all transaction types that the MP is required to send.  The ETOD System will validate the transactions against the standards, and identify errors that violate the standard.  For ERCOT transactions, ERCOT will forward their own transactions as well as the transactions they receive from MPs.  For Point-to-Point transactions, each MP will also forward the sample transactions to the ETOD System.

CRs choosing to test using the ERCOT Web Portal are required to submit a subset of the appropriate transactions for validation by the ETOD System.

A list of sample transactions is provided in the section on X12/TX SET validation on page 31.

Beginning in April 2002 validation of all transactions will be performed using the ERCOT automated test system (ETOD, to be defined later in this document.

### Testing Responsibilities

The ‘Testing Responsibilities’ section details the responsibilities each party has in the testing process.  This Test Plan is focused on testing the most significant features of the marketplace.  Many tests that were considered ‘internal’ tests were removed from the Test Plan to optimize it.  However, some of these tests were deemed important and as a result appear in the ‘Testing Responsibilities’ section of the TSW.  Also, each party has certain obligations prior to, during and after testing.

## ESI ID Test bed

Information in this section is applicable to TDSPs that intend to use End-to-End testing to qualify CRs within their territory.

The first two test Flights for 2002 require each TDSP to prepare 6 ESI IDs for each CR trading partner they will test with.  Based on an estimated 15 CRs for the first two flights in 2002, each TDSP will need approximately 100 ESI IDs to complete testing.

The third Flight for 2002 is expected to test TX SET v1.5. Since this version is still being defined, it is uncertain that ETOD can support this flight or how many ESI IDs may be required. The number of ESI IDs will be based on the number scripts and the number of CRs involved in the test.

The TDSP Testbed must include an ESI ID for each test script.  Test scripts are designed to test the complete range of scenarios, including type/customer class and other characteristics.  Each CR will receive 1 ESI ID for each script to be tested from each of their TDSP trading partners. At a minimum, test scripts should test the account types listed in the table below.

| Meter Type | Large Commercial (>50kw) | Small Commercial | Residential | Total |
| --- | --- | --- | --- | --- |
| Interval Data Recorder | 1 |  |  | 1 |
| Non-interval (Cumulative) |  | 2 | 3 | 5 |

Additional ESI IDs will be provided for any Auxiliary Flights that test ERCOT or other optional business processes.

For a detailed list of ESI IDs, Scripts, Meter Types, and Rate Classes, refer to

http://etod.ercot.com/Scripts.asp?M=ESIIDTemplate&FlightNum=V1.4F2

### Loading ESI IDs into ERCOT Systems

TDSPs must have their ESI ID Testbed established at ERCOT two weeks prior to testing.  The Testbed will be loaded into ERCOT systems using the 814_20s or a CSV file, if appropriate. Prior to beginning a new flight of testing, testbeds will be refreshed to ensure that all ESI IDs have been properly conditioned for the next flight.

### Providing ESI IDs to CRs

Each TDSP will provide unique test ESI IDs to the CRs they will be testing with approximately two weeks prior to the first day of testing.  For each ESI ID, this list will include the actual ESI ID number and the Test Script number the ESI ID will test.  The customer name in the list will be comprised of a mock name including the CR, TDSP, and script number. The list should also include meter reading cycle, rate class, meter type, and any other helpful data for each ESI ID.  These ESI IDs will be sent to the CR and ERCOT via email using the template posted on the Texas Retail Testing website.

The ESI ID and service address need to be scrambled so the customer/premise is not identifiable.  ERCOT requires a unique service address / ZIP combination for any scrambled ESI IDs.  For each TDSP, the ESI IDs used for testing should include:

- Script ID scenarios

- Meter Types

- Rate Classes

- Simulated Customer name

- ZIP Code

- Meter Number if required

### Simulated System Dates for Tests

The Test Scripts identify two types of dates for each ‘frame’: the actual calendar date that the testing for that frame will begin, and the simulated system date for that frame.  Only business days will be used for the simulated system dates.

All tests for Flights in 2002 will use simulated dates that are approximately eight (8) weeks earlier than the actual date of the testing.  This provides time for the TDSPs to condition their testbeds with relatively current and actual data.

Each frame involves a one-week time period; i.e., one week of actual calendar time and one week of simulated system time.   For example, Frame 1 may simulate 2/18/02 through 2/22/02, and Frame 2 would simulate 2/25/02 through 3/1/02.  During these periods, system clocks will be allowed to move normally.

There may be times when system clocks will be held on a particular frame/date to allow Market Participants to catch up or make fixes to their system.  At other times, system clocks may be advanced multiple days within a short timeframe.  At all times, system clocks of each Market Participant will be synchronized.  The ITPTA will provide direction on these actions during the daily conference calls.

### Meter Read and Switching Cycles

The Test Scripts will test both on-cycle and off-cycle initial reads and switches.  Cycle types and dates will be explicitly identified for each script. Sufficient accounts will be established for the required profiles and number of testing CRs.

### Schedule Slippage

The Test Schedule and Testbed data has been designed to allow for slippage. However, the time available for a Flight is generally very tight and it is imperative that all parties make every effort to maintain the established schedule.  If parties fall behind, the ITPTA may decide to delay the schedule to allow parties to catch up.

### Resetting the Testbed

Testbeds will be reset between flights.  This activity will be performed by the TDSPs and ERCOT.  ESI IDs within the testbed will be conditioned to match requirements of scripts that will be tested.

## Use of 997 Functional Acknowledgement (FA) Transactions

Parties are required to use Functional Acknowledgement transactions to notify their trading partners that:

- Transactions have been received;

- They were either correct (positive) or incorrect (negative) according to X12 guidelines.

## Testing Website

The ITPTA maintains a Texas Retail Testing website that details the current status of the testing process.  The URL address for this website is:

http://etod.ercot.com/

This website includes:

- The Texas Marketplace Test Plan  (TMTP)

- Test Scripts

- Daily agenda and minutes of each conference call

- TTPT meeting schedule

- Testing contact lists

- Frequently Asked Questions (FAQs) on the Testing Process

- Testing Status – Each organization will be able to obtain a status of the testing process, including its own status.  Information will be secured by organization.

- Architecture MarketLinks

- File Cabinet for significant testing materials

- Testing Sign-off Worksheet (TSW)

- Technical Connectivity Worksheet

# Testing Requirements of ERCOT and Market Participants

## General Marketplace Requirements

Each MP in the Texas Market has specific requirements that must be met before it will be allowed to begin production processing.  The ERCOT Protocols and PUCT rules specify many of these requirements in detail.  Market Participants should thoroughly understand these requirements.

Trading partner agreements will not be required for a party to begin testing but may be required prior to moving into production. This will be determined by individual TDSPs.

Requirements specific to testing and validating Market Participant’s systems and processes are listed below. The following Texas Marketplace Test Plan (TMTP) requirements must be met before a Market Participant receives qualification that its systems are ready to go into production with their trading partners.

Additional qualification requirements that fall outside the scope of this document may be specified by the PUCT and/or ERCOT.

## CR Requirements

### Prior to Testing

- Apply for Certification (or license ??) by the PUCT to participate (except Munis/Coops)

- Adhere to Protocol 15 – Customer Registration Business Processes

- Adhere to Protocol 16 - Register as a Market Participant with ERCOT

- Adhere to Protocol 23 – Texas Test Plan Team Retail Market Testing

- Implement a dedicated test system

- Identify whether testing with EDI or with the ERCOT Market Portal.

- Provide trading partner information using the Technical Connectivity Worksheets to TDSPs and ERCOT

- Complete the Testing Signoff Worksheet on-line; include specific details on required features that are not supported, test exceptions, manual processes

- Identify bill scenarios (Munis/Coops only)

- Receive and review test ESI IDs from TDSP

- Review Testing FAQ’s and provide additional FAQ's specific to the MPs processes and systems

- Review the TX SET EDI implementation guides and data element matrices on the ERCOT website at;

http://www.ercot.com/Tac/RetailISOAdHocCommittee/Customer/SET/keydocs/Keydocs.htm

- Submit X12 samples to the ETOD System for verification.

### During Testing

- Establish technical connectivity with ERCOT and TDSP trading partners

- Participate in scheduled testing conference calls with the ITPTA, ERCOT and MPs (if participating in End-to-End testing)

- Adhere to the established test schedule.

- Notify the ITPTA and the associated MP or ERCOT, via E-mail, when transactions are sent and received.

- Update status on the testing checklist

### After Testing

- Receive Qualification letter from the ITPTA

- Submit market readiness letter to the PUCT

- Migrate to production with ERCOT and trading partners

- Request and receive production digital certificate from ERCOT

- Exchange production PGP or GnuPG keys with ERCOT

- Establish production connectivity with ERCOT

- Exchange production PGP keys with trading partners

- Establish production GISB EDM connectivity with trading partners.

## TDSP Requirements

### Before Testing

- Adhere to Protocol 15 – Customer Registration Business Processes

- Adhere to Protocol 16 - Register as a Market Participant with ERCOT

- Adhere to Protocol 23 – Texas Test Plan Team Retail Market Testing

- Implement a dedicated test system

- Complete and submit the Testing Signoff Worksheet; include specific details on required features that are not supported, test exceptions, manual processes

- Provide trading partner information using the Technical Connectivity Worksheet to registered CRs and ERCOT

- Establish Testbed of ESI IDs; include accounts to cover testing scenarios for each of the CRs

- Provide ERCOT with all required testbed data

- Provide ERCOT and CRs with a completed ESI ID template

- Read Testing FAQ’s prior to testing

- Provide FAQ's to the ITPTA for compilation into the Master Marketplace Testing and Technical FAQ

- Review the TX SET EDI implementation guides and data element matrices on the ERCOT website

- Submit X12 samples to the ETOD System for verification.

### During Testing

- Establish technical connectivity with ERCOT and CR trading partners

- Participate in scheduled testing conference calls with the ITPTA, ERCOT and MPs.

- Adhere to the established test schedule.

- Notify the ITPTA, the associated MP and ERCOT, via E-mail, when you send and receive test transactions.

- Update status on the testing checklist

### After Testing

- Receive Qualification letter from the ITPTA

- Exchange production PGP or GnuPG keys with trading partner

- Establish production GISB connectivity with trading partners

## ERCOT Requirements

### Before Testing

- Adhere to Protocol 15 – Customer Registration Business Processes

- Adhere to Protocol 16 - Register as a Market Participant with ERCOT

- Adhere to Protocol 23 – Texas Test Plan Team Retail Market Testing

- Establish a dedicated test system

- Test and certify with the ITPTA that internal ERCOT central systems are functioning correctly, including transaction samples to the ETOD System.

- Complete and submit the Testing Signoff Worksheet; include specific details on required features that are not supported, test exceptions, manual processes

- Provide trading partner information using the Technical Connectivity Worksheet to all new testing MPs

- Read Testing FAQs prior to testing

- Provide FAQs specific to the ERCOT processes and systems

- Review the TX SET EDI implementation guides and data element matrices on the ERCOT website

- Submit X12 samples to the ETOD System for verification

- Establish technical connectivity with new CRs

### During Testing

- Participate in scheduled testing conference calls with the ITPTA and MPs.

- Adhere to the established test schedule.

- Notify the ITPTA and the associated MP, via E-mail, when you send and receive transactions.

- Update status on the testing checklist

### After Testing

- Exchange production PGP or GnuPG keys with MPs

- Establish production connectivity with MPs.

## PUCT Requirements

### Before Testing

- Provide oversight monitoring of the testing process that will be facilitated by the ITPTA.

- Confirm REP Certification application has been submitted (excludes Munis/Coops)

- Inform associated MPs of new MPs entry into marketplace

- Identify current PoLR information for specific TDSP areas

- Participate in development of Flight calendar to ensure key market dates are met

- Provide relevant information to new entrants to the market

### During Testing

- Monitor progress of the testing process

### After Testing

- Review qualification notification from ERCOT and the ITPTA on each Market Participant

- Award appropriate certification to the MP

## ITPTA Requirements

The ITPTA will act in an independent role throughout the testing effort.  Primary duties for the ITPTA will be to:

- Maintain a testing contact list on the Texas Retail Testing Website.

- Verify testing eligibility of MPs with ERCOT

- Ensure TSW is completed on-line by all testing TPs

- Develop a consolidated list of testing FAQ’s and post on the Texas Retail Testing Website

- Attend TTPT meetings

- Review and provide input to TTPT agenda prior to meetings

- Assist in facilitation of TTPT meetings

- Assist TTPT in developing a standard Test Plan for Point-to-Point, End-to-End and ERCOT Testing on Demand business processes

- Assist TTPT in developing Test Scripts

- Facilitate End-to-End testing between ERCOT and MPs

- Facilitate testing of Point-to-Point business processes between trading partners

- Facilitate daily testing conference calls with MPs and ERCOT, and document results

- Act as a dispute resolution agent for technical and process issues between all MPs including ERCOT

- Establish testing criteria in conjunction with TTPT.

- Confirm that MPs have completed qualification testing

- Establish adherence to TX SET standards by all MPs and ERCOT

- Maintain MP testing status on a secured section of the Texas Retail Testing website

- Provide link to other ERCOT and PUCT websites.

### Dispute Resolution Process

Parties should work through disputes and issues first with their trading partners.  If disputes cannot be resolved in these forums, then parties are required to submit a Marketplace Dispute form, found in Appendix C, to the ITPTA.  This form is used by the ITPTA to frame the issue for further clarification and mediation.

The ITPTA will have the initial call on the dispute and will report resolution to RMS or other appropriate committee.  Where necessary, other parties will be engaged by the ITPTA to resolve the issue, including TXSET transaction experts, TTPT members, and others.  Details of the parties involved in the dispute will remain confidential.  A high-level summary of the dispute will be published in the ‘Issues’ database.

If resolution is not achieved, the dispute will be raised through appropriate ERCOT committees and to the ERCOT Board if required. The PUCT will have final call on the dispute resolution process. The process is intended to resolve disputes at the lowest possible level and in a fair and equitable manner for all MPs.

### Testing Status Website

The ITPTA maintains a secure section on the Texas Retail Testing website to track the progress of each entity through the testing process.  The MPs have the capability to view a Marketplace Summary report.  They are expected to update their individual status with the most current information on their testing progress. The status checklist can be found at the following link;

http://etod.ercot.com/Login.asp?DestURL=Checklist.asp?Method%3DTOC

A password is required to enter this portion of the website.

# Details of Testing Phases

As indicated in the Overview of Testing Section on page 6, qualification testing consists of two steps: 1) connectivity and standards qualification; 2) and business process qualification.

Beginning in March 2002, business process qualification may be performed through the ETOD System or through a combination of ETOD supplemented with some level of End-to-End testing. It is at the discretion of the TDSPs to determine which approach will be used. Details of each approach are specified within this section of the TMTP.

## Technical Connectivity and Verification

Each MP is required to establish technical connectivity using two communication protocols:

- FTP or Replacement FTP for MP to/from ERCOT transactions, and

- GISB EDM for Point-to-Point transactions.

All parties should review the following documents to prepare for these tests.  Links to these documents can be found in Appendix B.

- ERCOT FTP/Replacement FTP document

- GISB EDM document

Establishing technical connectivity is a time consuming process.  New entrants to market testing should begin the effort as soon as possible.  Technical connectivity must be completed before any End-to-End Business Process testing can begin.

Technical connectivity begins with prospective trading partners exchanging Technical Connectivity Worksheets.  This document can be found on the Texas Retail Testing website at http://etod.ercot.com.  TDSPs will maintain current information on the website. New CRs should pull information for the appropriate TDSP, complete their portion of the worksheet and send a copy to the business contact of the TDSP.  TDSPs will schedule a date to begin connectivity testing with each new trading partner.

Technical connectivity must be established for each unique DUNS number that is used by a market participant.

### FTP or Replacement FTP Testing

ERCOT will upgrade their connectivity process with MPs during 2002. The new Replacement FTP process will use HTTPS.  Ultimately, all participants in the Marketplace will upgrade to a version of GISB that incorporates HTTPS technology. References to FTP in this document apply to current MPs.  New MPs beginning in May 2002 will use the Replacement FTP.

The FTP or Replacement FTP connectivity testing includes a “handshake” between the MPs and ERCOT.  Each MP must be able to use FTP to send and receive files with ERCOT.

A script for establishing FTP connectivity with ERCOT can be found on the Texas Retail Testing website. Testing parties will use a standard X12 formatted file in this test.  Both encrypted and unencrypted files will be used to verify connectivity.

MPs are required to use digital certificates to send FTP encrypted EDI transactions to their respective FTP mailboxes.  Digital certificates will be provided by ERCOT.

The test script can be found on the website at;

http://etod.ercot.com/Scripts.asp?M=Properties&FlightNum=V1.4F2&ScriptID=ST192

### GISB EDM Testing

Transactions exchanged between CRs and TDSPs will be sent via GISB EDM.  The Texas Data Transport Workgroup prepared a plan for the use of GISB EDM.  A link to this document is provided in Appendix B.  Participants should review this information.  The primary goals of this test are to establish connectivity, to transfer a large file, and to exercise the exchange failure process.

A script for establishing GISB connectivity with MPs can be found on the Texas Retail Testing website. Testing parties will use a standard X12 formatted file in this test.  Both encrypted and unencrypted files will be used to verify connectivity.  TDSPs and CRs are required to establish and use PGP Keys to send encrypted EDI transactions to their respective trading partners via the Internet.  This information is exchanged between trading partners using the Technical Connectivity Worksheets.

The GISB test script can be found on the website at;

http://etod.ercot.com/Scripts.asp?M=Properties&FlightNum=V1.4F2&ScriptID=ST191

### TXSET Verification

Automated validation of transaction samples to X12 and TX SET standards will be used beginning in March 2002 for new CRs. Once transactions have been validated by the ETOD System, TDSPs will be able to review the results of the validation on the ERCOT website.

The test script for validating transaction samples can be found on the website at:

http://etod.ercot.com/Scripts.asp?M=Properties&FlightNum=TOD&ScriptID=TT193

All transactions must be validated in the ERCOT automated system before an MP will be allowed to participate in End-to-End testing.

Transactions that are not compliant with X12 standards will be rejected using an FA/997 transaction in test and production.  Transactions that are not compliant with TXSET standards will be rejected using the defined transaction based on TXSET standards and ERCOT Protocols.

TXSET standards require that parties receiving a transaction send a Functional Acknowledgement (FA or 997) upon receipt of each transaction.  If the transaction is compliant with X12 standards, a positive FA/997 is sent.  If the transaction is not compliant with X12 standards, a negative FA/997 is sent rejecting the transaction.

FA/997’s from ERCOT will be placed in each MPs mailbox.

The following tables define the sample transactions that must be shared between trading partners through the ETOD System. These transactions are used in the business process scenarios that are validated during market testing. Once the automated testing system is functional, the results of test validations will be made available to respective trading partners over the Texas Retail Testing website.

ERCOT Transactions (using FTP) for CRs and TDSPs using EDI

| TDSP to ERCOT | ERCOT to TDSP | CR to ERCOT | ERCOT to CR |
| --- | --- | --- | --- |
| 814_04 814_09 814_13 814_20 814_25 814_27 824 (for ERCOT polled meters) 867_02 867_03 867_04 867_05 (if applicable) 997 | 814_03 814_08 814_12 814_24 814_26 814_21 824 867_03 997 | 814_01 814_07 814_08 814_09 814_10 814_12 814_13 814_15 814_16 814_18 814_19 814_21 814_23 814_24 814_26 824 997 | 814_02 814_05 814_06 814_08 814_09 814_11 814_12 814_13 814_17 814_18 814_19 814_20 814_25 814_27 867_02 867_03 867_04 997 |

### Point-to-Point Transactions (Using GISB EDM) for CRs using the ERCOT Market Portal

CR to TDSP

820_02 824 650s 814_PC 997

### Point-to-Point Transactions (using GISB EDM)

| TDSP to CR | CR to TDSP |
| --- | --- |
| 810_02 824 650s 867_03 (Non ERCOT) 814_PD 997 | 820_02 824 650s 814_PC 997 |

## End-to-End Testing

End-to-End testing will be conducted between ERCOT, TDSPs that require some level of End-to-End testing, and their respective CRs. End-to-End testing includes processes that involve all three parties as well as those point-to-point processes that affect only the TDSP and CR.  This testing is designed to validate the End-to-End and Point-to-Point business scenarios outlined in the test scripts. This includes both EDI and ERCOT Market Portal CRs.

This test will utilize MP and ERCOT back-end systems to process through entire business scenarios.

Each participant will be responsible for fulfilling their role within each business scenario by either sending or receiving the specified transactions.  Participants are dependent on each other to correctly send and receive transactions in a timely manner as detailed in the testing schedule to realize successful completion of this step of testing.

Each competitive retailer will have a role as a Current CR and a New CR for applicable scenarios.

Scripts that will be used in the April test flight can be found on the Texas Retail Testing Website at

http://etod.ercot.com/Scripts.asp?M=List&FlightNum=V1.4F2

## Point-to-Point Testing

Point-to-Point testing is performed between TDSPs and their CR trading partners. It covers the processes in the marketplace that do not involve ERCOT.  Those processes include customer information updates, invoice and remittance, and service orders.  Point-to-Point testing is included within the End-to-End scripts covered above and can be found at the same website link.

## ERCOT Testing on Demand (ETOD) Testing

A new process for validating MP qualification will be introduced into the Marketplace during the April 2002 Retail Testing.  The new automated process is referred to as ERCOT Testing on Demand (ETOD). This process will allow MPs to automatically validate the transactions they will use in the Marketplace and to validate business processes as defined in the automated scripts located at:

http://etod.ercot.com/Scripts.asp?M=List&FlightNum=TOD

CRs must submit sample transaction to the ETOD system until they have successfully passed the validation process for X12 and TX SET compliance. All transactions that the CR intends to use in their business plan must be successfully tested. Once the transaction has passed validation, the ETOD system will document results and provide confirmation to the ITPTA, ERCOT and the respective TDSPs.

Once transaction samples have been validated, CRs must then execute the automated scripts. CRs that have successfully passed ETOD testing will be granted qualification by ERCOT and the ITPTA. All TDSP areas require ETOD testing at a minimum.  Some TDSP areas require End-to-End testing in addition to ETOD testing. Qualification will not be issued until both testing paths are completed. Once CRs have established production connectivity, they will be allowed into the production market for the areas that do not require End-to-End testing.

## Market Testing for 2002 (Connectivity/Standards/End-to-End/ETOD)

Market Testing will be conducted in 2002 for three primary purposes;

- To allow new market entrants an opportunity to test their systems and to verify they meet the qualification requirements

- New trading partnerships

- To validate new functionality that must be introduced into the market for all participants

Existing Trading Partnerships will only test new features and Change Controls issued by TXSET.

MPs interested in testing during 2002 should have all necessary PUCT requirements completed at least two months prior to testing.  They must also attend mandatory orientation sessions that occur approximately one month prior to the start of testing.

# Scenarios and Testing Scripts

## Business Process Scenarios

Business scenarios have been defined by the TX SET Working Group. The scenarios below cover various business processes.  Some processes were specifically designed for Pilot and will not be used after January 1, 2002.  Only the shaded scenarios will be tested by ETOD or the End-to-End approach during March 2002.

| Customer Switch | Scenarios A1, A1-R, A2 |
| --- | --- |
| Customer Move-out | Scenarios B1, B1-R, B2, B3 |
| Customer Move-in | Scenarios C1, C2, C2-R, C3,C4 |
| CSA Processes | Scenarios D1, D1-R D2, D3, D4, D5 |
| Customer Drop, POLR | Scenarios E1, E1-R, E2, E3, E4-A, E4-B |
| ESI ID Processes | Scenarios F1, F2, F3, F3-R |
| Historical Usage/Consumption | Scenarios G1 |
| Pilot Participation and Signed Contract Verification | Scenarios H1, H1-R, H2, H4, H5 |
| Service Orders | Scenarios I1, I2, I2-R, I3, I4 |
| TDSP to CR Invoice/Cancel/Re-bill | Scenarios J1, J2, J3 |
| Outage Notification | Scenarios L1 |
| Notification | Scenarios M1, M1-R |
| Settlement | Scenarios K1, K2, K3 |

## Optional Processes

Market Participant may not use some of the processes listed above within their business plan. Processes considered optional are listed below and Market Participants can elect to opt out of testing these processes by notifying the ITPTA and their trading partners.

| CSA Processes | Scenarios D1, D1-R D2, D3, D4, D5 |
| --- | --- |
| Customer Drop, POLR | Scenarios E1, E1-R, E2, E3, E4-A, E4-B |
| Historical Usage/Consumption | Scenarios G1 |
| Service Orders | Scenarios I1, I2, I2-R, I3, I4 |
| Outage Notification | Scenarios L1 |
| Notification | Scenarios M1, M1-R |
| Settlement | Scenarios K1, K2, K3 |

## Test Scripts

As noted earlier, all scripts are considered mandatory useless the ITPTA and trading partners receive advance notification and exceptions are approved by the ITPTA.   Any scripts that cannot or will not be tested should be documented in the Testing Signoff Worksheets (TSW) in the ‘Exceptions to the Test Plan’.  If the exception is a feature that is required but your implementation of that feature is delayed, provide documentation as to when this feature will be available in the “Required Features Not Supported” section of the TSW.

Detailed tests scripts can be found at

### http://etod.ercot.com/Scripts.asp?Method=TOC

### Summary List of Test Scripts

All test scripts used during current and prior testing flights can be found on the Texas Retail Testing website. TTPT has incorporated a number of script changes as the testing process has evolved. Detailed test scripts for each of the previous and current flights can be found at:

http://etod.ercot.com/Scripts.asp?Method=TOC

# Appendices

## Appendix A – Testing Signoff Worksheet

The Testing Signoff Worksheet can be found online at:

http://etod.ercot.com/Signoff.asp?Method=TOC

## Appendix B – Resources

Marketplace Glossary, Implementation Guidelines, Business Process Flows/Protocols, TX SET Transaction Names:

http://etod.ercot.com/MarketLinks.asp

http://www.ercot.com/Participants/Index.htm

GISB EDM Plan:

http://www.ercot.com/Participants/Committees/TDTWG_comm.htm

ERCOT Replacement FTP EDM Plan:

http://www.ercot.com/Participants/Committees/TDTWG_comm.htm

ERCOT Registration information can be found at:

http://www.ercot.com/mkt_part_apps/market_participant_application_f.htm

## Appendix C – Marketplace Dispute Form

| Dispute Title: |
| --- |
| Date Identified: |  |
| Date Submitted: | Submitted by: |
| Parties Affected by Dispute: |

Position 1

Parties supporting Position 1:

Position 1 Summary of Supporting Logic (include any legislation, standards, etc.)

Position 1 Recommendations:

Position 2

Parties supporting Position 2:

Position 2 Summary of Supporting Logic (include any legislation, standards, etc.)

Position 2 Recommendations:

ITPTA Position

Comments:

Recommendation:

Status:

## Appendix D – Texas Test Plan Team (TTPT) Participants

The list of TTPT Participants can be found at:

http://etod.ercot.com/ttpt.htm

The Test Plan List Server is testplan@ercot.com

For distribution list additions or removals, send e-mail to postmaster@ercot.com with your full name, distribution list information and e-mail address.

# Comments

Should “after” be replaced with “prior to”, or “when”?  This sounds to me like the testing could be done following implementation of system changes which could mean the changes are now in production and the testing would be after the fact.

Are new MP’s required to use Replacement FTP beginning in May 2002?

Add link