Load Profiling Initial Validation Sub-team Meeting Minutes (06/20/02)

The Initial Validation Sub-team had its seventh conference call on Thursday, June 20, at 10:00 a.m.

The purpose of our sub-team is to create a forum to address any issues that might affect the completion of the initial validation process and thereby help to ensure an effective and efficient completion of the process.

Notes from the conference call are as follows:

- TDSPs (Oncor) provided a brief report on the status of completing initial validation as follows:

Oncor (Josh Hickman) – reported that Oncor had received all of the 997’s from ERCOT related to the initial validation process.  Of the 210, 000 corrections sent in as part of initial validation, Oncor has received notification from ERCOT on 45,379 transactions (about 22%).  Josh reported that 40,852 were complete and 4,527 had received rejections.  The majority of the rejections (96%) were due to mismatched meter read dates.  Oncor is in the process of making corrections and resending the transactions to ERCOT.

- ERCOT (Ron Hernandez) – reported that they were still in the process of working through the backlog of transactions that resulted from the problems ERCOT experienced in processing transactions in the Transaction Clearinghouse (TCH).  Ron reported that the backlog of transactions from initial validation had been reduced to about 280,000 (about 22%).  ERCOT will continue to update add & delete transactions prior to working on the initial validation backlog.

- In our last meeting, the sub-team identified the following three-step plan for notifying the “losing REP/CR” for ESI IDs that have had a correction to a Profile I. D. involving an ESID that has had a REP/CR switch:

- ERCOT agreed to create a report that will identify ESI IDs that have experienced a change of REP/CR.  ERCOT will send a copy of the list of ESI IDs to the appropriate TDSPs.

- The TDSPs agreed to cross-reference the list of ESI IDs that have experienced a REP change with the list of ESI IDs that were corrected in the initial validation process.  TDSPs will create a list of ESI IDs that were corrected during the initial validation process and have had a change of REP/CR.  This new list of ESI IDs will be returned to ERCOT.

- ERCOT will use the list of returned ESI IDs to create a report that contains ESI IDs and the associated dates that the appropriate REP/CR’s were responsible.  This list will be provided by ERCOT to the affected REP/CR’s.

David Amend of TXU ET raised the concern of ensuring that the REP/CR would be notified of all ESI IDs that have had a Profile ID change since Pilot.  David requested that TDSPs send their list of ESI IDs that have had a Profile ID change since Pilot to the REP/CRs at their ERCOT mailbox.  This would allow the REP/CR to verify if they have been associated with any ESI IDs that has had a Profile ID change resulting from initial validation. This would be in addition to the three-step plan outlined above.  Oncor agreed to provide the requested list.

- ERCOT has requested that TDSPs provide a list of error types found and measures that have been taken to correct Profile IDs as a result of the Initial Validation process.  This information needs to be sent to Ron Hernandez.

Ron reported that Reliant and Oncor had sent in their list.  He has not received a list from either AEP or TNMP.  TDSPs need to plan to report on the status of completing this list at our next meeting (6/27).

The next conference call is scheduled for Thursday, June 27, at 10:00 a.m.