Report to RMS

# Outage Proof of Concept

06/13/02

## TXU Energy / Reliant Energy TDSP interface

- Phase 1 and 2 design, development, and testing phases completed

- Test plans submitted to TTPT.

- Several successful iterations of volume testing occurred on 4/30/02.

- Included phase 1 and 2 functionality

- Simulated 800 users

- Processed over 29,000 transactions per hour, exceeding goal of 20,000 per hour

- Average response time was 4 seconds

- Test considered a success by TXU Energy and Reliant Energy TDSP

- Volume test results approved by TTPT on 5/23/02

- Contingency plan developed between the two entities

- APPLICATION NOW IN PRODUCTION!

- Statistics will be monitored and reported

## Reliant Resources / Reliant Energy TDSP interface

- Utilizes 3rd Party vendor / Small number of electronic outage reporting devices

- Permanent ISDN connections established

- Weekly conference calls continue

- Functional testing completed, Scheduled for 100% completion on 5/3

- Volume tests scheduled completed on 5/17

- Fail-over testing underway

- Implementation planned for mid-July to accommodate Reliant Resources release schedule

## TXU Energy / Oncor interface

- Phase 1 & 2 design, development, and testing completed

- Volume testing was completed successfully by 4/30 producing similar results to those found in the TXU Energy / Reliant Energy TDSP testing

- Contingency plan developed between the two entities

- APPLICATION NOW IN PRODUCTION!  The application went into production on 6/9/02 for a subset of TXU Energy customers.

- Statistics will be monitored and reported