Load Profiling Initial Validation Sub-team Meeting Minutes (07/10/02)

The Initial Validation Sub-team had its tenth conference call on Wednesday, July 10, at 10:00 a.m.  This meeting was held during, and as a part of, the Profiling Working Group meeting.

The purpose of our sub-team is to create a forum to address any issues that might affect the completion of the initial validation process and thereby help to ensure an effective and efficient completion of the process.

Notes from the conference call are as follows:

- TDSPs  - provided a brief report on the status of submitting transactions for completing initial validation.  The following table outlines the status of the process:

| Process | Subprocess | TNMP | AEP / 3rd Party | Oncor | Reliant |
| --- | --- | --- | --- | --- | --- |
| To change | 814_20 | 34,000 | 16,000 | 210,493 | 425,764 |
| Inactive * |  | 0 | 0 | 0 | 19,451 |
| Active |  | 34,000 | 16,000 | 210,530 | 406,313 |
| Complete | 814_21 (WQ) | 33,656 | 13,089 | 198,061 | 339,027 |
| Incomplete | 814_21 (U) | 344 | 2,911 | 12,469 | 67,286 |
| % Complete |  | 99.0% | 81.8% | 94.1% | 83.4% |

*The 814_20 is unable to be created automatically for an active account in some TDSP systems (Reliant, AEP)

AEP (Lloyd Young) – reported that AEP sent 2,700 814_20 transactions to ERCOT on 7/10 and is waiting on ERCOT transaction analysis.

Oncor (Josh Hickman) – reported that Oncor had sent 7,240 814_20 transactions to ERCOT, of which 1,700 were rejected and 2,700 will need good effective dates prior to resubmitting.

Reliant (Theresa Debose) – reported that Reliant has a couple of analysis teams working on the 85,000 rejected transactions.  The 19,451 are inactive in the Reliant CIS and will need a manual 814_20 transaction to complete.

- ERCOT (Ron Hernandez) – Ron reported that ERCOT was working on reporting the status of accuracy of submitted transactions in the initial validation process.  Based on information received this week, ERCOT will report the results of their latest iteration of initial validation.  Ernie will report the results to RMS on Thursday (7/11).  ERCOT and TDSPs will continue to work through all discrepancies for resolution prior to the deadline for resettlement (7/31).

The following are action items that the sub-team is tracking:

- The sub-team identified the following three-step plan for notifying the “losing REP/CR” for ESI IDs that have had a correction to a Profile I. D. involving an ESID that has had a REP/CR switch:

- ERCOT agreed to create a report that will identify ESI IDs that have experienced a change of REP/CR.  ERCOT will send a copy of the list of ESI IDs to the appropriate TDSPs.

- The TDSPs agreed to cross-reference the list of ESI IDs that have experienced a REP change with the list of ESI IDs that were corrected in the initial validation process.  TDSPs will create a list of ESI IDs that were corrected during the initial validation process and have had a change of REP/CR.  This new list of ESI IDs will be returned to ERCOT.

- ERCOT will use the list of returned ESI IDs to create a report that contains ESI IDs and the associated dates that the appropriate REP/CR’s were responsible.  This list will be provided by ERCOT to the affected REP/CR’s.

- TDSPs were requested to send their list of ESI IDs that have had a Profile ID change since Pilot to the REP/CRs at their ERCOT mailbox.  This would allow the REP/CR to verify if they have been associated with any ESI IDs that has had a Profile ID change resulting from initial validation. This would be in addition to the three-step plan outlined above.

- ERCOT has requested that TDSPs provide a list of error types found and measures that have been taken to correct Profile IDs as a result of the Initial Validation process.  This information needs to be sent to Ron Hernandez.

The attached table outlines the status of action items listed above:

| ### Action Item | # | Resp. Entity | ## ERCOT | AEP | Oncor | Reliant | TNMP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ERCOT to create a list of ESI IDs with a REP/CR switch since Pilot | 1a | ERCOT | To be sent 7/12 | N/A | N/A | N/A | N/A |
| TDSPs cross-reference ERCOTs list (#1a) with ESI IDs corrected in I.V. and send to ERCOT | 1b | TDSPs | N/A | To be completed pending completion of #1a | To be completed pending completion of #1a | To be completed pending completion of #1a | To be completed pending completion of #1a |
| ERCOT uses TDSP list (#1b) to create report of when the REP/CR had responsibility for ESI IDs | 1c | ERCOT | Pending completion of #1b | N/A | N/A | N/A | N/A |
| TDSPs to send list of ESI IDs with Profile I.D. change since Pilot to REP/CR at their ERCOT mailbox | 2 | TDSPs | N/A | To be completed | To be completed | To be completed | To be completed |
| TDSPs to provide list of error types & measures taken to correct Profile I.D.s as a result of I.V. – list to Ron (ERCOT) | 3 | TDSPs | N/A | To be completed | Completed | Completed | To be completed |

The next conference call is scheduled for Thursday, July 18, at 10:00 a.m.