Load Profiling Initial Validation Sub-team Meeting Minutes (06/27/02)

The Initial Validation Sub-team had its eighth conference call on Thursday, June 27, at 10:00 a.m.

The purpose of our sub-team is to create a forum to address any issues that might affect the completion of the initial validation process and thereby help to ensure an effective and efficient completion of the process.

Notes from the conference call are as follows:

- TDSPs provided a brief report on the status of completing initial validation as follows:

Oncor (Terry Bates) – reported that Oncor had sent 210,493 transactions (814_20) to ERCOT related to the initial validation process.  The table below shows the status of the Initial Validation project at Oncor:

| 814_20 Sent | 814_21 Received | WQ’s | U’s | U’s due to an Invalid ESI ID | U’s due to an Invalid Date | 814_20 Create ESI ID Sent | 814_20 Invalid Date Sent | Complete |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 210,493 | 190,235 | 170,958 | 19,277 | 857 | 18,420 | 718 | 8,815 | 180,491 |
| 100% | 90% | 90% | 10% | 4% | 96% | 84% | 48% | 86% |

All TDSPs should plan to prepare similar information to be discussed at the next sub-team meeting (7/3).

AEP (Alan Graves) – reported that AEP should complete sending the 700 remaining 814_20 transactions and various zip code changes this week.

- ERCOT (Ron Hernandez) – reported that they had completed the process of working through the backlog of transactions that resulted from the problems ERCOT experienced in processing transactions in the Transaction Clearinghouse (TCH).  Ron reported that he expected to complete a table that summarized the status of Initial Validation by next meeting.  This status report will be forward to the individual TDSPs and the sub-team.

- In our last meeting, the sub-team identified the following three-step plan for notifying the “losing REP/CR” for ESI IDs that have had a correction to a Profile I. D. involving an ESID that has had a REP/CR switch:

- ERCOT agreed to create a report that will identify ESI IDs that have experienced a change of REP/CR.  ERCOT will send a copy of the list of ESI IDs to the appropriate TDSPs.

- The TDSPs agreed to cross-reference the list of ESI IDs that have experienced a REP change with the list of ESI IDs that were corrected in the initial validation process.  TDSPs will create a list of ESI IDs that were corrected during the initial validation process and have had a change of REP/CR.  This new list of ESI IDs will be returned to ERCOT.

- ERCOT will use the list of returned ESI IDs to create a report that contains ESI IDs and the associated dates that the appropriate REP/CR’s were responsible.  This list will be provided by ERCOT to the affected REP/CR’s.

Ron reported that ERCOT was working on the list of ESI IDs to be sent to the appropriate TDSPs.

- At our last meeting, TDSPs were requested to send their list of ESI IDs that have had a Profile ID change since Pilot to the REP/CRs at their ERCOT mailbox.  This would allow the REP/CR to verify if they have been associated with any ESI IDs that has had a Profile ID change resulting from initial validation. This would be in addition to the three-step plan outlined above.  Oncor and AEP agreed to provide the requested list.  Reliant and TNMP need to plan to report on whether they can provide the requested list at our next meeting.

- ERCOT has requested that TDSPs provide a list of error types found and measures that have been taken to correct Profile IDs as a result of the Initial Validation process.  This information needs to be sent to Ron Hernandez.

Ron reported that Reliant and Oncor had sent in their list.  Lists still need to be provided by AEP and TNMP.  TDSPs need to plan to report on the status of completing this list at our next meeting (7/3).

- Terry Bates (Oncor) reported that he had visited with James Cohea (ERCOT) concerning the status of initial validation and how the project to begin to resettle the market might be delayed based on completing the process.  James mentioned that he had a list of eight (8) bullet items that needed to be completed prior to beginning the resettlement process.  Ernie Podrazo (Reliant Retail) asked that we forward a copy of the minutes to James and Don Bender (AEP).

The next conference call is scheduled for Wednesday, July 3, at 10:00 a.m. This meeting will be held during, and as a part of, the Profiling Working Group meeting.