- Load Profiling Working Group

- Meeting Minutes 06-05-2002 (final)

- Attendees:

Terry Bates – ONCOR

Betty Day – ERCOT

Walt Fenoglio – TXU

Derek Glatz – ERCOT (scribe)

Krista Keeler – TNPE

Diana Ott – ERCOT (audio visual)

Ernie Podraza – Reliant (facilitator)

John Taylor – Entergy

- Via Teleconference:

- Kedra Baltrip – TXU

- Alan Graves – AEP

- Lloyd Young – AEP

- Agenda:

- Discuss vacant Chair position

- Announce election of Chair, etc.

- Discuss formal recognition of Darryl Nelson’s service to PWG

- Status of LPOG

- Initial Validation Sub-team status report

- Usage Month Sub-team status report

- PUCT Rulemaking Project 25516

- RMS workshop in IDR Default profile

- Status of PPR330

- ERCOT update on new issues

- Revise Annual Validation for 2002 Resolution

- Brainstorm a list of open PWG issues

- Any other issues

# PWG Leadership Issues

- The PWG determined that open elections for the Chair and Vice Chair position will be held on June 13, 2002.   Ernie Podraza under separate cover will announce the June 13th elections. The PWG determined that elections would be held annually to conform to RMS election procedures.  At this time elections will be conducted in June.

- Kedra Baltrip recommended the PWG remove meeting facilitator responsibility from the job duties of the Chair.  After much discussion this motion was accepted.  At this time the Chair will appoint the Facilitator.  The Facilitator will only be responsible for maintaining adherence to the meeting agenda.  The Facilitator is not responsible for establishing the agenda. This responsibility still remains with the Chair.  It was agreed that the Facilitator must be physically present at the meeting.   ERCOT may fill the role of Facilitator.  Betty Day agreed to make resources available for this role if the PWG deemed a need exists.  A variety of models for managing the Facilitator role were discussed.  They include:

- Circulating the responsibility among participants monthly

- Circulating the responsibility among participants quarterly, etc

- Locating responsibility for this function with the Vice Chair

- Locating responsibility for this function with ERCOT staff

- It was agreed that Chair should continue establishing the meeting dates for the PWG, setting agenda, and representing the PWG at other ERCOT forums as necessary.   The Vice Chair shall maintain responsibility for assuming the duties of the Chair when the Chair is not available to fulfill these duties.

# Recognition of Darryl Nelson Service to PWG

- The PWG agreed with a proposal offered by Ernie Podraza and Derek Glatz to recognize Darryl Nelson for his work with the PWG as a member and as the Chair. Below is the language developed by the PWG to recognize Darryl Nelson.

- The PWG would like to take this opportunity to thank and recognize Darryl Nelson of TXU Energy for his dedication and leadership over the last three years in helping this team achieve a high degree of performance as best demonstrated with the development of Load Profiling Protocols, and Load Profiling Operating Guides.

# Status of LPOG

- The LPOG was submitted to Don Bender, Chair of the RMS on May 31, 2002.  On June 4, 2002, Don Bender submitted this document to the RMS, PRS and TAC for parallel review by all three subcommittees to expedite full approval of the LPOG.  Questions and comments are due to Ernie Podraza, Acting Chair of the PWG by June 28, 2002.

| - Critical Meeting Dates Effecting Approval of the LPOG |  |  |  |
| --- | --- | --- | --- |
| - PWG | - RMS | - PRS | - TAC |
| - June 13, 2002 | - June 14, 2002 | - June 21, 2002 | - July 2, 2002 |
| - July 10, 2002 | - July 17, 2002 | - July 30, 2002 | - August 8, 2002 |
| - August 7, 2002 | - August 14, 2002 |  |  |

- Critical Path for LPOG adoption appears to be:

- Comments due back to PWG by June 28, 2002

- PWG address comments on July 10, 2002

- RMS approves LPOG on July 17, 2002

- PRS approves LPOG on July 30, 2002

- TAC approves LPOG on August 8, 2002

# Status Report of Initial Validation Sub-team

- Terry Bates provided a report of current activities of this Sub-team.  Please see the attached minutes for details of his report.

- Terry Bates raised the concern that data processing requirements for ESI IDs that experienced a Load Profile ID change since July 31, 2002 may make it difficult to achieve the project goal of completing all Profile assignment changes by the June 15, 2002 target date.   These accounts require manual work to ascertain the correct Load Profile assignment through time, and many ESI IDs will require submission of multiple 814_20s to the ERCOT system.

# Action Item

- Develop a procedure for notifying the prior REP of Record that Load Profile ID has been retroactively changed.  Assigned to Initial Validation Sub-team.

- Note, Betty Day suggested posting the list of ESI IDs to a file and making the REP responsible for interrogating this file as a suggested solution to the problem.

# Action Item

Submit an “Issue for RMS Consideration” form informing the RMS that no process exists to routinely notify the prior REP of Record when a retroactive change to an ESI ID’s Load Profile ID assignment occurs.  Assigned to Ernie Podraza.

The Initial Validation Sub-Team next meets June 6, 2002 from 10-11 a.m. via teleconference.  Please contact Terry Bates, terry.bates@oncorgroup.com, for further details regarding this Sub-team.

# Status Report of the Usage Month Sub-Team

John Taylor provided a report of current activities of this Sub-team.  Please see the attached minutes for details of this report.

PWG agreed to move the deadline for completing development of the usage month algorithm from June 15, 2002 to July 15, 2002.

The PWG recommends that the Usage Month Sub-team treat issues associated with estimation as sidebar concerns.  Focus should remain directed at finalizing the mechanics of allocating meter reads to specific usage months.

Walt Fenoglio stated the PUCT as part of project 23400; “Electric Restructuring Transition Implementation Issues” placed a moratorium on “de-energizing” premises until the Market improves its ability to work Move-In requests.  This Moratorium was adopted in Open Meeting earlier this year.   Visibility to periods when an ESI ID is de-energized within ERCOT’s database is compromised as a result of this moratorium.

# PUCT Project 25516

Ernie Podraza noted that comments regarding this project are due into the PUCT this Friday June 7, 2002.  Reliant, Entergy, and AEP indicated that responses from would be submitted on their behalf.

# RMS Workshop Addressing the IDR Default Profile

Brenda Crocket, Vice Chair of the RMS, is convening a meeting to tackle this issue on June 12, 2002.  Brenda Crocket has requested significant participation from the Profiling Working Group at this meeting.

# Status of PRR 330

This PRR is approved by the PRS, and will be reviewed by TAC for approval on June 6, 2002.  Ernie Podraza noted that key changes in the language have been made that now require 99% of all IDR data system-wide be available for settlement; however, only 90% of the IDR data for any specific TDSP is required. This language change is adopted to protect TDSPs that have very few IDR meters deployed from having to meet a requirement that effectively becomes  100%.

# Revisions to Annual Validation for 2002 Resolution

Ernie Podraza suggested changing the language in Point #7 of this resolution to mirror changes in language implemented in the final edit of the LPOG during the last meeting, which require all Load Profile ID changes to be implemented on or after October 1st.

At this time the PWG addressed the open item in Point #6 regarding communicating the list of ESI IDs that will have a Load Profile ID change due to Annual Validation.  After considerable debate it was determined that ERCOT should provide the list of ESI IDs to the CRs.  This procedure will minimize the number of files that a CR must process.  It was also determined that the CR will be responsible for inferring the target date when the Load Profile ID for the ESI ID since ERCOT can only provide the CR with the last posted meter read date in ERCOT’s system.  This is a piece of information the CR will already possess.

Point #6 is amended to state that ERCOT will provide this data, and the reference to the expected effective date for the Load Profile ID change is removed.

# Brainstorm Open PWG Business

The PWG has agreed to create a file of “Outstanding PWG Issues”.  This file will be developed and maintained by Krista Keeler of TNMP.

Diana Ott has reviewed gray-boxed material in the LPOG and put together a list of items that may require review by the PWG.  This file will be distributed with the minutes, and will be considered a source document identifying open work to be addressed by the PWG.

Ernie Podraza noted that Darryl Nelson has kept a running record of open issues that the PWG needs to consider.

Brainstorming items that merit PWG attention

- Requirements for implementing DLC profiling.

  - Reliant has sold its DLC program to Comverge

- Retroactive notification of all CRs of Load Profile ID changes

- How does LPOG change when NOIE opts in

  - Request assistance from Jason Glore

- Archive PWG documents (e.g. LPOG, minutes,…)

  - ERCOT is working on this item

- PWG should actively follow PRS activity

  - Derek Glatz has offered to perform this function

- Should PWG initiate inquiry to set a requirement to allow removal of IDR meters when the load level falls below a certain threshold

  - This work will necessarily require the PWG initiate a PRR

- Need to define rules for exchanging and evaluating usage data when no REP of Record is noted

  - Due to PUCT moratorium on de-energizing accounts

- Contact Susan Neel, Chair of Texas Set, Don Bender, Chair of RMS to form an Ad Hoc working group to develop a remedy that will allow meter change outs causing a Load Profile ID change to occur off the meter read cycle.

- PWG needs to track progress toward implementation of PRR309

- May need to examine procedures for estimating missing usage reads, evaluating short and long reads.  This work will support consistent treatment of meter read data across TDSPs.

- The PWG needs to review 867 meter read validations currently being performed by ERCOT.  Goal may include recommendations for further checks.

- PWG needs to allocate time to review issues associated with making the meter type consistent with Load Profile Id.

Terry Bates recommended that PWG review prior meeting minutes to sift out other outstanding work that has been put aside.  Derek Glatz agreed to do this work.

# Next Meeting

This PWG will be held on Thursday June 13, 2002 (9:00 a.m. – 3:30 p.m.) at ERCOT Met Center building Austin, TX. Room 209.