Load Profiling Initial Validation Sub-team Meeting Minutes (07/24/02)

The Initial Validation Sub-team had its twelfth conference call on Wednesday, July 24, at 10:00 a.m. This meeting was held during, and as a part of, the Profiling Working Group meeting.

The purpose of our sub-team is to create a forum to address any issues that might affect the completion of the initial validation process and thereby help to ensure an effective and efficient completion of the process.

Notes from the conference call are as follows:

- TDSPs  - provided a brief reports as follows:

AEP (Lloyd Young) – reported that AEP had not yet been able to identify the 814_21 WQ transactions that are part of the initial validation effort.  These transactions were sent to ERCOT on 7/10.  AEP was asked to monitor the status of the 814_21 WQ transactions in order to ensure that the agreed performance criteria for initial validation can be tracked.

Oncor (Josh Hickman) – reported that Oncor had received additional 814_21 WQ transactions to increase the Oncor complete total to 210,498 or 100.0 %.

- ERCOT (Ron Hernandez) – Ron reported that ERCOT was working on reporting the status of accuracy of submitted transactions in the initial validation process for each TDSP.  From Ron’s report, the table below indicates the status of the agreed performance criteria for completing initial validation and beginning resettlement:

The following are action items that the sub-team is tracking:

- The sub-team identified the following three-step plan for notifying the “losing REP/CR” for ESI IDs that have had a correction to a Profile I. D. involving an ESID that has had a REP/CR switch:

- ERCOT agreed to create a report that will identify ESI IDs that have experienced a change of REP/CR.  ERCOT will send a copy of the list of ESI IDs to the appropriate TDSPs.

- The TDSPs agreed to cross-reference the list of ESI IDs that have experienced a REP change with the list of ESI IDs that were corrected in the initial validation process.  TDSPs will create a list of ESI IDs that were corrected during the initial validation process and have had a change of REP/CR.  This new list of ESI IDs will be returned to ERCOT.

- ERCOT will use the list of returned ESI IDs to create a report that contains ESI IDs and the associated dates that the appropriate REP/CR’s were responsible.  This list will be provided by ERCOT to the affected REP/CR’s.

- TDSPs were requested to send their list of ESI IDs that have had a Profile ID change, resulting from initial validation, since Pilot to the REP/CRs at their ERCOT mailbox.  This would allow the REP/CR to verify if they have been associated with any ESI IDs that has had a Profile ID change resulting from initial validation. This would be in addition to the three-step plan outlined above.

- ERCOT has requested that TDSPs provide a list of error types found and measures that have been taken to correct Profile IDs as a result of the Initial Validation process.  This information needs to be sent to Ron Hernandez.

- A question was raised concerning the status of ESI IDs that ERCOT had identified as having a Profile ID change, not related to initial validation.  This list has been sent to the TDSPs so that the ESI IDs can be investigated for possible Profile ID change.  This will have to be verified manually by the TDSP to determine if changes are necessary.

The attached table outlines the status of action items listed above:

| Action Item | # | Resp. Entity | ERCOT | AEP | Oncor | Reliant | TNMP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ERCOT to create a list of ESI IDs with a REP/CR switch since Pilot | 1a | ERCOT | Completed on 7/22 | N/A | N/A | N/A | N/A |
| TDSPs cross-reference ERCOTs list (#1a) with ESI IDs corrected in I.V. a | 1b | TDSPs | N/A | Pending completion of #1a | Pending completion of #1a | Pending completion of #1a | Pending completion of #1a |
| ERCOT uses TDSP list (#1b) to create report of when the REP/CR had responsibility for ESI IDs | 1c | ERCOT | Pending completion of #1b | N/A | N/A | N/A | N/A |
| TDSPs send list of ESI IDs w/Profile I.D. change, due to I.V. to REP/CR at their ERCOT mailbox | 2 | TDSPs | N/A | To be completed | To be completed | To be completed | To be completed |
| TDSPs error types & measures taken to correct Profile I.D.s due to I.V.–list to Ron ERCOT | 3 | TDSPs | N/A | To be completed | Completed | Completed | To be completed |
| TDSPs to monitor & verify ESI IDs w/Profile ID change prior to I.V. | 4 | TDSPs | N/A | To be completed | To be completed | To be completed | To be completed |

The next conference call is scheduled for Wednesday, July 31, at 10:00 a.m.