Load Profiling Initial Validation Sub-team Meeting Minutes (07/31/02)

The Initial Validation Sub-team had its thirteenth conference call on Wednesday, July 31, at 10:00 a.m.

The purpose of our sub-team is to create a forum to address any issues that might affect the completion of the initial validation process and thereby help to ensure an effective and efficient completion of the process.

Notes from the conference call are as follows:

- TDSPs  - provided a brief reports as follows:

AEP (Lloyd Young) – reported that AEP had increased their accuracy for the Residential and Business Profiles for CPL and WTU to better than 99%.  This achieves the performance criteria necessary for AEP to complete initial validation.

Reliant (Theresa Debose) – reported that Reliant involved in daily reviews with ERCOT in an effort to achieve the necessary accuracy performance criteria.  Reliant is refining their algorithm and expects to resubmit an estimated 100,000 transactions to ERCOT.

Oncor (Josh Hickman) – Oncor complete.

- ERCOT (Ron Hernandez) – Ron reported that ERCOT was having daily reviews with Reliant and TNMP to achieve the accuracy criteria to complete the initial validation process.  Ron reported that, based on refinements to their algorithm, he expected TNMP to submit an estimated 70,000 transactions. The table below shows the status of the agreed performance criteria for completing initial validation and beginning resettlement:

The following are action items that the sub-team is tracking:

- The sub-team identified the following 3-step plan for notifying the “losing REP/CR” for ESI IDs that have had a correction to a Profile I. D. involving an ESID that has had a REP/CR switch:

- ERCOT agreed to create a report to identify ESI IDs that have experienced a change of REP/CR.  ERCOT will send a copy of the list of ESI IDs to the appropriate TDSPs.

- The TDSPs agreed to cross-reference the list of ESI IDs that have experienced a REP change with the list of ESI IDs that were corrected in the initial validation process.  TDSPs will create a list of ESI IDs that were corrected during the initial validation process and have had a change of REP/CR.  This new list of ESI IDs will be returned to ERCOT.

- ERCOT will use the list of returned ESI IDs to create a report that contains ESI IDs and the associated dates that the appropriate REP/CR’s were responsible.  This list will be provided by ERCOT to the affected REP/CR’s.

- TDSPs were requested to send their list of ESI IDs that have had a Profile ID change, resulting from initial validation, since Pilot to the REP/CRs at their ERCOT mailbox.  This would allow the REP/CR to verify if they have been associated with any ESI IDs that has had a Profile ID change resulting from initial validation. This would be in addition to the three-step plan outlined above.

- ERCOT has requested that TDSPs provide a list of error types found and measures that have been taken to correct Profile IDs as a result of the Initial Validation process.  This information needs to be sent to Ron Hernandez.

- A question was raised concerning the status of ESI IDs that ERCOT had identified as having a Profile ID change, not related to initial validation.  This list has been sent to the TDSPs so that the ESI IDs can be investigated for possible Profile ID change.  This will have to be verified manually by the TDSP to determine if changes are necessary.

The attached table outlines the status of action items listed above:

| ### Action Item | # | Resp. Entity | ## ERCOT | AEP | Oncor | Reliant | TNMP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ERCOT to create a list of ESI IDs with a REP/CR switch since Pilot | 1a | ERCOT | Completed on 7/22 | N/A | N/A | N/A | N/A |
| TDSPs cross-reference ERCOTs list (#1a) with ESI IDs corrected in I.V. a | 1b | TDSPs | N/A | Pending completion of #1a | Pending completion of #1a | Pending completion of #1a | Pending completion of #1a |
| ERCOT uses TDSP list (#1b) to create report of when the REP/CR had responsibility for ESI IDs | 1c | ERCOT | Pending completion of #1b | N/A | N/A | N/A | N/A |
| TDSPs send list of ESI IDs w/Profile I.D. change, due to I.V. to REP/CR at their ERCOT mailbox | 2 | TDSPs | N/A | To be completed | To be completed | To be completed | To be completed |
| TDSPs error types & measures taken to correct Profile I.D.s due to I.V.–list to Ron ERCOT | 3 | TDSPs | N/A | To be completed | Completed | Completed | To be completed |
| TDSPs to monitor & verify ESI IDs w/Profile ID change prior to I.V. | 4 | TDSPs | N/A | To be completed | To be completed | To be completed | To be completed |

The next conference call is scheduled for Wednesday, August 7, at 10:00 a.m. This meeting will be held during, and as a part of, the Profiling Working Group meeting.