Load Profiling Initial Validation Sub-team Meeting Minutes (08/07/02)

The Initial Validation Sub-team had its fourteenth conference call on Wednesday, August 7, at 10:00 a.m. The meeting was held during, and as a part of, the Profiling Working Group meeting.

The purpose of our sub-team is to create a forum to address any issues that might affect the completion of the initial validation process and thereby help to ensure an effective and efficient completion of the process.

Notes from the conference call are as follows:

- TDSPs  - provided brief reports as follows:

AEP (Lloyd Young) – AEP complete.

Centerpoint (Theresa Debose) – reported that Centerpoint’s algorithm appeared to be correct but that they were experiencing some data synchronization problems. Theresa reported that their plan is to submit 814_20 transactions (estimated less than 100,000) by this weekend.  This is expected to achieve the necessary accuracy performance criteria.

Oncor (Josh Hickman) – Oncor complete.

TNMP (Alan Burke) – reported that the algorithm for their Business Profile IDs is operating correctly in tests outside of the TNMP production systems.  Alan reported that TNMP will submit 814_20 transactions computed by the corrected algorithm and send to ERCOT.  For TNMPs Residential Profile IDs, Alan reported that TNMP has sent a 6-megabyte file to ERCOT to update load data in the ERCOT systems due to a data synchronization problem.  ERCOT reported that they have a 5-megabyte limit so Alan agreed resend the file.

- ERCOT (Ron Hernandez) – Ron reported that ERCOT was having daily reviews with Reliant and TNMP to achieve the accuracy criteria to complete the initial validation process.  Ron participated during the TDSP updates and agrees that we are close to completion. The table below shows the status of the agreed performance criteria for completing initial validation and beginning resettlement:

Dave Amend (TXU) reported that TXU was not receiving the expected 814_20 transactions that are being reported as created from the initial validation process.  Ernie Podraza (Reliant) and John Taylor (Entergy) confirmed that they believed that they were not receiving the expected number of transactions either.  The CRs were asked if the information that TDSPs will be sending as part of Action Item #2 will be sufficient to help them verify and resolve the issue.  All agreed.

The following are action items that the sub-team is tracking:

- The sub-team identified the following 3-step plan for notifying the “losing REP/CR” for ESI IDs that have had a correction to a Profile I. D. involving an ESID that has had a REP/CR switch:

- ERCOT agreed to create a report to identify ESI IDs that have experienced a change of REP/CR.  ERCOT will send a copy of the list of ESI IDs to the appropriate TDSPs.

- The TDSPs agreed to cross-reference the list of ESI IDs that have experienced a REP change with the list of ESI IDs that were corrected in the initial validation process.  TDSPs will create a list of ESI IDs that were corrected during the initial validation process and have had a change of REP/CR.  This new list of ESI IDs will be returned to ERCOT.

- ERCOT will use the list of returned ESI IDs to create a report that contains ESI IDs and the associated dates that the appropriate REP/CR’s were responsible.  This list will be provided by ERCOT to the affected REP/CR’s.

- TDSPs were requested to send their list of ESI IDs that have had a Profile ID change, resulting from initial validation, since Pilot to the REP/CRs at their ERCOT mailbox.  This would allow the REP/CR to verify if they have been associated with any ESI IDs that has had a Profile ID change resulting from initial validation. This would be in addition to the three-step plan outlined above.

- ERCOT has requested that TDSPs provide a list of error types found and measures that have been taken to correct Profile IDs as a result of the Initial Validation process.  This information needs to be sent to Ron Hernandez.

- A question was raised concerning the status of ESI IDs that ERCOT had identified as having a Profile ID change since the beginning of Pilot and not related to initial validation.  This list has been sent to the TDSPs so that the ESI IDs can be investigated for possible need of Profile ID change.  This will have to be verified manually by the TDSP to determine if changes are necessary.

The attached table outlines the status of action items listed above:

| Action Item | # | Resp. Entity | ERCOT | AEP | Oncor | Reliant | TNMP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ERCOT to create a list of ESI IDs with a REP/CR switch since Pilot | 1a | ERCOT | Completed on 7/22 | N/A | N/A | N/A | N/A |
| TDSPs cross-reference ERCOTs list (#1a) with ESI IDs corrected in I.V. a | 1b | TDSPs | N/A | Pending completion of #1a | Completed on 8/2 | Pending completion of #1a | Pending completion of #1a |
| ERCOT uses TDSP list (#1b) to create report of when the REP/CR had responsibility for ESI IDs | 1c | ERCOT | Pending completion of #1b | N/A | N/A | N/A | N/A |
| TDSPs send list of ESI IDs w/Profile I.D. change, due to I.V. to REP/CR at their ERCOT mailbox | 2 | TDSPs | N/A | To be completed | To be completed | To be completed | To be completed |
| TDSPs error types & measures taken to correct Profile I.D.s due to I.V.–list to Ron ERCOT | 3 | TDSPs | N/A | To be completed | Completed | Completed | To be completed |
| TDSPs to monitor & verify ESI IDs w/Profile ID change prior to I.V. since the beginning of Pilot (7/31/01) | 4 | TDSPs | N/A | To be completed | To be completed | To be completed | To be completed |

We have scheduled two meetings for next week as follows:

- Monday, August 12, at 2:00 p.m.

- Tuesday, August 13, at 2:00 p.m.