Load Profiling Initial Validation Sub-team Meeting Minutes (08/26/02)

The Initial Validation Sub-team had its nineteenth conference call on Monday, August 26, at 10:00 a.m.

The purpose of our sub-team is to create a forum to address any issues that might affect the completion of the initial validation process and thereby ensure an effective and efficient completion of the process.

Notes from the conference call are as follows:

- TDSPs  - provided brief reports as follows:

AEP (Lloyd Young) – AEP complete.

Centerpoint (Jim Purdue) – reported that Centerpoint has sent in 387,184 transactions (814_20) since Wednesday of last week.  He added that they were working to ensure that all their transactions were sent to ERCOT since they had expected to send approximately 398,000.  Jim reported that they had not received any 814_21’s from ERCOT.

Oncor (Josh Hickman) – Oncor complete.

TNMP (Alan Burke) – no one available.

- ERCOT (Ron Hernandez) – reported that were working with Reliant on the rejects and that he would rerun validation to achieve the targeted 99% accuracy goal.  Ron reported that of the 45,000 transactions sent in by TNMP, ERCOT only sent 25,000 814_21’s.  This is due to TNMP sending in duplicate I.D.’s for 20,000 of their transactions.  ERCOT is continuing to have daily reviews with both TDSPs. The table below shows the status of the agreed performance criteria for completing initial validation and beginning resettlement:

We briefly discussed the status of Dave Amend’s request for determining why TXU is not receiving the expected 814_20 transactions that are being reported as created from the initial validation process.  Ron reported that ERCOT’s investigation reveals that a significant number of 814_20’s did not get forwarded to the REPs in June.  Ron reported that this might correlate with the TCH problem that was experienced during that timeframe.  ERCOT will report the details of their investigation, as they become available.

The following are action items that the sub-team is tracking:

- The sub-team identified the following 3-step plan for notifying the “losing REP/CR” for ESI IDs that have had a correction to a Profile I. D. involving an ESID that has had a REP/CR switch:

- ERCOT agreed to create a report to identify ESI IDs that have experienced a change of REP/CR.  ERCOT will send a copy of the list of ESI IDs to the appropriate TDSPs.

- The TDSPs agreed to cross-reference the list of ESI IDs that have experienced a REP change with the list of ESI IDs that were corrected in the initial validation process.  TDSPs will create a list of ESI IDs that were corrected during the initial validation process and have had a change of REP/CR.  This new list of ESI IDs will be returned to ERCOT.

- ERCOT will use the list of returned ESI IDs to create a report that contains ESI IDs and the associated dates that the appropriate REP/CR’s were responsible.  This list will be provided by ERCOT to the affected REP/CR’s.

- TDSPs were requested to make available upon request to REPs their list of ESI IDs that have had a Profile ID change resulting from initial validation.  This allows the REP to verify if they have been associated with any ESI IDs that has had a Profile ID change resulting from initial validation. This would be in addition to the three-step plan outlined above.

- ERCOT has requested that TDSPs provide a list of error types found and measures that have been taken to correct Profile IDs as a result of the Initial Validation process.  This information needs to be sent to Ron Hernandez.

- A question was raised concerning the status of ESI IDs that ERCOT had identified as having a Profile ID change since the beginning of Pilot and not related to initial validation.  This list has been sent to the TDSPs so that the ESI IDs can be investigated for possible need of Profile ID change.  This will have to be verified manually by the TDSP to determine if changes are necessary.

The attached table outlines the status of action items listed above:

| ### Action Item | # | Resp. Entity | ## ERCOT | AEP | Oncor | Reliant | TNMP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ERCOT to create a list of ESI IDs with a REP/CR switch since Pilot | 1a | ERCOT | Completed on 7/22 | N/A | N/A | N/A | N/A |
| TDSPs cross-reference ERCOTs list (#1a) with ESI IDs corrected in I.V. a | 1b | TDSPs | N/A | Completed on 8/26 | Completed on 8/2 | To be completed | To be completed |
| ERCOT uses TDSP list (#1b) to create report of when the REP/CR had responsibility for ESI IDs | 1c | ERCOT | Pending completion of #1b | N/A | N/A | N/A | N/A |
| TDSPs send list of ESI IDs w/Profile I.D. change, due to I.V. to REP/CR at their ERCOT mailbox | 2 | TDSPs | N/A | To be completed | Completed | To be completed | To be completed |
| TDSPs error types & measures taken to correct Profile IDs due to I.V.– list to Ron ERCOT | 3 | TDSPs | N/A | Completed | Completed | Completed | To be completed |
| TDSPs to monitor & verify ESI IDs w/Profile ID change prior to I.V. since the beginning of Pilot (7/31/01) | 4 | TDSPs | N/A | To be completed | To be completed | To be completed | To be completed |

Our next conference call is scheduled for Wednesday, August 28, at 10:00 a.m. This meeting will be held during, and as a part of, the Profiling Working Group meeting.