Load Profiling Initial Validation Sub-team Meeting Minutes (08/28/02)

The Initial Validation Sub-team had its twentieth conference call on Wednesday, August 28, at 10:00 a.m. The meeting was held during, and as a part of, the Profiling Working Group meeting.

The purpose of our sub-team is to create a forum to address any issues that might affect the completion of the initial validation process and thereby ensure an effective and efficient completion of the process.

Notes from the conference call are as follows:

- TDSPs  - provided brief reports as follows:

AEP (Lloyd Young) – AEP complete.

Centerpoint (Jim Purdue) – reported that Centerpoint has sent in approximately 398,000 transactions (814_20) last week.  Ron Hernandez reported that ERCOT had sent 251,000 transactions (814_21) to Centerpoint and therefore had about 150,000 additional transactions to process.  Jim reported that Centerpoint had identified 5,500 of the 814_21 transactions as having been rejected.  Centerpoint is working to correct the rejected transactions.

Oncor (Josh Hickman) – Oncor complete.

TNMP (Steven Bordelon) – reported that TNMP had sent in 23,263 transactions (814_20) and about 2,000 were rejected due to invalid meter dates.  These rejected transactions have been returned to ERCOT with the corrected dates.

- ERCOT (Ron Hernandez) – confirmed the Reliant and TNMP reports and provided additional information on the status of transactions. The table below shows the status of the agreed performance criteria for completing initial validation and beginning resettlement:

During our last meeting, we briefly discussed the status of why REPs are not receiving the expected 814_20 transactions that are being reported as created from the initial validation process.  ERCOT’s investigation revealed that a significant number of 814_20’s did not get forwarded to the REPs in June.  It is reported that this might correlate with the TCH problem that was experienced during that timeframe.

The following are action items that the sub-team is tracking:

- The sub-team identified the following 3-step plan for notifying the “losing REP/CR” for ESI IDs that have had a correction to a Profile I. D. involving an ESID that has had a REP/CR switch:

- ERCOT agreed to create a report to identify ESI IDs that have experienced a change of REP/CR.  ERCOT will send a copy of the list of ESI IDs to the appropriate TDSPs.

- The TDSPs agreed to cross-reference the list of ESI IDs that have experienced a REP change with the list of ESI IDs that were corrected in the initial validation process.  TDSPs will create a list of ESI IDs that were corrected during the initial validation process and have had a change of REP/CR.  This new list of ESI IDs will be returned to ERCOT.

- ERCOT will use the list of returned ESI IDs to create a report that contains ESI IDs and the associated dates that the appropriate REP/CR’s were responsible.  This list will be provided by ERCOT to the affected REP/CR’s.

- TDSPs were requested to make available upon request to REPs their list of ESI IDs that have had a Profile ID change resulting from initial validation.  This allows the REP to verify if they have been associated with any ESI IDs that has had a Profile ID change resulting from initial validation. This would be in addition to the three-step plan outlined above.

- ERCOT has requested that TDSPs provide a list of error types found and measures that have been taken to correct Profile IDs as a result of the Initial Validation process.  This information needs to be sent to Ron Hernandez.

- A question was raised concerning the status of ESI IDs that ERCOT had identified as having a Profile ID change since the beginning of Pilot and not related to initial validation.  This list has been sent to the TDSPs so that the ESI IDs can be investigated for possible need of Profile ID change.  This will have to be verified manually by the TDSP to determine if changes are necessary.

The attached table outlines the status of action items listed above:

| Action Item | # | Resp. Entity | ERCOT | AEP | Oncor | Reliant | TNMP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ERCOT to create a list of ESI IDs with a REP/CR switch since Pilot | 1a | ERCOT | Completed on 7/22 | N/A | N/A | N/A | N/A |
| TDSPs cross-reference ERCOTs list (#1a) with ESI IDs corrected in I.V. a | 1b | TDSPs | N/A | Completed on 8/26 | Completed on 8/2 | To be completed | To be completed |
| ERCOT uses TDSP list (#1b) to create report of when the REP/CR had responsibility for ESI IDs | 1c | ERCOT | Pending completion of #1b | N/A | N/A | N/A | N/A |
| TDSPs to make available a list of ESI IDs w/Profile I.D. change, due to I.V. to REP/CR‘s | 2 | TDSPs | N/A | To be completed | Completed | To be completed | To be completed |
| TDSPs error types & measures taken to correct Profile IDs due to I.V.– list to Ron ERCOT | 3 | TDSPs | N/A | Completed | Completed | Completed | To be completed |
| TDSPs to monitor & verify ESI IDs w/Profile ID change prior to I.V. since the beginning of Pilot (7/31/01) | 4 | TDSPs | N/A | To be completed | To be completed | To be completed | To be completed |

Our next conference call is scheduled for Friday, August 30, at 10:00 a.m.