Load Profiling Initial Validation Sub-team Meeting Minutes (08/30/02)

The Initial Validation Sub-team had its twentieth conference call on Friday, August 30, at 10:00 a.m.

The purpose of our sub-team is to create a forum to address any issues that might affect the completion of the initial validation process and thereby ensure an effective and efficient completion of the process.

Notes from the conference call are as follows:

- TDSPs  - provided brief reports as follows:

AEP (Lloyd Young) – AEP complete.

Centerpoint (Theresa DeBose) – reported that Centerpoint was receiving 814_21 transactions from ERCOT at a rate of 50,000 per day.  Ron Hernandez reported that ERCOT had sent 332,471 transactions (814_21) to Centerpoint and therefore had about 70,000 additional transactions to process.  ERCOT hoped to complete that today.  Theresa reported that Centerpoint had identified 7,000 of the 814_21 transactions as having been rejected due to invalid meter read date.  Centerpoint is correcting these transactions and sending them back to ERCOT.

Oncor (Terry Bates) – Oncor complete.

TNMP (Steven Bordelon) – reported that TNMP has resent approximately 2,000 transactions that had been rejected due to invalid meter dates.  These rejected transactions have been returned to ERCOT with the corrected dates.  Gloria reported that TNMP had a couple of issues that pertained to a difference in data between TNMP and ERCOT.  Ron reported that TNMP was currently at 98.6% accuracy.  They are working to resolve those issue and hoped to complete sometime later today.

- ERCOT (Ron Hernandez) – confirmed the Reliant and TNMP reports and provided additional information on the status of transactions. Ron is continuing to work with Centerpoint and TNMP to complete the processes and report to Ernie Podraza later today so he can update the market participants.  The table below shows the status of the agreed performance criteria for completing initial validation and beginning resettlement:

We discussed the status of why REPs are not receiving the expected 814_20 transactions that are being reported as created from the initial validation process.  ERCOT’s investigation revealed that a significant number of 814_20’s did not get forwarded to the REPs in June.  The loss of transactions might correlate with the TCH problem that was experienced during that timeframe.

REPs and Energy Trading companies raised the issue that we should reconsider if we are really ready to begin resettlement until this issue was resolved.  We discussed that we had agreed to measure the completion of this process based on criteria that measures the progress of the TDSPs updating ERCOT systems with the assumption that the updating of the REPs (and Energy Treading Companies) would also be complete.  Without the completion of these transaction flows, Energy Trading companies and REPs are unable to properly update their systems in order to perform shadow settlements.  We agreed to raise this as a priority to investigate.  REPs and Energy Trading companies were asked to report at the next meeting what criteria needed to be completed for them to agree that resettlement should begin.  This included the action items that are identified below.

Also, TDSPs were asked to be prepared to report on the status of each of the action items listed below.

The following are action items that the sub-team is tracking:

- The sub-team identified the following 3-step plan for notifying the “losing REP/CR” for ESI IDs that have had a correction to a Profile I. D. involving an ESID that has had a REP/CR switch:

- ERCOT agreed to create a report to identify ESI IDs that have experienced a change of REP/CR.  ERCOT will send a copy of the list of ESI IDs to the appropriate TDSPs.

- The TDSPs agreed to cross-reference the list of ESI IDs that have experienced a REP change with the list of ESI IDs that were corrected in the initial validation process.  TDSPs will create a list of ESI IDs that were corrected during the initial validation process and have had a change of REP/CR.  This new list of ESI IDs will be returned to ERCOT.

- ERCOT will use the list of returned ESI IDs to create a report that contains ESI IDs and the associated dates that the appropriate REP/CR’s were responsible.  This list will be provided by ERCOT to the affected REP/CR’s.

- TDSPs were requested to make available upon request to REPs their list of ESI IDs that have had a Profile ID change resulting from initial validation.  This allows the REP to verify if they have been associated with any ESI IDs that has had a Profile ID change resulting from initial validation. This would be in addition to the three-step plan outlined above.

- ERCOT has requested that TDSPs provide a list of error types found and measures that have been taken to correct Profile IDs as a result of the Initial Validation process.  This information needs to be sent to Ron Hernandez.

- A question was raised concerning the status of ESI IDs that ERCOT had identified as having a Profile ID change since the beginning of Pilot and not related to initial validation.  This list has been sent to the TDSPs so that the ESI IDs can be investigated for possible need of Profile ID change.  This will have to be verified manually by the TDSP to determine if changes are necessary.

The attached table outlines the status of action items listed above:

| ### Action Item | # | Resp. Entity | ## ERCOT | AEP | Oncor | Reliant | TNMP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ERCOT to create a list of ESI IDs with a REP/CR switch since Pilot | 1a | ERCOT | Completed on 7/22 | N/A | N/A | N/A | N/A |
| TDSPs cross-reference ERCOTs list (#1a) with ESI IDs corrected in I.V. a | 1b | TDSPs | N/A | Completed on 8/26 | Completed on 8/2 | To be completed | To be completed |
| ERCOT uses TDSP list (#1b) to create report of when the REP/CR had responsibility for ESI IDs | 1c | ERCOT | Pending completion of #1b | N/A | N/A | N/A | N/A |
| TDSPs to make available a list of ESI IDs w/Profile I.D. change, due to I.V. to REP/CR‘s | 2 | TDSPs | N/A | To be completed | Completed | To be completed | To be completed |
| TDSPs error types & measures taken to correct Profile IDs due to I.V.– list to Ron ERCOT | 3 | TDSPs | N/A | Completed | Completed | Completed | To be completed |
| TDSPs to monitor & verify ESI IDs w/Profile ID change prior to I.V. since the beginning of Pilot (7/31/01) | 4 | TDSPs | N/A | To be completed | To be completed | To be completed | To be completed |

Our next conference call is scheduled for Tuesday, September 3, at 3:30 p.m.