Load Profiling Initial Validation Sub-team Meeting Minutes (09/03/02)

The Initial Validation Sub-team had its twenty-second conference call on Tuesday, September 3, at 10:00 a.m.

The purpose of our sub-team is to create a forum to address any issues that might affect the completion of the initial validation process and thereby ensure an effective and efficient completion of the process.

Notes from the conference call are as follows:

- TDSPs  - provided brief reports as follows:

AEP (Not present) – AEP complete.

Centerpoint (Theresa DeBose) – reported that, as of 2:00 p.m. today, Centerpoint has received 365,656 transactions (814_21) from ERCOT that have been accepted into the ERCOT systems.  Additionally, Centerpoint was awaiting the results of 15,000 more transactions (814_21’s) that have been sent to ERCOT.  Theresa reported that Centerpoint has received a total of 7,000 rejections, mostly due to meter read date mismatch, of which the majority of (all but 700) have been returned to ERCOT.  This will result in a total of 387,082 transactions for Centerpoint.  Ron reported that Centerpoint’s accuracy for the algorithm calculation for Residential and Business Profiles was at 99.58% and 99.6%, respectively.

Oncor (Terry Bates) – Oncor complete.

TNMP (Steven Bordelon) – reported that TNMP resent approximately 2,000 transactions last Friday afternoon that had been rejected due to invalid meter dates.  These rejected transactions have been returned to ERCOT with the corrected dates.  Ron reported that TNMP was still at 98.6% accuracy.  He reported that he was encountering a format issue that he would attempt to correct prior to contacting Gloria for assistance.

- ERCOT (Ron Hernandez) – confirmed the Reliant and TNMP reports and provided additional information on the status of transactions.  The table below shows the status of the agreed performance criteria for completing initial validation and beginning resettlement:

We continued our discussion on the status of why REPs are not receiving the expected 814_20 transactions that are being reported as created from the initial validation process.  ERCOT’s investigation revealed that a significant number of 814_20’s did not get forwarded to the REPs in June.  ERCOT had traced the loss of transactions to the TCH problem that was experienced during that timeframe.

ERCOT has identified the number transactions (814_20’s) that did not get forwarded as 230,000, of which approximately 70% have been sent to REPs this morning and the remaining 30% will be sent later today.

REPs and QSE’s raised the issue of whether or not we should reconsider if we are ready to begin resettlement until this issue was resolved.  ERCOT offered that the measure that the Market Participants had agreed to as necessary for completion of this process was based on criteria that measures the status of the TDSPs updating ERCOT systems.  REPs and QSE’s suggested that without the completion of these transaction flows, they are unable to properly update their systems in order to perform shadow settlements.  ERCOT reiterated that the criteria for beginning resettlement had been agreed and was very close to being complete.  Any further discussion of delaying the resettlement would be outside the initial validation sub-team’s authority.

The following question was raised: If TDSPs could complete the updating of Profile IDs affected by initial validation in the ERCOT systems and the list of ESI IDs affected (Action Item #2) could be made available to REP/QSE’s, would the sub-team feel comfortable that the process was complete and that resettlement should begin?  All responding participants agreed.

The issue was raised whether to place a due date on the completion of the action item list.  The sub-team agreed to continue to meet to discuss the status of the items and to ensure they are completed.  TDSPs were asked to place the necessary importance on completing the list.  The TDSPs were asked to be prepared to report on the status of each of the action items listed below.

- The sub-team identified the following 3-step plan for notifying the “losing REP/CR” for ESI IDs that have had a correction to a Profile I. D. involving an ESID that has had a REP/CR switch:

- ERCOT agreed to create a report to identify ESI IDs that have experienced a change of REP/CR.  ERCOT will send a copy of the list of ESI IDs to the appropriate TDSPs.

- The TDSPs agreed to cross-reference the list of ESI IDs that have experienced a REP change with the list of ESI IDs that were corrected in the initial validation process.  TDSPs will create a list of ESI IDs that were corrected during the initial validation process and have had a change of REP/CR.  This new list of ESI IDs will be returned to ERCOT.

- ERCOT will use the list of returned ESI IDs to create a report that contains ESI IDs and the associated dates that the appropriate REP/CR’s were responsible.  This list will be provided by ERCOT to the affected REP/CR’s.

- TDSPs were requested to make available upon request to REPs their list of ESI IDs that have had a Profile ID change resulting from initial validation.  This allows the REP to verify if they have been associated with any ESI IDs that has had a Profile ID change resulting from initial validation. This would be in addition to the three-step plan outlined above. The TDSP contact persons for requesting this information are as follows:

AEP		Alan Graves		ARGraves@aep.com

Centerpoint	Theresa Debose	theresa-debose@reliantenergy.com

Oncor		Josh Hickman		JHICKMA2@oncorgroup.com

TNMP		Allan Burke		aburke@tnpe.com

- ERCOT has requested that TDSPs provide a list of error types found and measures that have been taken to correct Profile IDs as a result of the Initial Validation process.  This information needs to be sent to Ron Hernandez.

- A question was raised concerning the status of ESI IDs that ERCOT had identified as having a Profile ID change since the beginning of Pilot and not related to initial validation.  This list has been sent to the TDSPs so that the ESI IDs can be investigated for possible need of Profile ID change.  This will have to be verified manually by the TDSP to determine if changes are necessary.

The attached table outlines the status of action items listed above:

| Action Item | # | Resp. Entity | ERCOT | AEP | Oncor | Reliant | TNMP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ERCOT to create a list of ESI IDs with a REP/CR switch since Pilot | 1a | ERCOT | Completed on 7/22 | N/A | N/A | N/A | N/A |
| TDSPs cross-reference ERCOTs list (#1a) with ESI IDs corrected in I.V. a | 1b | TDSPs | N/A | Completed on 8/26 | Completed on 8/2 | To be completed | To be completed |
| ERCOT uses TDSP list (#1b) to create report of when the REP/CR had responsibility for ESI IDs | 1c | ERCOT | Pending completion of #1b | N/A | N/A | N/A | N/A |
| TDSPs to make available a list of ESI IDs w/Profile I.D. change, due to I.V. to REP/CR‘s | 2 | TDSPs | N/A | To be completed | Completed | To be completed | Completed |
| TDSPs error types & measures taken to correct Profile IDs due to I.V.– list to Ron ERCOT | 3 | TDSPs | N/A | Completed | Completed | Completed | To be completed |
| TDSPs to monitor & verify ESI IDs w/Profile ID change prior to I.V. since the beginning of Pilot (7/31/01) | 4 | TDSPs | N/A | To be completed | To be completed | To be completed | To be completed |

Our next conference call is scheduled for Friday, September 6, at 10:0 a.m.