Load Profiling Initial Validation Sub-team Meeting Minutes (09/06/02)

The Initial Validation Sub-team had its twenty-third conference call on Friday, September 6, at 10:00 a.m.

The purpose of our sub-team is to create a forum to address any issues that might affect the completion of the initial validation process and thereby ensure an effective and efficient completion of the process.

The table below shows the status of the agreed performance criteria for completing initial validation and beginning resettlement:

David Amend (TXU) reported that he had identified a discrepancy during his review of the lists that the TDSPs provided of ESI IDs that have had a Profile ID change as a result of initial validation per Action Item # 2.  David reported that TXU recognizes some of the ESI IDs on the TDSPs list as their active accounts but yet they have not received an 814_20 transaction related to the Profile ID change.  Ron Hernandez suspected that the discrepancies were due to the ERCOT system not matching the REP that is identified by the TDSP in the 814_20 transaction.  This also implies that REPs should be receiving notification via an 814_20 transaction for ESI IDs for which they are not assigned.  The market is addressing these data issues in the data synchronization review.

Ernie asked if ERCOT could monitor the status of Action Item # 4.  Ron agreed to monitor but needed the TDSPs to notify him prior to sending in transactions related to Action Item # 4.  TDSPs agreed to notify.

The sub-team agreed to continue to meet to discuss the status of the items and to ensure they are completed.  TDSPs were asked to place the necessary importance on completing the list.  The TDSPs were asked to be prepared to report on the status of each of the action items listed below.

- The sub-team identified the following 3-step plan for notifying the “losing REP/CR” for ESI IDs that have had a correction to a Profile I. D. involving an ESID that has had a REP/CR switch:

- ERCOT agreed to create a report to identify ESI IDs that have experienced a change of REP/CR.  ERCOT will send a copy of the list of ESI IDs to the appropriate TDSPs.

- The TDSPs agreed to cross-reference the list of ESI IDs that have experienced a REP change with the list of ESI IDs that were corrected in the initial validation process.  TDSPs will create a list of ESI IDs that were corrected during the initial validation process and have had a change of REP/CR.  This new list of ESI IDs will be returned to ERCOT.

- ERCOT will use the list of returned ESI IDs to create a report that contains ESI IDs and the associated dates that the appropriate REP/CR’s were responsible.  This list will be provided by ERCOT to the affected REP/CR’s.

- TDSPs were requested to make available upon request to REPs their list of ESI IDs that have had a Profile ID change resulting from initial validation.  This allows the REP to verify if they have been associated with any ESI IDs that has had a Profile ID change resulting from initial validation. This would be in addition to the three-step plan outlined above. The TDSP contact persons for requesting this information are as follows:

AEP		Alan Graves		ARGraves@aep.com

Centerpoint	Theresa Debose	theresa-debose@reliantenergy.com

Oncor		Josh Hickman		JHICKMA2@oncorgroup.com

TNMP		Allan Burke		aburke@tnpe.com

- ERCOT has requested that TDSPs provide a list of error types found and measures that have been taken to correct Profile IDs as a result of the Initial Validation process.  This information needs to be sent to Ron Hernandez.

- A question was raised concerning the status of ESI IDs that ERCOT had identified as having a Profile ID change since the beginning of Pilot and not related to initial validation.  This list has been sent to the TDSPs so that the ESI IDs can be investigated for possible need of Profile ID change.  This will have to be verified manually by the TDSP to determine if changes are necessary.

The attached table outlines the status of action items listed above:

| ### Action Item | # | Resp. Entity | ## ERCOT | AEP | Oncor | Reliant | TNMP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ERCOT to create a list of ESI IDs with a REP/CR switch since Pilot | 1a | ERCOT | Completed on 7/22 | N/A | N/A | N/A | N/A |
| TDSPs cross-reference ERCOTs list (#1a) with ESI IDs corrected in I.V. a | 1b | TDSPs | N/A | Completed on 8/26 | Completed on 8/2 | To be completed | To be completed |
| ERCOT uses TDSP list (#1b) to create report of when the REP/CR had responsibility for ESI IDs | 1c | ERCOT | Pending completion of #1b | N/A | N/A | N/A | N/A |
| TDSPs to make available a list of ESI IDs w/Profile I.D. change, due to I.V. to REP/CR‘s | 2 | TDSPs | N/A | Completed | Completed | Completed | Completed |
| TDSPs error types & measures taken to correct Profile IDs due to I.V.– list to Ron ERCOT | 3 | TDSPs | N/A | Completed | Completed | Completed | To be completed |
| TDSPs to monitor & verify ESI IDs w/Profile ID change prior to I.V. since the beginning of Pilot (7/31/01) | 4 | TDSPs | N/A | To be completed | To be completed | To be completed | To be completed |

Our next conference call is scheduled for Thursday, September 12, at 10:00 a.m.  This meeting will be held during, and as a part of, the Profiling Working Group meeting.