Load Profiling Initial Validation Sub-team Meeting Minutes (09/12/02)

The Initial Validation Sub-team had its twenty-fourth conference call on Thursday, September 12, at 10:00 a.m. The call was held during, and as a part of, the Profiling Working Group meeting.

The purpose of our sub-team is to create a forum to address any issues that might affect the completion of the initial validation process and thereby ensure an effective and efficient completion of the process.

The agreed performance criterion for completing initial validation and beginning resettlement has been completed.

The sub-team agreed to continue to meet to discuss the status of the action items that were created during the process to ensure they are completed.  TDSPs were asked to place the necessary importance on completing the list and be prepared to report on the status of each of the action items listed below:

- The sub-team identified the following 3-step plan for notifying the “losing REP/CR” for ESI IDs that have had a correction to a Profile I. D. involving an ESID that has had a REP/CR switch:

- ERCOT agreed to create a report to identify ESI IDs that have experienced a change of REP/CR.  ERCOT will send a copy of the list of ESI IDs to the appropriate TDSPs.

- The TDSPs agreed to cross-reference the list of ESI IDs that have experienced a REP change with the list of ESI IDs that were corrected in the initial validation process.  TDSPs will create a list of ESI IDs that were corrected during the initial validation process and have had a change of REP/CR.  This new list of ESI IDs will be returned to ERCOT.

- ERCOT will use the list of returned ESI IDs to create a report that contains ESI IDs and the associated dates that the appropriate REP/CR’s were responsible.  This list will be provided by ERCOT to the affected REP/CR’s.

- TDSPs were requested to make available upon request to REPs their list of ESI IDs that have had a Profile ID change resulting from initial validation.  This allows the REP to verify if they have been associated with any ESI IDs that has had a Profile ID change resulting from initial validation. This would be in addition to the three-step plan outlined above. The TDSP contact persons for requesting this information are as follows:

AEP		Alan Graves		ARGraves@aep.com

Centerpoint	Theresa Debose	theresa-debose@reliantenergy.com

Oncor		Josh Hickman		JHICKMA2@oncorgroup.com

TNMP		Allan Burke		aburke@tnpe.com

- ERCOT has requested that TDSPs provide a list of error types found and measures that have been taken to correct Profile IDs as a result of the Initial Validation process.  This information needs to be sent to Ron Hernandez.

- A question was raised concerning the status of ESI IDs that ERCOT had identified as having a Profile ID change since the beginning of Pilot and not related to initial validation.  This list has been sent to the TDSPs so that the ESI IDs can be investigated for possible need of Profile ID change.  This will have to be verified manually by the TDSP to determine if changes are necessary.

The attached table outlines the status of action items listed above:

| ### Action Item | # | Resp. Entity | ## ERCOT | AEP | Oncor | Reliant | TNMP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ERCOT to create a list of ESI IDs with a REP/CR switch since Pilot | 1a | ERCOT | Completed on 7/22 | N/A | N/A | N/A | N/A |
| TDSPs cross-reference ERCOTs list (#1a) with ESI IDs corrected in I.V. a | 1b | TDSPs | N/A | Completed on 8/26 | Completed on 8/2 | To be completed | To be completed |
| ERCOT uses TDSP list (#1b) to create report of when the REP/CR had responsibility for ESI IDs | 1c | ERCOT | Pending completion of #1b | N/A | N/A | N/A | N/A |
| TDSPs to make available a list of ESI IDs w/Profile I.D. change, due to I.V. to REP/CR‘s | 2 | TDSPs | N/A | Completed | Completed | Completed | Completed |
| TDSPs error types & measures taken to correct Profile IDs due to I.V.– list to Ron ERCOT | 3 | TDSPs | N/A | Completed | Completed | Completed | To be completed |
| TDSPs to verify ESI IDs w/Profile ID change prior to I.V. since the beginning of Pilot (7/31/01) | 4 | TDSPs | N/A | To be completed | To be completed | To be completed | To be completed |

The sub-team briefly discussed the issue of ERCOT monitoring 814 transactions, as they do all other transactions, to ensure that the number they receive matches the number they forward to REPs.  ERCOT is making necessary changes to accommodate this verification.

For Action item 1b, Centerpoint and TNMP estimated completion by the middle of next week.

ERCOT reported that they plan to begin Action Item 1c early next week.

TNMP reported that the list for Action Item 3 was being updated and could be ready next week.

The sub-team had much discussion concerning Action Item 4.  The TDSPs agreed that the ESI ID list would have to be a verified manually and was expected to be a time consuming process.  ERCOT and the TDSPs agreed that the same resources that were working on this Action Item would be working on annual validation.

The sub-team discussed the status of annual validation.  The first step was to determine the usage month calculation.  Step 1 was completed by the July 15, deadline.  The next step is for ERCOT to create a sample of accounts from each TDSP area (using data contained in ERCOT’s database) to perform load factor and winter ratio validation. The creation of the sample accounts file was to be completed within one month after development of the usage month calculation or August 15.   Due to the extended time required for completing the initial validation process, ERCOT is estimating completion of this step by October 7.  This would put us approximately two months behind in performing annual validation for 2002 and push much of the work to be completed to the end of the year.  This would place us is the middle of vacation and holiday season.

The question was raised whether to spend the time and resources necessary to complete Action Item 4 or begin the annual validation process. The sub-team was asked to consider this question and be prepared to respond at the next meeting.  TDSPs are expected to continue to work on Action Item 4 until the sub-team resolves the outcome of this issue.

Our next conference call is scheduled for Tuesday, September 24, at 10:00 a.m.