Load Profiling Initial Validation Sub-team Meeting Minutes (09/24/02)

The Initial Validation Sub-team had its twenty-fourth conference call on Tuesday, September 24, at 10:00 a.m.

The purpose of our sub-team is to create a forum to address any issues that might affect the completion of the initial validation process and thereby ensure an effective and efficient completion of the process.

The agreed performance criterion for completing initial validation and beginning resettlement has been completed.

The sub-team agreed to continue to meet to discuss the status of the action items that were created during the process to ensure they are completed.  TDSPs were asked to place the necessary importance on completing the list and be prepared to report on the status of each of the action items listed below:

- The sub-team identified the following 3-step plan for notifying the “losing REP/CR” for ESI IDs that have had a correction to a Profile I. D. involving an ESID that has had a REP/CR switch:

- ERCOT agreed to create a report to identify ESI IDs that have experienced a change of REP/CR.  ERCOT will send a copy of the list of ESI IDs to the appropriate TDSPs.

- The TDSPs agreed to cross-reference the list of ESI IDs that have experienced a REP change with the list of ESI IDs that were corrected in the initial validation process.  TDSPs will create a list of ESI IDs that were corrected during the initial validation process and have had a change of REP/CR.  This new list of ESI IDs will be returned to ERCOT.

- ERCOT will use the list of returned ESI IDs to create a report that contains ESI IDs and the associated dates that the appropriate REP/CR’s were responsible.  This list will be provided by ERCOT to the affected REP/CR’s.

- TDSPs were requested to make available upon request to REPs their list of ESI IDs that have had a Profile ID change resulting from initial validation.  This allows the REP to verify if they have been associated with any ESI IDs that has had a Profile ID change resulting from initial validation. This would be in addition to the three-step plan outlined above. The TDSP contact persons for requesting this information are as follows:

AEP		Alan Graves		ARGraves@aep.com

Centerpoint	Theresa Debose	theresa-debose@reliantenergy.com

Oncor		Josh Hickman		JHICKMA2@oncorgroup.com

TNMP		Allan Burke		aburke@tnpe.com

- ERCOT has requested that TDSPs provide a list of error types found and measures that have been taken to correct Profile IDs as a result of the Initial Validation process.  This information needs to be sent to Ron Hernandez.

- A question was raised concerning the status of ESI IDs that ERCOT had identified as having a Profile ID change since the beginning of Pilot and not related to initial validation.  This list has been sent to the TDSPs so that the ESI IDs can be investigated for possible need of Profile ID change.  This will have to be verified manually by the TDSP to determine if changes are necessary.

The attached table outlines the status of action items listed above:

| ### Action Item | # | Resp. Entity | ## ERCOT | AEP | Oncor | Reliant | TNMP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ERCOT to create a list of ESI IDs with a REP/CR switch since Pilot | 1a | ERCOT | Completed on 7/22 | N/A | N/A | N/A | N/A |
| TDSPs cross-reference ERCOTs list (#1a) with ESI IDs corrected in I.V. a | 1b | TDSPs | N/A | Completed on 8/26 | Completed on 8/2 | To be completed | To be completed |
| ERCOT uses TDSP list (#1b) to create report of when the REP/CR had responsibility for ESI IDs | 1c | ERCOT | Pending completion of #1b | N/A | N/A | N/A | N/A |
| TDSPs to make available a list of ESI IDs w/Profile I.D. change, due to I.V. to REP/CR‘s | 2 | TDSPs | N/A | Completed | Completed | Completed | Completed |
| TDSPs error types & measures taken to correct Profile IDs due to I.V.– list to Ron ERCOT | 3 | TDSPs | N/A | Completed | Completed | Completed | To be completed |
| TDSPs to verify ESI IDs w/Profile ID change prior to I.V. since the beginning of Pilot (7/31/01) | 4 | TDSPs | N/A | To be completed | To be completed | To be completed | To be completed |

ERCOT reported that they had received the information from TNMP for Action Item 1b but they have questions for them concerning the information, therefore they are still incomplete for this item.  No files have been received from Centerpoint for Action Item 1b or from TNMP for Action Item 3.

We had a brief discussion concerning Action Item 4.  AEP stated that they would have their list complete by the end of the week.  Oncor reported that their analysis still reveals the requirements of this action item as a very time consuming process that would involve much manual verification.  Oncor’s analysis shows that of their list of approximately 2,700 ESI IDs that have had a Profile ID change, approximately 500 would need to have corrected profiles sent to ERCOT.

The group agreed that the priority ESI IDs involved in Action Item 4 are those with a BUSIDRRQ Profile Type and those that have been changed from non-IDR to IDR.  TDSPs agreed to place a priority on making changes to those ESI IDs.

David Amend (TXU) asked ERCOT to create a file that contains a list of accounts with IDR meter type and the associated Profile Type.  ERCOT agreed to create the list for each CR.

The sub-team briefly discussed the status of annual validation.  ERCOT is estimating that they will have the sample accounts file available for the TDSPs by October 7.  Oncor reminded the group again that the same resources that were working on Action Item 4 would be working on annual validation.  The fact that we are two months behind on the annual validation timeline and still working on initial validation is still a concern.  TDSPs are expected to continue to work on Action Item 4 until the sub-team agrees that initial validation objectives are complete.

Our next conference call is scheduled for Wednesday, October 2, at 10:00 a.m. The call will be held during, and as a part of, the Profiling Working Group meeting.