RMS Resolution – TAC Meeting Agenda Item 5

A motion was made by Derek Mauzy and seconded by Tom Boyd that:

- Upon TAC approval, suspend further true-up resettlements for 2002.

- True-up resettlement (starting with January 1, 2002) will commence April 1, 2003 or upon completion of the criteria below, whichever occurs first.  Any discrepancies after the deadline must be accepted by all parties.  Progress toward completion criteria will be reviewed at each RMS Meeting.

  - Develop functionality and provide data extract as defined in SCR 727.  The RMS places a High-High project approval/priority to SCR 727.

  - Market Synchronization project priorities 1 through 6, including “TDSP as LSE” clean-up and DART/QRE defined issues, must be 95% complete by all Market Participants based upon Market Sync Reporting Tool.

  - Outstanding QRE Issues documented by ERCOT as of December 16, 2002 be 95% complete (“In Progress” and “In Analysis” as reported to the RMS on December 18, 2002).

  - ERCOT will have in place a mechanism for daily monitoring and synchronization of ERCOT’s Siebel and Lodestar Systems.

  - ERCOT’s Siebel related data issues will be monitored and brought to a point of being repaired daily.

The motion was approved by a unanimous voice vote.