APPROVED – 03/06/03

MINUTES OF THE ERCOT TECHNICAL ADVISORY COMMITTEE (TAC) MEETING

#### ERCOT Austin Office

7620 Metro Center Drive

#### Austin, Texas

#### February 6, 2003

Chair Beth Garza called the meeting to order on February 6, 2003 at 9:30 a.m.

Attendance:

| Burkhalter, Bob | ABB | Guest |
| --- | --- | --- |
| Ramirez, Andy | AEN | Member |
| Bender, Don | AEP | RMS Chair |
| Ross, Richard | AEP | Member |
| Caudill, Patrick | Air Liquide | Member Representative (for Valencia) |
| Helton, Bob | ANP | Member/WMS Chair |
| Twiggs, Thane | APX | Guest |
| Holligan, Jeff | BP | Member |
| Lenox, Hugh | Brazos Electric Cooperative | Member |
| Wilkerson, Dan | Bryan Texas Utilities | Member |
| Jones, Randy | Calpine | Member |
| Daniels, Howard | CenterPoint Energy | Guest |
| Houston, John | CenterPoint Energy | Member |
| Pieniazek, Adrian | CenterPoint Energy | Guest |
| Waters, Garry | Competitive Assets | Guest |
| Greer, Clayton | Constellation Power Source | Member/TAC Vice Chair |
| Worley, Donna | Coral Energy | Guest |
| Brown, Jeff | Coral Power | Member |
| Hughes, Hal | Covington Consulting | Guest |
| Barrow, Les | CPS | Member |
| Darnell, David | CPS | ROS Chair |
| Mays, Sharon | Denton | Member |
| Huddleston, Barry | Dynegy | Member |
| Connell, Rob | ERCOT | Staff |
| Flores, Isabel | ERCOT | Staff |
| Galvin, Jim | ERCOT | Staff |
| Giuliani, Ray | ERCOT | Staff |
| Grimm, Larry | ERCOT | Staff |
| Gruber, Richard | ERCOT | Staff |
| Jones, Sam | ERCOT | Staff |
| Moseley, Cheryl | ERCOT | Staff |
| Myers, Steve | ERCOT | Staff |
| Saathoff, Kent | ERCOT | Staff |
| Tamby, Jeyant | ERCOT | Staff |
| Walker, Mark | ERCOT | Staff |
| Wilkins, Pat | Exelon | Guest |
| Trenary, Michelle | First Choice Power | Member |
| Garza, Beth | FPL Energy | Member/TAC Chair |
| Ramon, Greg | Frontera | Guest |
| Eddleman, Neil | Gexa Energy | Guest |
| Zlotnik, Marcie | Gexa Energy | Member |
| Eaton, Terri | Green Mountain | Member |
| Belk, Brad | LCRA | Member Representative (for Phillips) |
| Phillips, Ross | LCRA | Member |
| Thormahlen, Jack | LCRA | Guest |
| Wittmeyer, Bob | Longhorn Power | Member |
| Herrera, John | MVEC | Member |
| Ogelman, Kenan | OPUC | Member Representative (for Pappas) |
| Gresham, Kevin | Reliant | PRS Chair |
| Meyer, John | Reliant | Member |
| Hamilton, Dennie | Reliant Resources | Guest |
| Keetch, Rick | Reliant Resources | Guest |
| Shumate, Walt | Shumate & Associates | Guest |
| Comstock, Read | Strategic Energy | Member |
| Svatek, Jerome | Texas Genco | Guest |
| Bell, Wendell | TPPA | Guest |
| Smith, Mark | TXI | Guest |
| McCall, Mike | TXU | Member Representative (for Jenkins) |
| Reynolds, Jim | Utility Choice Electric | Member |

The following Proxies were held:

- Jill Hall – Held by Kenan Ogelman

- Henry Wood – Held by Ross Phillips/Brad Belk

ERCOT Board Update

Beth Garza reported on the activities of the Board.  The Board met on January 22nd and approved PRRs 342, 361, 367 and 368 and discussed various issues related to RMR Agreements and PRR 370.  The Board discussed several language changes and an amended PRR 370 was ultimately approved by the Board.

The Board also approved the TAC Recommendation to suspend further true-up resettlements for 2002 and resume true-up resettlement (starting with January 1, 2002) when adequate accuracy can be assured (as developed by the RMS and approved by the TAC) and 45 days after SCR 727 has been implemented.

For details, the draft minutes of the January 22, 2003 ERCOT Board Meeting are, or will be, posted on the ERCOT Web Site.  The next Board Meeting is scheduled for February 18th.

# Approval of January 9, 2003 TAC Meeting Minutes

A motion was made by John Houston and seconded by Bob Helton to approve the draft January 9, 2003 TAC Meeting Minutes with one minor amendment.  The motion was approved by a unanimous voice vote.

Confirmation of Subcommittee Chairs and Vice Chairs for 2003

Beth Garza reported that the subcommittees had made the following nominations for Chair and Vice Chair of their respective subcommittee for 2003:

# Protocol Revisions Subcommittee

Chair:  		Kevin Gresham – Reliant Resources

Vice Chair:  	Dan Jones – City Public Service

# Reliability and Operations Subcommittee

Chair:  		David Darnell – City Public Service

Vice Chair:  	Rick Keetch – Reliant Resources

## Retail Market Subcommittee

Chair:  		Don Bender – AEP Service Corporation

Vice Chair:  	Dennie Hamilton – Reliant Resources

## Wholesale Market Subcommittee

Chair:  		Bob Helton – American National Power

Vice Chair:  	Brad Belk – Lower Colorado River Authority

A motion was made by Randy Jones and seconded by Richard Ross to approve the nominations above for subcommittee Chairs and Vice Chairs for 2003.  The motion was approved by a unanimous voice vote.

# Retail Market Subcommittee (RMS) Report (see Attachment)

Don Bender reported on the activities of the RMS.  The RMS met on January 15th.  Bender introduced Richard Gruber, ERCOT Director of Market Services.  Bender reported that the RMS had discussed and further refined the criteria for restarting true-up settlements for 2002 and recommended the following for TAC approval:

- Develop functionality and provide data extract as defined in SCR 727.

- Market Sync completion criteria will be 95% complete for ERCOT and CR groups and 95% complete for each TDSP for Priorities 1, 2, 4(1), and 5 as reported on the Market Sync Reporting tool status.

- Outstanding QRE issues documented by ERCOT as of 12/16/02 will be 95% complete. (“In Progress” and “In Analysis” as reported to RMS 12-18-2002)

- ERCOT shall have the organization and procedures in place to daily synchronize ERCOT’s Siebel and Lodestar Systems and synchronization of Siebel and Lodestar Systems shall be in place before the initial release of SCR 727 data to Market Participants.

Bender discussed issues that the RMS will need to address at its next meeting.  Bender also discussed the next steps as follows:

- Retail Market continues to close QRE requests, reduce the number of market sync miss-matched records, and syncing of Siebel & Lodestar.

- Additional Market focus on developing a tactical plan to operational-ize SCR 727 extract so MPs use this data to identify and repair ESI ID components and identify out of sync records after August 11, 2002.

- The RMS will bring all the restart resettlement criteria including additional details on SCR 727 extract for a TAC vote at the March 2003 TAC Meeting.

Related to criterion 2 above, the following completion statistics were provided as of January 29th:

- ERCOT – 65%

- All CRs – 67%

- AEP – <1%

- CenterPoint – 42%

- Oncor – 62%

- TNMP – 4%

- Sharyland – 4%

Bender was asked to provide trends in the future as well as actual numbers in addition to percentages.  The TAC also discussed whether there should be milestones set to help keep the Market Participants on track and to flag the Market when there are apparent problems.  The validity of the 45 days between the implementation of SCR 727 and when true-up resettlement resumes was discussed.  Jim Galvin noted that ERCOT is moving forward with SCR 727 with data extract availability estimated between February 20th and March 11th.  It was suggested that absolute volumes being addressed by each Market group be provided and that completion milestone targets be set for Criterion 2.  Related to Criterion 3 above, as of January 29th 28% of the 33,369 QRE issues were completed by MPs.  It was also suggested that trending information be provided and completion milestone targets be set for Criterion 3.  Galvin also noted that mismatches between the Siebel and Lodestar Systems would be known on February 7th.  Concern was expressed about Criterion 4 related to what constitutes “synchronization”.  Galvin noted that ERCOT’s target was 100%.  The TAC questioned the magnitude of the problem and what was involved to synchronize the two systems.  A motion was made by Michelle Trenary and seconded by Sharon Mays to approve the criteria above for restarting true-up settlements for 2002 as recommended by the RMS.  The motion failed by a 7 to 13 vote.

A motion was then made by Barry Huddleston and seconded by Bob Wittmeyer to approve amended RMS recommended criteria as follows:

- Develop functionality and provide data extract as defined in SCR 727.

- Market Sync completion criteria will be 95% complete for ERCOT and CR groups and 95% complete for each TDSP for Priorities 1, 2, 4(1), and 5 as reported on the Market Sync Reporting tool status.

- Outstanding QRE issues documented by ERCOT as of 12/16/02 will be 95% complete. (“In Progress” and “In Analysis” as reported to RMS 12-18-2002)

- ERCOT shall have the organization and procedures in place to daily synchronize ERCOT’s Siebel and Lodestar Systems.

The motion failed by a 17 to 6 vote with 3 abstentions.

Jim Galvin provided the following statistics related to Criteria:

Criterion 2 –

| Entity | Total Issues | Issues Resolved | Issues Remaining |
| --- | --- | --- | --- |
| ERCOT | 190,000 | 135,000 | 55,000 |
| TDSPs | 124,000 | 55,000 | 69,000 |
| CRs | 246,000 | 164,000 | 82,000 |

Criterion 3 – Of the 33,369 issues, about 24,000 remain outstanding.

A motion was then made by Terri Eaton and seconded by Mike McCall to direct ERCOT to proceed with the development of SCR 727 and make data extracts available as soon as possible and direct the RMS to reconsider its resolution above taking into account the effected ESI IDs (customers), taking into account the results from ERCOT related to the February 7th Siebel and Lodestar synchronization activities, and that the RMS bring an amended resolution to the TAC for consideration at its March Meeting.  The motion was approved by a 25 to 0 vote with 1 abstention.

For details, the RMS Meeting Minutes are posted on the ERCOT Website.  The next RMS Meeting is scheduled for February 25th.

# Reliability and Operations Subcommittee (ROS) Report

David Darnell reported on the activities of the ROS.  The ROS met on January 15th.  Darnell noted that the Frequency Control Task Force (FCTF) was reactivated and given the directive to analyze reports provided by ERCOT on frequency control and determine the need for any actions by the ROS.  The FCTF will also analyze any other data from the Performance Disturbance Compliance Working Group (PDCWG) or the Dynamics Working Group (DWG) as needed.

Darnell reported that the PDCWG is continuing to work on the development of an ERCOT Frequency Response Standard.  The PDCWG is also addressing Recommendation 4 (measure governor response) in the ROS Responsive Reserve Study Recommendations.  The Steady State Working Group (SSWG) and Network Data Support Working Group (NDSWG) are discussing ways to better link the planning base cases with the operational cases.  The two cases differ in results and there is a need to know which is correct.

The Operations Working Group (OWG) is working with ERCOT to determine the need to establish a process for the investigation and reporting of significant events involving loss of load, transmission, or generation.  The OWG will develop a definition of “significant event”.

The Reactive Control/Voltage Control Task Force is continuing its work on a Reactive and Voltage Control Document to replace the interim standard by June 2003.  A draft should be distributed to the TAC subcommittees for review in one to two months.

For details, the ROS Meeting Minutes are posted on the ERCOT Website.  The next ROS Meeting is scheduled for February 11th.

# Wholesale Market Subcommittee (WMS) Report (see Attachment)

Bob Helton reported on the activities of the WMS.  The WMS met on January 10th and February 3rd.  Helton reported that a list of issues to be addressed by the WMS in 2003 is being developed.  The WMS Working Groups are also developing lists of issues of their own related to their respective working group. The WMS will be making a recommendation for the value of “X” in PRR 342.  The WMS is also reviewing different Market Enhancements.

Helton noted that recommendations related to addressing local congestion in the McCamey Area should be addressed at the next WMS Meeting.  A draft PRR is being drafted.  The QSE Project Managers Working Group is addressing the issues of mismatched schedules, OOME to zero/proper settlement, and Resource Plan metrics.

Helton reviewed upcoming WMS activities.  Helton then discussed PRR 384 from the Wholesale Code of Conduct Task Force that was approved by the WMS and forwarded to the PRS.  The PRS will address at its February 20th meeting.  Barry Huddleston provided additional details in the PRR.

For details, the WMS Meeting Minutes are posted on the ERCOT Website.  The next WMS Meeting is scheduled for February 19th.

# Protocol Revisions Subcommittee (PRS) Report (see Attachment)

Kevin Gresham reported on the activities of the PRS.  The PRS met on January 17th.  Gresham discussed the following PRRs recommended for approval by the PRS:

- PRR 376 – Procure Total Ancillary Service from ERCOT (Approved as submitted).

- Impact Analysis:  No impact to the ERCOT IT Computer Systems.

- Benefit:  Updates the Protocols to reflect the definition of “Obligations”.

- Recommended Priority & Rank:  N/A

- Recommended Effective Date:  March 1, 2003.

- PRR 378 – RMR Units Mandatory Down Balancing Bids (Approved as revised and urgent status).

- Impact Analysis:  No impact to the ERCOT IT Computer Systems.

- Benefit:  To assure that RMR Units do not receive conflicting instructions.

- Recommended Priority & Rank:  N/A

- Recommended Effective Date:  March 1, 2003.

The following PRR is being recommended by the PRS to be placed on an expedited timeline:

- PRR380 – Black Start Service

- Proposed Timeline:

- Comments due – 02/03/2003

- PRS Review – 02/20/2003

- TAC Consideration – 03/06/2003

- Board Consideration – 03/18/2003

- A motion was made Bob Helton and seconded by Richard Ross to approve PRRs 376 and 378 and assign an urgent status to PRR 380 as recommended by the PRS.  The motion was approved by a unanimous voice vote.

- The TAC discussed what timeline would be best for addressing PRR 384.  After discussing, the PRS was directed to address PRR 384 and forward a recommendation to the TAC to be addressed at its April meeting.

- Gresham then discussed issues related to the long-term implications of Reliability Must Run (RMR).  The following six issues were identified by the task force to be resolved:

- Criteria/Process

- RMR Categories

- Compensation Level

- Economic Trade-offs

- Cost Allocation

- Transmission Planning Process

Gresham discussed details of each of the above issues.  The RMRTF is continuing to address compensation, OOM, and cost allocation issues.  The RMRTF was encouraged to coordinate their activities related to OOM with the QSE Project Managers Working Group.  The next RMRTF Meeting is scheduled for February 10th.  Gresham distributed draft PRR language.  The TAC will be asked to consider a PRR related to RMR at its next meeting.

For details, the PRS Meeting Minutes are posted on the ERCOT Website.  PRRs can be viewed or downloaded at http://www.ercot.com/AboutERCOT/PublicDisclosure/ProtocolRev.htm.  The next PRS Meeting is scheduled for February 20th.

ERCOT Program/Project Management (see Attachment)

Steve Wallace discussed the role of the ERCOT Program Management Office (PMO).  The PMO will oversee various programs and projects within ERCOT that result from PUCT, ERCOT Stakeholders (TAC approved requests), and ERCOT Staff requests.  The PMO will act as the central control and communications point for coordinating Business and Technology initiatives.  This will also include training and development.  Wallace provided a high level view of the PMO functions and the first quarter progress of programs and projects.

Operations Update

Jeyant Tamby reported on the status of the ERCOT State Estimator (see Attachment).  Tamby explained what a State Estimator and Simultaneous Feasibility Test (SFT) are.  The SE currently has a 90% convergence rate and the goal is to improve this rate to 95%.  There are still some modeling and mapping issues.  The TAC discussed the size of the bus mismatch being used.

Steve Myers then discussed the progress to date on making the SE and SFT operational (see Attachment).  The SE is currently being used primarily to identify data and model problems, monitor locations without SCADA, and for creating a case for contingency analysis.  Tim Mortensen also discussed some of the primary problem types being encountered.  Myers noted that data is needed from QSEs and private networks.  ERCOT was asked to provide a status update on data requests.

Generating Reserve Margin Task Force Report

Beth Garza briefly reported that the Joint ROS/WMS Generation Adequacy Ad Hoc Task Force (GATF) met on January 28th.  Recommendations will be made to the TAC at its March Meeting which will include a definition of ERCOT Reserve Margin and a scope to move ahead on LOLP/LOLE Studies.

Future TAC Meetings

The next TAC Meeting is scheduled for March 6, 2003 from 9:30 p.m. to 4:00 p.m. to be held at the Hilton Austin Airport Hotel.  Additional TAC Meetings are scheduled for April 3rd and May 8th.

There being no further business, Beth Garza adjourned the meeting at 4:05 p.m. on February 6, 2003.