Change Control Conference Call Minutes

### December 20th, 2002

Dial In Number – 1.800.430.8190  PassCode – 5591

txsetchangecontrol@ercot.com

Facilitator: 	Dave Odle		ERCOT

Call Attendees:	Robert Hill		ESG

Diana Rehfeldt		TNMP

Kathy Scott		CenterPoint

Elizabeth Moore		TXU Energy

Sonja Howell		AEP TDSP

Bill Reily			ONCOR

Ed Skiba			Entergy TDSP

Dave Robeson		Entergy Retail

Tom Jackson		Austin Energy

Approval of TX SET Change Control Minutes:

Approved 12/06/02 Meeting Minutes

ANNOUNCEMENTS:

Change Control Call will be taking place every TWO weeks…

Our NEXT change Control Call will take place on 1/3/03 @ 10:00 AM

Below are the change controls documents discussed in today’s conference call: (takes about 5 seconds for them to appear)

2002-464

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

- To give the TDSP’s a method to correct invoicing errors that are unrelated to usage without unloading (canceling) valid usage in the ERCOT systems.

Reason for Request (Explain why this change is needed. For business or technical purposes?):

) Currently, the TxSET Guides do not give clear direction on how to correct invoicing that is not related to usage.

Status: Tabled

Version: 1.6

Changes to Clarify the Change Control:  None

Affected Transaction: 810_02

Emergency Priority: N

Notes:  Change Control was tabled to be discussed at the January TX SET meeting for language clarification.

2002-465

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

Add language in the “How to Use Document” that explain that IDR meter cancels and restatements can be applied to selective periods.

Reason for Request (Explain why this change is needed. For business or technical purposes?): To give the TDSPs a way to cancel and restate usage for selective periods for IDR meters.

Status: Tabled

Version: 1.6

Changes to Clarify the Change Control:  None

Affected Transaction: 867_03

Emergency Priority: N

Notes:  Change Control was tabled to be discussed at the January TX SET meeting for language clarification.

2002-466

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

Add code to the 650_04 to provide a means for the TDSP to inform a CR that the service is being permanently suspended for an ESI ID.  Also add suspension code to indicate that facilities have been removed from the ESI ID.

Reason for Request (Explain why this change is needed. For business or technical purposes?):  A code (R8) will be added to the BGN08 to indicate that the TDSP is permanently suspending service for an ESI ID.  This type of suspension will be a trigger to the CR so that the CR will submit an 814_24.  Additionally a new suspension code will be added to the REF02 in the REF~5H (Suspension Code) Segment.  The Implementation guide is also being updated to indicate, which segments are not used when the BGN08 = R8.  In addition an example of a permanent suspension is being added.

Status: Approved

Version: 1.6

Changes to Clarify the Change Control:  None

Affected Transaction: 650_04

Emergency Priority:  N

Notes:  Approved as Written

2002-467

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

Include how to use section for the 814_20 transaction

Reason for Request (Explain why this change is needed. For business or technical purposes?):  On December 3, 2002 Texas SET reviewed a draft of a How to Use Guide to be incorporated in the 814_20 Implementation Guide.  Changes and recommendations were made during the review. The attached document reflects those changes and recommendations.

Status: Approved

Version: 1.6

Changes to Clarify the Change Control:  None

Affected Transaction: 814_20

Emergency Priority:  N

Notes:  Approved as Written

2002-468

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

The entire 810_03 Implementation Guide was reviewed for completeness, accuracy, and consistency at TX SET meeting 11/06/02.

Reason for Request (Explain why this change is needed. For business or technical purposes?):  The following changes have been made.  These changes were discussed and approved at the TX SET meetings in November and December 2002.

In the BIG07 added Code for 26  “Miscellaneous Service Invoice”

- In the DTM Service Period Start segment added the following words to the first grey box:  Not Used when BIG07=26.

- In the DTM  Service Period End segment added the following words to the first grey box:  Not Used when BIG07=26.

- In the DTM 198 changed the description of the segment from  “Service Order Completion” to  “Date of Charge”.

- In example #3, changed the TDS~111.09 toTDS~11109 since the field’s attributes are N2 1/15.

- Added example #5 for “Miscellaneous Charge after 876_03 Final and 810_03 Final (Late Payment Charge)”.

- Renumbered all examples: 1 of 5, 2 of 5, etc. since we now have five examples instead of four.

Status: Tabled

Version: 1.6

Changes to Clarify the Change Control:  None

Affected Transaction: 810_03

Emergency Priority:  N

Notes:  This Change Control was tabled until the January TX SET meeting.  The Change Control is functionally correct, however, to maintain consistency across all transactions, TX SET would like to review some of the verbiage used in the segment definitions.

2002-469

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

Add/revise gray box explanation for the description of code ‘FRB’ in the REF~7G (Reject Code) segment for response transaction to be applicable to all billing parties, not just the Muni/Coop market.

Reason for Request (Explain why this change is needed. For business or technical purposes?):  To be consistent with Change Control #2002-444, which allows IOU TDSPs to reject an 814_03 for invalid bill types. The ‘FRB’ code in the REF~7G (Reject Code) segment was originally added for use in the Muni/Coop Market.  This change request is intended to revise the gray box description of the FRB reject code in the response transactions to make it applicable to this reject scenario, to add gray box descriptions where missing and to make the language related to this rejection code consistent in all applicable implementation guides.

Status: Approved

Version: 1.6

Changes to Clarify the Change Control:  None

Affected Transaction: ):  814_02, 814_04, 814_05, 814_11, 814_15, 814_17,814_PD

Emergency Priority:  N

Notes:  Approved as Written

2002-470

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

Update examples in LIN segment Notes Gray Box to match required fields.

Reason for Request (Explain why this change is needed. For business or technical purposes?):  Change Control 2002-385 made the LIN06 and LIN07 required fields on the transaction.  However, the change control did not mention updating the example in the notes gray box.  Therefore, the examples only show LIN01 through LIN05.  The values listed in the LIN05 in the Notes examples should be in the LIN07 field.

Status: Approved

Version: 1.6

Changes to Clarify the Change Control:  None

Affected Transaction: 814_28

Emergency Priority:  N

Notes:  Approved as Written

##### Question & Answer

- QUESTION 1) two part question.

- On the 650_01 change transaction if the PER segment is present but the data contained in the segment has not changed from the original request does the REF~TD~N18R (Reason for Change) also need to be present in the transaction?

- On the 650_01, if the Priority Code (REF~PH segment) is changed from one non-standard priority to another non-standard priority code but the CR does not want to change the Service Requested Date is the DTM~211 segment required on the 650_01 Change transaction?  If it is required but not changing is a REF~TD~DTM211 segment also required?

- ANSWER: 1.  Change Control will be written to clarify what is to be sent and not sent

- ANSWER: 2.  Change Control will be written to clarify what is to be sent and not sent.