Change Control Conference Call Minutes

### December 6th, 2002

Dial In Number – 1.800.430.8190  PassCode – 5591

txsetchangecontrol@ercot.com

(2002.461-2002.463)

Facilitator: 	Dave Odle		ERCOT

Call Attendees:	Robert Hill		ESG

Wendy Brubaker		Systrends

Sonja Howell		AEP TDSP

Tom Jackson		Austin Energy

Bill Reily 			ONCOR

Cary Ray			EC Power

Ed Skiba			Entergy

Vera Pell			AEP Retail

Kathy Scott		CenterPoint

Approval of TX SET Change Control Minutes:

  - Approved 11/22/02 Meeting Minutes - to post revised document.

ANNOUNCEMENTS:

Change Control Call will be taking place every TWO weeks…

Our NEXT change Control Call will take place on 12/20/02 @ 10:00 AM

2002-461

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

The REF~PTC segment gray box needs updating to delete the Reject Response since the 814_14 is a request

Reason for Request (Explain why this change is needed. For business or technical purposes?):

To clarify the gray box on the 814_14 transaction and provide accurate information

Status: Approved

Version: 1.6

Changes to Clarify the Change Control:  Also deleted “Accept Response:”  The Gray box will only say “Required”.

Affected Transaction: 814_14

Emergency Priority: N

Notes:  Modification to change control made – See “Changes to clarify Change Control” above.

2002-462

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

The cancellation of a suspension of services should apply to the entire original suspension of delivery services.

Reason for Request (Explain why this change is needed. For business or technical purposes?): There should be a one to one relationship between a suspension of delivery services and a cancellation of a suspension of delivery services.  Without this one to one relationship the TDSPs could send multiple cancellations, which in turn would be rejected by CRs as duplicate transactions.  In addition the cancellation of suspension does not provide a mechanism for specifying which portion of the suspension is being cancelled.

Status: Approved

Version: 1.6

Changes to Clarify the Change Control:  None

Affected Transaction: 650_04

Emergency Priority: N

Notes:  Approved as written

2002-463

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

Add/revise gray box explanation for the description of code ‘FRB’ in the REF~7G (Reject Code) segment for response transaction to be applicable to all billing parties, not just the Muni/Coop market.

Reason for Request (Explain why this change is needed. For business or technical purposes?):

To be consistent with Change Control #2002-444, which allows IOU TDSPs to reject an 814_03 for invalid bill types. The ‘FRB’ code in the REF~7G (Reject Code) segment was originally added for use in the Muni/Coop Market.  This change request is intended to revise the gray box description of the FRB reject code in the response transactions to make it applicable to this reject scenario, to add gray box descriptions where missing and to make the language related to this rejection code consistent in all applicable implementation guides.

Status: Withdrawn

Version: 1.6

Changes to Clarify the Change Control:

Affected Transaction: 814_02, 814_04, 814_05, 814_11, 814_15, 814_17

Emergency Priority:  N

Notes:  Discussion on whether to approve the change control as written or resubmit and add the 814_PD to the list of affected transactions and include a REDLINE.  We should not approve this change control with out a REDLINE.  This change control will be withdrawn and resubmitted to include 814_PD.

##### Question & Answer

QUESTION 1)

ANSWER 1)