Change Control Conference Call Minutes

### May 31, 2002

Dial In Number - 800.430.8190  PassCode – 5591

txsetchangecontrol@ercot.com

(2002.309-2002.319)

****Important Messages****

This is the first TX SET Change Control Conference Call since April 26th.

The Next Change Control Conference Call will be on June 21st at 10 AM

There will be Change Controls approved at the June 4th TX SET Meeting at the ERCOT MetCenter.

Facilitator: 	Dave Odle		ERCOT

Call Attendees:	Kyle Patrick		Reliant

#### Robert Hill		ESG			Dave Robeson		Entergy TDSP			Charlie Bratton		TXU

Ed Skiba			Entergy			Sonia Howell		AEP				Cary Reed		AEP			Elizabeth Moore		TXU

Wendy Brubaker		Systrends			Tom Jackson		Austin Energy

Rosemary Freeman		Exolink			Susan Neel		Reliant HL&P

2002-309

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

Add the 810_03 Muni/Co-op Invoice to the approved list of TX SET EDI transactions.

Reason for Request (Explain why this change is needed. For business or technical purposes?):

In order satisfy the terms and conditions for MCTDSPs, an entirely new 810 invoice was developed to meet their unique requirements.

Status: Approved for Version 1.5

Changes to Clarify the Change Control:  Minor Cleanups on language, that will be done before finalized

Affected Transaction: 810_03

Emergency Priority:  Y

Production Implementation Date: Version 1.5

Recommended Test Flight:  Version 1.5 Test Flight (Name of flight to be determined by TTPT)

Notes:

2002-310

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

Add the 820_03 Muni/Co-op Remittance Advice to the approved list of TX SET EDI transactions.

Reason for Request (Explain why this change is needed. For business or technical purposes?):

In order satisfy the terms and conditions for MCTDSPs, an entirely new 820_03 Muni/Co-op Remittance Advice was developed to meet their unique requirements.

Status: Tabled for discussion at June 4th TX SET Meeting.

Changes to Clarify the Change Control: Every field that is in the BPR segment is in the 820_03.

Affected Transaction: 820_03

Emergency Priority: Y

Production Implementation Date: Version 1.5

Recommended Test Flight:  Version 1.5 Test Flight (Name of flight to be determined by TTPT)

Notes:

2002-311

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):Change the Graybox usage of segment to be used on Update BGN08 = 2 (UPDATE) and Not Used when BGN08=C (Cancel)

Reason for Request (Explain why this change is needed. For business or technical purposes?):

Correction to guideline gray box in error change clears chance for mis-interpretations of when to use the date.

Status: Approved for Version 1.5

Changes to Clarify the Change Control:

Affected Transaction: 650_01

Emergency Priority:  Y

Production Implementation Date: Version 1.5

Recommended Test Flight: Version 1.5 Test Flight (Name of flight to be determined by TTPT)

Notes:

2002-312

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

Add gray box to the 814_20 REF~PTC~02 and REF~PTC~03 – Defining Small and Large Non-Residential

Reason for Request (Explain why this change is needed. For business or technical purposes?):To facilitate market understanding of what is considered to be a Small Non-residential and what is considered to be a Large Non-residential

Status: Withdrawn, already in Version 1.5

Changes to Clarify the Change Control:

Affected Transaction: 814_20

Emergency Priority:  N

Production Implementation Date: Version 1.5

Recommended Test Flight: Version 1.5 Test Flight (Name of flight to be determined by TTPT)

Notes:

2002-313

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet): Withdraw Change Control 2002-297 which added “How to use this Document for MCTDSP consolidated billing” into the 820_02.

Reason for Request (Explain why this change is needed. For business or technical purposes?): By implementing the 820_03 there is no longer a need to have this information in the 820_02

Status: Approved for Version 1.5

Changes to Clarify the Change Control:

Affected Transaction: 820_02

Emergency Priority:  N

Production Implementation Date: Version 1.5

Recommended Test Flight:  Version 1.5 Test Flight (Name of flight to be determined by TTPT)

Notes:

Update: Change Control 297: Status: Withdrawn

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

Create a 820 How to Use This Document for the MOU/Coop Market using MOU/Coop consolidated billing.

Reason for Request (Explain why this change is needed. For business or technical purposes?):

To clarify the use of the 820 .  There will be two “How to Use” documents for the 820 (this one and the one for the IOU market)

Detail Explanation  (Exactly what change is required? To which TX SET Standards? Why?):

See below

Add to the document flow page that it can flow

From MCTDSP to CR.

2002-314

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet): Provide clarification on which meter read (867_03) should be used as the cross reference number on a cancelled invoice

Reason for Request (Explain why this change is needed. For business or technical purposes?): Provide consistent approach for which meter read BPT02 should be crossed referenced on a cancelled invoice.

Status: Approved for Version 1.5

Changes to Clarify the Change Control:

Affected Transaction: 810_02

Emergency Priority:  N

Production Implementation Date: Version 1.5

Recommended Test Flight:  Version 1.5 Test Flight (Name of flight to be determined by TTPT)

Notes:

2002-315

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet): The gray boxes are inconsistent on whether a Range Minimum (start read value) is required for KVA between the PL and BO Loops

Reason for Request (Explain why this change is needed. For business or technical purposes?): Provide consistent approach for when the K4 start read values are required and correct errors in Range Minimum gray boxes in the PL and BO Loops

Status: Tabled for further discussion at TX SET on June 4th.

Changes to Clarify the Change Control:

Affected Transaction: 867_03

Emergency Priority:  N

Production Implementation Date: Version 1.5

Recommended Test Flight:  Version 1.5 Test Flight (Name of flight to be determined by TTPT)

Notes:

2002-316

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

Add the N1~8R loop to the 814_22

Reason for Request (Explain why this change is needed. For business or technical purposes?):

The CSA CR does not have a mechanism via EDI to receive the Service Address from the TDSP when the CSA CR becomes the Current CR.  However, the CSA CR is required to send the service address to the TDSP on the 650_01.

Status: Tabled for further discussion at TX SET on June 4th.

Changes to Clarify the Change Control:

Affected Transaction: 814_22

Emergency Priority:  N

Production Implementation Date: Version 1.5

Recommended Test Flight:  Version 1.5 Test Flight (Name of flight to be determined by TTPT)

Notes:

2002-317

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

Add reference to 814_06 in BGN06 and text in the flow at the beginning of the guide

Reason for Request (Explain why this change is needed. For business or technical purposes?):

This is for clarification.  In practice, the 814_08 is being used to cancel an 814_06, but that is not laid out in the EDI guide..

Status: Approved for Version 1.5

Changes to Clarify the Change Control:

Affected Transaction: 814_08

Emergency Priority:  N

Production Implementation Date: Version 1.5

Recommended Test Flight: Version 1.5 Test Flight (Name of flight to be determined by TTPT)

Notes:

2002-318

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

Remove DTM151 as a value from REF~TD

Reason for Request (Explain why this change is needed. For business or technical purposes?):All other references to DTM151 were removed by CC 2002-253.  This part was overlooked.

Status: Approved for Version 1.5

Changes to Clarify the Change Control:

Affected Transaction: 814_12

Emergency Priority: N

Production Implementation Date:

Recommended Test Flight: Version 1.5 Test Flight (Name of flight to be determined by TTPT)

Notes:

2002-319

Brief Explanation (This will be copied into the description in the Change Control Summary Spreadsheet):

Add a REF~TN segment to the 814_13

Reason for Request (Explain why this change is needed. For business or technical purposes?):When ERCOT receives an 814_13 from the TDSP, the possibility exists that it could refer to more than one 814_12.

Status: Tabled for the next Change Control Conference Call

Changes to Clarify the Change Control:

Affected Transaction: 814_13

Emergency Priority:  N

Production Implementation Date:

Recommended Test Flight:  Version 1.5 Test Flight (Name of flight to be determined by TTPT)

Notes:

##### Question and Answer

***If you address a question to the TX SET list serve this is the forum for your answer***

Question 1)  The scenario is, an 814_20 Create ESI ID is sent to Ercot, accepted and

processed. If an 814_16 Move in Transaction is received by Ercot after the ESID is created but before the 814_21 Accept is sent back to the TDSP are there any controls in place to hold the 814_03 until the 814_21 has been sent.

- Answer 1)

No

- Question 2) I have a question for you in regards to the 814_20 transaction.  In the NM108 segment the guide ways you can use either 32 or 93, and then NM109 for the value.  The gray box example at the top says 93~ALL used for conversion/create, and 32~meter number used for change if changing at a meter level.

So then, to me this means that a CR would never receive ALL in an 814_20 because they only receive the change transaction and not the create.  Is this correct?

It would seem that if load profile or meter cycle were change you should be allowed to use all.  But since the guide does not read this way we have coded to reject and 814_20 if we get all.

We are receiving change transactions with ALL from one of the TDSPs.

This would seem to me, that there is a misunderstanding in what the guide says.

Answer 2) There needs to be a Change Control to clarify the guides that all will be used when changing Load Profile.  “All” can be used on a change transaction.  This change will be discussed and approved at TX SET June 4th.

Question:

3) In the PL Loop of the 867_03 does the QTY02 always equal the MEA03 and is

the MEA03 always required?  The notes in the gray boxes and the "Must Use"

tags on the QTY02 and MEA03 seem to have conflicting statements.

1) In the gray box of the QTY segment it states:

Note: Quantity is the total measured consumption for the billable period

including all billable adjustments applicable, e.g., transformer loss

factor and the meter multiplier.  The quantity in the QTY02 has not been

adjusted for any additive/Master Meter, subtractive/Master Meter or

missing or abundance of consumption occurring in the PTD~PL when the

PTD06 has a valid code.

Billable quantity in the 867_03 may not match the invoiced quantity in

the 810_02 because of TDSP tariff adjustments to the 810_02 data.

MEA with an MEA07 = "51" (total)  is required.

The QTY02 must equal the MEA03 when the MEA03 is provided.

2) In the gray box of the MEA segment it states:

MEA03 must equal QTY02.

3) In the gray box of the MEA03 it states:

Total consumption after meter multiplier and transformer loss factor are

applied.

The points of conflict are:

a) The QTY segment implies that the MEA03 segment may not be populated.

However, the MEA segment indicates the MEA03 field is a "Must Use"

b) The QTY segment indicates that the QTY02 includes adjustments such as

transformer loss factor and meter multiplier, but leaves the door open for

other types of adjustments to be applied.  The MEA03 states that it only

includes the transformer loss factor and meter multiplier.

Answer 3) They will not always match.  About 10 to 15 % of the time they will not match.  Ed Skiba will write up a change control and bring it to TX SET meeting June 4th.