PROFILING WORKING GROUP

Conference Call Meeting Minutes 10-28-2003

- Meeting Attendees

Via Conference Call:

Brad Boles – Cirro Energy

Avis Bonner – CenterPoint

Steven Bordelon –TNMP

Rick Campbell - CenterPoint

Shawnee Claiborn-Pinto - PUCT

Betty Day - ERCOT

Theresa DeBose - CenterPoint

Ed Echols – TXU

Vance Hall - MeterSmart

Ron Hernandez – ERCOT

Amar Khalifeh - Reliant

Bruce Limke - AEP

Annette Morton - AEP

Diana Ott – ERCOT

Jovana Pantovic – ERCOT (scribe)

Carl Raish – ERCOT (facilitator)

Joe Roberts - Entergy

Lindsey Turns – ERCOT

Lloyd Young  - AEP

Represents action items for PWG members

- Purpose

To discuss the issues that were raised during the last PWG meeting concerning CenterPoint's 814_20s. The Annual Validation Profile Segment change transactions from CenterPoint are currently scheduled to be coming in November - beginning around November 10th according to CenterPoint representatives.  At last Wednesday's PWG meeting, it was made clear that whenever those transactions go out they should not have effective dates for October meter read dates.  Rather, they should be made effective on the most current meter read date.

The conference call Tuesday is to determine if the Market Participants wish to delay the schedule to some time after CenterPoint’s final list of changes is made known.  The intent of the Load Profiling Guides section on Annual Validation was that REPs of Record were to receive the final list of profile changes on September 1st; then 1 month later the transactions would begin flowing after an October 1st meter read date.  That time delay was intended for REPs to adjust their scheduling activities based on the list of profile segment changes.   The conference call is to allow the market to determine if a delay is needed.

The meeting began with an update from CenterPoint and ERCOT on the status of the 814_20s.  Theresa is still working on validation of the residential sample and has not started population runs as of yet.  She stated that CenterPoint was still planning on submitting their 814_20s during the week of November 10th.

The data source was in question and whether CenterPoint was using their own data or ERCOT’s 727 data.  CenterPoint assured the PWG that they were indeed using their own data.

Carl proceeded to ask all of the REPs if they felt they wanted the data as soon as it was available or if a delay was needed in order to accommodate their scheduling procedures.  The responses were as follows:

Brad Boles (Cirro Energy) – “The schedule as stated is fine.  We would like the data as soon as possible with November effective dates as previously mentioned.”

Amar Khalife (Reliant) – “We would like the data just as soon as possible (November effective dates).”

Joe Roberts (Entergy) – “We would like the data as soon as possible also (November effective dates).”

Ed Echols (TXU) – “We would like a delay to accommodate scheduling, however we will go along with the consensus of the group.  The November effective dates and the schedule as stated is fine.”

ERCOT agreed with the group to go ahead with the current schedule and November effective dates.

Theresa reiterated that they would get the transactions to ERCOT the week of November 10th-14th.  She did want to preface this with the assumption that the algorithm issues are resolved by Wednesday.

ERCOT will notify the market when the algorithm is complete or if there will be a delay.

ERCOT also requested that the larger chunks of data be sent in Thursday afternoon so that the bulk of it can be worked on Friday and during the weekend.  This will lessen the potential backlog at ERCOT into the next week.

Offline, Alan, Annette and Betty will discuss AEP’s schedule together.

There were no other pressing issues or concerns and the meeting was adjourned.