Retail Customer Transition

Business Process

RMS Retail Customer Transition

Ad Hoc Task Force

(comprising representatives from)

PUCT

ERCOT

TDSPs

CRs

POLRs

September 2, 2003

### Table of Contents

###### Page

I.    Executive Summary	3

II.   Background	4

III.  Purpose	5

IV.  Process Framework	5

V.   Flowchart	5

VI.  Process Narrative	6

A.  Decision	6

B.  Launch	7

C.  Change REP of Record – ESIs with No Market Transaction Pending	8

D.  Change REP of Record – ESID with Pending Transactions	9

E.  Meter Read Activity	9

F.  Transition from POLR (if applicable)	9

G.  Transition Monitoring and Move into Normal Market Activity	10

VII.  Detailed Process Steps	10

A.  Launch	10

B.  Change REP of Record – (No market transaction pending)	14

C.  Handling Pending Transactions	20

D.  Meter Reading	23

E.  Change REP from POLR	24

VIII.  Roles/Responsibilities	25

A.  PUCT	25

B.   ERCOT	25

C.   TDSPs	26

D.  “Losing” CR (presuming some level of cooperation in the transition)	27

E.  “Gaining” CR	27

F.  POLR (in addition to items under “gaining” CR in item “E” above)	28

G.  “New” CR	28

XI.   Appendices	29

Appendix A - Definitions	30

Appendix B - Assumptions	32

Appendix C - Scenarios Considered	33

Appendix D - Stakeholder Objectives and Preferred Outcomes	34

Appendix E – Sample Customer Communications	36

Appendix F - Retail Customer Transition Contact List	38

Appendix G - ERCOT Template – ESIs for TDSP Use	39

Appendix H - ERCOT Template – ESIs for “Gaining” CR Use	40

Appendix I - ERCOT Template – ESIs for “New” CR with Pending Transactions	41

Appendix J - Data Transfer Templates	42

I.    Executive Summary

During the course of business in the Texas retail electric market, circumstances may necessitate the transition of Electric Service Identifiers (ESIs) from one retail provider to another in quantities, or within a time frame, that is not supported by standard market transactions or business processes.  This document outlines a transition process that can be used when such circumstances exist.

The Public Utility Commission of Texas (PUCT) will authorize the implementation of a transition process, which would be administered and managed by the Electric Reliability Council of Texas (ERCOT).  Parameters associated with the transition will be provided along with the authorization.  These parameters would designate:

- the retail providers who would be responsible for the ESIs both before and after the transition,

- the general population of transition ESIs, and

- the target date(s) on which the transition is to be effective.

The Transmission and Distribution Service Providers (TDSPs) will endeavor to obtain an actual meter reading on the effective date.  The meter reading will subsequently be used in transactions to denote the point of transition to the new  retail provider.  To leverage normal transactions and business processes to the extent possible, market participants strongly prefer that, if possible, target effective dates be established coincident with the regularly scheduled meter read for the transition ESI (“on-cycle”).

If the situation does not allow for an on-cycle transition, a date certain transition will be conducted.  If the volume of ESIs associated with the transition is greater than the capacity of TDSPs to obtain special meter reads or the time required for TDSPs to process transactions as manual exceptions is of a length that makes the total transition timeline unacceptable, a recommendation from market participants may be made and may be approved by the PUCT to revise the target effective dates to mitigate to the extent possible the overall market impact of the transition.

This document also identifies the transactions to be used to accomplish the transition, with the choice of the transaction to be made based on the specifics of the transition situation.  This choice is primarily a choice between:

- a “drop-type” transaction that will be submitted by or on the behalf of the “losing” retailer and

- a “switch-type” transaction that would be submitted by the “gaining” retailer.

A primary driver of the choice between transactions is the level of cooperation available from the “losing” CR in the transition.  The choice will further be influenced by when a transition event occurs, as the viability of several of the transaction options depends on the development of additional transactions and processing capabilities.

When a transition event occurs, there will undoubtedly be certain transactions in progress in the market for transition ESIs.   Depending on the transition situation, pending transactions will be:

- cancelled (and potentially replaced), or

- allowed to complete (with the potential for subsequent transition activity)

To protect the customer, provisions are made in the guidelines to ensure that the transition process does not interrupt the application of the low-income discount.

The Appendices of this document also provide various transition scenarios, templates for data transfer and sample customer communications.

II.   Background

Rules of the PUCT and ERCOT protocols allow for a mass transition of customers from one Competitive Retailer (CR) to another in quantities, or within a time frame that standard market transactions or business processes, may not currently support.

In reviewing the actions of and coordination in the market during two transition events, the need for additional processes became evident.  Existing rules, protocols or business processes did not address the transition at a level of detail that would allow the process to proceed expeditiously or efficiently.

To address this concern, the PUCT requested through the ERCOT Retail Market Subcommittee (RMS) that an ad hoc task force develop new transition processes.   The new processes should be sufficiently detailed to allow transition to be executed:

- swiftly,

- consistently, and

- with minimum disruption to customers

This report documents the work of that task force and includes a description of processes that could be used in any future transition event.  The task force was open to all market participants and comprised through the course of its work, of representatives from:

- PUCT staff,

- ERCOT,

- Provider of Last Resort (POLRs),

- Affiliated Retail Electric Providers (AREPs),

- TDSPs,

- non-affiliated CRs, and

- consumer groups

The process developed by the ad hoc task force begins with a decision that a transition of customers is required.  The business process ends with either

- the establishment of service for the customers involved with the designated AREP/CR, or

- service being provided by a certified CR of the customer’s choice -- after any transaction related to a transition to and from the POLR has been completed

III.  Purpose

The purpose of this document is to establish detailed processes for transition of ESIs in quantities, or within a timeframe, not currently generally supported by Market transactions, protocols, or processes.  The new processes will be sufficiently detailed to allow transition to be executed:

- swiftly,

- consistently, and

- with minimal disruption to customers.

These processes are recommended for use by market participants to facilitate the transition of customers from a “losing” CR to a “gaining” CR (or to the POLR and then to a CR of the customer’s choice) that is conducted in accordance with a decision made or confirmed by ERCOT and the PUCT.  The process is documented in both summary narrative terms as well as in a detailed fashion with accompanying templates for communication or data exchange where appropriate.  This document also outlines:

- underlying assumptions,

- stakeholder objectives,

- preferred outcomes, and

- roles and responsibilities

IV.  Process Framework

The core activities, interactions, and sequence of the business process are illustrated at the high-level below.  The process narrative describes, and provides supplemental detail to,  the activities in the flowchart.  Additional detail and specific examples are provided later in this document.

V.   Flowchart

VI.  Process Narrative

A.  Decision

The decision that initiates the transition of ESIs is not within the scope of the RMS task force sponsoring this document, and therefore, is not represented by one of the boxes in the process flowchart.  It is, rather, a predicate upon which the launch of the overall process is based.

A PUCT decision is necessary for the transaction process to begin.  The decision provides assurance to the participants that transition actions and resources are required.  The decision to transition ESIs should be made by the PUCT with the recommendation of ERCOT.

The parameters for the transition process will include:

- identification of the “losing” CR,

- designation of the “gaining” CR(s),

- a definition of the population of ESIs, and

- the effective date (or dates) of the transition.

The effective date is the date that responsibility for ESI service is transitioned from the “losing” CR to the “gaining” CR.  The “losing” CR will be responsible for financial obligations for serving the ESI until the effective date.     The “gaining” CR takes on that financial obligation, or opportunity, as of the effective date.  Market transactions will be processed so the effective date becomes the transition implementation date in market participant systems.

The transition of the designated ESI population may encompass more than one effective date.  However, individual transition ESIs will have only one effective date.  If conditions permit, the individual effective date may be aligned with a regularly scheduled meter read date.    Use of the regularly scheduled meter read date is preferable since it would maximize use of day-to-day business processes and Texas Standard Electronic Transactions (SET) transactions.

If any, or all, of the individual ESIs are not being transitioned on a regular meter read date, a specified “date certain” transition is necessary.  The date certain for the ESI population may encompass more than one “on-cycle” and/or “off-cycle” meter read date.  However, individual transition ESIs will have only one meter read date.  The mixture of effective dates is determined by:

- the parameters of the decision or,

- by the parties involved if the transition is deemed sufficiently large

The effective dates may also need to be adjusted, based on the capacity of the TDSP to complete special meter reads, if the transition involves, for any given TDSP, a volume of ESIs greater than:

      - 1,500 for non-IDR meters, or

      - 500 for IDR meters.

Involved parties can recommend and the PUCT may approve revisions to the effective dates to balance practical needs with the effective dates targeted in the decision.  Effective dates may need to be adjusted if:

      - transition volumes are high (requiring significant field activity by the TDSP to procure meter reads), or

      - market transaction volumes are high (requiring significant time for staging or processing transactions particularly if manual processing is required).

The goals of this process are to:

      - minimize financial impact to the market because of unaccounted for energy (UFE) or lost TDSP wires revenues

      - acknowledge and adjust for practical issues like large volumes of ESIs

      - expedite transition so customers’ ability to choose providers is minimally impacted

Customers’ ability to choose providers may be impacted by a transition until Texas SET, the market participant systems, and business processes allow for the stacking of transactions (anticipated with Texas SET version 2.0).

B.  Launch

Notification from ERCOT that a transition event is in progress, and that a decision has been made, begins official and formal actions as described in this document.  Notification informs involved parties:

      - that a decision has been made,

      - that they are a party to the transition, and

      - that action by the involved party may be required.

ERCOT will:

      - provide an initial set of ESIs that are targeted for the transition to all the involved TDSPs and CRs, and

      - identify pending transactions associated with those ESIs

The TDSPs will:

      - confirm that their records of ESI ownership are consistent with ERCOT, and

      - identify any ESI for which a safety net transaction has been processed without a corresponding electronic transaction

When discrepancies exist, ERCOT, the TDSP and the appropriate CRs will resolve the discrepancies to ensure that the correct population of ESIs is transitioned or otherwise addressed.

The effective date and associated meter read should result in ESI assignment in market participant systems.   ESI ownership, energy supply scheduling, settlement and customer billing will accurately reflect the “gaining” CR responsibilities for the subject ESIs on the specified date.

In the event that the transition event involves continuing operations by the “losing” CR (i.e., the “losing” CR retains a portion of its pre-transition customer base) the “losing” CR, ERCOT, and the involved TDSP(s) will consider the need and practicality to final and restart customer accounts for accounting purposes.

C.  Change REP of Record – ESIs with No Market Transaction Pending

    - The parties shall process Texas SET transactions to facilitate the change of CR ownership for the transition ESIs.  The type of transaction and the manner in which it is used is specified in the detailed process description and may be contingent on the specific aspects of a transition situation.  The parameters that would influence the type of transaction and manner in which it is to be used may include the volume of the ESIs involved, the specified effective date or dates and the cooperation level of the “losing” CR:  “full cooperation” mode (able and willing to submit Texas SET transactions), or

    - “partial cooperation” mode (unable or unwilling to submit transactions but can/will provide the other parties with information needed to submit transactions and service the associated) accounts or

    - “no cooperation” mode (unable or unwilling to submit transactions or provide any other information needed to process transactions or service the associated accounts).

After launch and verification of ESIs, transactions are processed to effect the change in CR ownership for the transition ESIs.  ERCOT will act in a project management role, and will monitor the transactions through completion.  This close monitoring will:

      - prevent service interruption to customers

      - ensure settlement records reflect the proper financial responsibilities, and

      - maintain on-going billing and service to the account without any undue impact to the end use customers

The prompt completion of all transition transactions is important.  Given current system design, any open “business process instances” in ERCOT systems prevent subsequent activity for the transition ESI.  This would have the effect, until the business process instance is closed, of causing the rejection of subsequent transactions associated with a customer’s choice of another CR.

D.  Change REP of Record – ESID with Pending Transactions

If a transition event occurs, there will, undoubtedly, be some ESIs with transactions already in progress (a.k.a. “in flight”).  Depending on the situation, the transactions may:

      - be allowed to complete as scheduled, or

      - be cancelled, rescheduled, resubmitted or otherwise altered.

The decision between the various options should minimize negative impacts to the customer and the market.

E.  Meter Read Activity

The involved TDSPs will endeavor to obtain actual meter readings on the effective date.  The readings are used in return transactions to denote the change in ownership from the “losing” CR to the “gaining” CR.  The TDSP may have to manually insert the transition meter read into the return transaction.  The need for TDSP manual processing depends on:

- the transactions used to facilitate the change in CR ownership for an ESI,

- the dates that transactions are processed, and

- the capacity/ability of the TDSP to obtain meter reads

Processing of transactions subsequent to the transition transaction will be delayed by ERCOT.  In a large-scale transition, a barrier to subsequent transactions could be in place for up to 60 days beyond the effective date.  The length of the delay depends on:

- the number of transition transactions requiring manual intervention, and

- the TDSP capacity to process those transactions

F.  Transition from POLR (if applicable)

Normal transition processing for any transition from POLR (where the POLR was the “gaining” CR) is not viable for large volumes of transactions because of the length of time needed to transition.  In addition to billing delays, a large-scale transition could result in delaying the customer’s ability to choose a CR other than the POLR after the transition.  The RMS move-in move-out (MIMO) task force is considering alternatives including the stacking of transactions – which could largely mitigate the problem in the future.

If the transition of ESI is to the POLR, the customer may choose a CR, and expects transition from the POLR to the chosen CR as quickly as possible.  To minimize delays, email from the “new” CR used to notify the POLR of the effective date.    The effective date cannot be any sooner than midnight of the next day.  The email notification will allow the “new” CR and the POLR to properly schedule supply for the subject ESI.  Three months following any transition to the POLR, the requirement for special handling of switches away from the POLR will expire and normal market processing of a switch will resume.

A Texas SET transaction must be issued by the “new” CR after any POLR related transactions have completed.  The transaction will allow:

- the change in ownership for the ESI to be properly reflected in market participant systems,

- the POLR to issue correct bills for the period of POLR service, and

- the “new” CR to properly bill the customer in accordance with their post-transition agreement

Successful completion of the transaction ends the transition process for ESIs that are initially transitioned to the POLR.

G.  Transition Monitoring and Move into Normal Market Activity

ERCOT and all involved parties are expected to work in a project mode.   ERCOT shall assume the role of transition project manager until:

- the involved parties collectively agree that the transition event has been completed, and

- normal market management activities associated with the transition ESIs can resume

VII.  Detailed Process Steps

A.  Launch

The launch of a customer transition event presumes:

- a transition decision has been made by ERCOT and the PUCT

- the target ESI population has been identified

- the “losing” and “gaining” CRs are identified, and

- the target effective date or dates exist

- Transition project coordination and notification activity.  ERCOT

  - identifies market participants (by DUNS number) who are parties to the retail customer transition and

  - notifies their designated representatives as indicated on the ERCOT-maintained Retail Customer Transition Contact List (See Appendix F) that:

    - a retail customer transition event is underway and

    - a transition project coordination meeting is scheduled, including the time, place, conference call telephone bridge number, etc. associated with the coordination meeting.

A market participant is determined to be a party to the transition if:

- involved in either losing or gaining ownership of an ESI in the transition,

- it has a market transaction associated with an affected ESI pending in the market, or

- required to process any transactions required to complete the transition process

- Transition project coordination meeting.  ERCOT convenes a transition project coordination meeting with parties involved in the transition, which covers the following items:

      - Identification of parties at the meeting or on the call.

      - Summary description of the transition event that is under way.

      - ERCOT provides each TDSP involved in the transition with:

        - an initial summary and

        - a detailed list of ESIs involved per the template in Appendix G.  Per the template, this list will include:

          - all the “losing” CR ESIs, including:

            - those that are transitioning away from the “losing” CR,

            - those that are involved in pending transactions and

            - those that are to remain with the “losing” CR in the transition activity.

          - The list of ESIs with pending transactions will include:

            - the type of transaction that is pending and

            - the effective date of the pending transaction.

      - ERCOT provides each “gaining” CR involved in the transaction with an initial summary and detailed list of ESIs per the template in Appendix H for which they are to become the REP of record.  Per the template, this list will include ESIs that are involved in a pending transaction (by type and effective date).

      - ERCOT provides each CR involved in a pending transaction with an initial summary and detailed list of ESIs involved in the pending transaction by type and effective date per the template in Appendix I. The CR can then perform further processing as required by Section VII. C. “Handling Pending Transactions”.

      - If applicable per the event decisions, ERCOT confirms that it has deleted or will delete Continuous Service Agreement (CSA) relationships with the “losing” CR.  Such action is designed to prevent the “losing” CR from becoming re-established as the REP of record for premises covered by said agreements due to routine transactions submitted by another CR.

      - ERCOT retains the responsibility for the on-going maintenance and distribution of the official list of ESIs for the transition.  ERCOT will ensure that the involved parties are made aware of their assignments for research and resolution of discrepancies in the list or status of ESIs.  With respect to the initial ESI list, involved TDSPs are required to:

        - validate the list of ESIs for any discrepancies in REP of record between ERCOT and TDSPs systems, notifying ERCOT of any such discrepancies and

        - sort the ESI list by meter read cycle (including scheduled read date), providing ERCOT, the “gaining” CR and any CR with a pending transaction with said list for subsequent transaction processing purposes.

ERCOT shall work with market participants on a continuous basis to resolve disparities or discrepancies in the ESI list.

  - ERCOT communicates to the parties the target effective date schedule for the transition of ESIs.  In the event that the transition includes a larger volume of ESIs, a revised effective date schedule may need to be established by ERCOT.  The revised effective date schedule is based on an iterative process involving the TDSP, the “gaining” CR, “losing” CR, and ERCOT.  The involved parties must coordinate  the appropriate integration of regularly scheduled meter reads, TDSP field capacity and work schedules, and overall financial impact to the market.  A revised effective date schedule must be approved by both ERCOT and designated PUCT representatives.  As large volume is defined as:

    - Non-IDR meters in excess of 1,500 in a single day for any single TDSP.  Lower volumes may be considered for large volume treatment if the TDSP is planning for unusually high seasonal field activity at the time the transition occurs.

    - IDR meters in excess of 500 in a single day for any single TDSP.

  - ERCOT will outline the process parties will use to complete the transition.  This outline will include the transaction type to be used by involved parties to transition ownership of the subject ESIs, both for transition ESIs not involved in any pending transaction as well as for those that are involved.

  - If a “new” CR submits a transaction for a transition ESI following applicable customer protection requirements with a requested date on or before the effective date and prior to the submittal of a transition transaction by the “gaining” CR, the “new” CR transaction will prevail and the transition transaction processing on the subject ESI will be stopped after the rejection of the transition transaction.  If the “new” CR transaction is rejected for “Not First In”, the transition transaction is allowed to complete.  The “new CR” in this instance must process any subsequent transactions in accordance with standard market procedures.  ERCOT will remove from the “gaining” CR transition list any ESIs subject to a successful “new” CR transaction.

  - ERCOT will communicate or confirm the roles and responsibilities of the involved parties, using those responsibilities documented in Section VIII, “Roles/Responsibilities” as a guide.  Revisions will be made as required, depending on the specifics associated with the particular transition event being managed.

  - ERCOT will outline the timelines and milestones that are associated with the transition process including target dates or times for responding to action items, for submitting or processing transactions, etc.

  - ERCOT will inform the involved parties of the next scheduled meeting/conference call associated with the transition project.

- A “losing” CR or any other party given the “losing” CR proxy (with the proxy designation being included as part of the initial decision regarding the transition and dependent on the level of cooperation being provided by the “losing” CR) should attempt to notify customers about what is happening in the market to require a transition event.  This communication could take three forms as outlined below.

  - The “losing” CR or proxy will notify customers who are associated with an ESI involved in the transition event that their service provider is being changed.  This communication must comply with PUCT Substantive Rules 25.43 and 25.474.  If possible, a joint communication from the “losing” and “gaining” CRs is preferable to help assure the customer that the transition of electric service is being coordinated.  While the media and associated content of this notification may vary with the size of the transition ESI population, a sample letter to customers is provided in the Appendix E.  This communication should attempt to ensure that the customer understands what is happening with respect to their electric service provider and what options they have for making changes in their service provider.

  - The “losing” CR also is responsible for communicating to the holder of a CSA that the CSA will no longer be honored by ERCOT for automatic processing of future transactions.  The “losing” CR should explain the circumstances of the event, the impact of the disabling of the CSA and options to get a CSA reinstated to the holder.

  - In the event that the “losing” CR is not exiting the Texas retail electric market, a separate communication to those customers with ESIs that continue to be served by the “losing” CR should be considered.  That communication should be designed to prevent or minimize customer confusion about the status of their electric service.  The design and content of this communication to customers retained by the “losing” CR is left to the “losing” CR.

- The “gaining” CR in a transition event should also communicate with customers having an ESI associated with the transition not only to ensure compliance with PUCT requirements for providing Terms of Service, Your Rights as A Customers and Energy Facts Labels, but also to ensure that customers can understand what is happening with respect to their electric service provider and what options they have for making changes in their service provider.  As outlined above, it is preferable that a part of this communication be issued as a joint communication from both the “losing” and “gaining” CRs.  The media and content of this communication is being left to the discretion of the “gaining” CR.

- ERCOT will provide a broad notification to other market participants to alert them to the fact that there is a customer transition event in progress.  This notification would be targeted at market participants who are not involved parties as defined previously in this section and would be intended to minimize the level of confusion regarding such an event.

- The PUCT will consider the need for any further notification to the public of a customer transition event and respond accordingly.  It is suggested that any information contained in a press release be reviewed and approved by ERCOT.

B.  Change REP of Record – (No market transaction pending)

The details associated with this step are provided for three different and separate scenarios.  The differences in these scenarios drive the recommendations for the transactions that are used by parties to facilitate the transition of ESIs.  In each of the three scenarios, there are two approaches suggested for the processing of transactions.  The first entails the “losing” party submitting the transaction changing ownership of the ESI (or ERCOT on behalf of the “losing” CR) and the second involves the submittal of the transition transaction by the “gaining” CR.  It is intended that only one or the other will be chosen for use in a given transition event, not a combination of the two.  In other words, in a given transition event either all transactions will be submitted by the “losing” party or all transactions will be submitted by the “gaining” party.  The choice may depend on when a transition event occurs, the effective date associated with the transition, the volume of ESIs involved or the capacity or ability of parties to successfully process the required transactions.  This decision should be made jointly by ERCOT, the “losing” CR, the “gaining” CR(s) and the TDSP(s).  PUCT staff should also concur with the decision.

The three scenarios considered in this step involve:

- An on cycle transition whereby the effective date for the transition coincides with the regularly scheduled meter read for that ESI and where there is full cooperation by the “losing” CR,

- A “date certain” transition where the effective date is not coincident with the regularly scheduled meter read and a special reading must be performed by the TDSP and where there is either full or partial cooperation from the “losing” CR, and

- A “date certain” transition where there is no cooperation from the “losing” CR.

A particular transition event may have a combination of characteristics similar to, but not exactly matching, those described above.  In that event, the outlined scenarios can be modified to meet the needs of that particular event.  The Retail Customer Transition Task Force evaluation of scenarios leads to a belief that the three scenarios described here should materially address any foreseeable event.

Scenario 1; An on-cycle transition with full cooperation from the “losing” CR

Transactional process to change the REP of Record

- Option “a” of scenario 1 involves transactions that are submitted by the “losing” CR to cause the REP of record to change to the “gaining” CR.  If option “a” is not viable given the specifics of the transition event, option “b” below should be used.

- Transaction submitted by the “losing” CR

Depending on who the “gaining” CR is, the “losing” CR will submit either a Drop to AREP, Drop to POLR or Drop to CR transaction.  These transactions must be future dated with an effective date of the next available regular meter read date.  (In the short term, only the drop to AREP transaction exists in the market.  The Retail Customer Transition Task Force is requesting that RMS approve the development of both a drop to POLR and drop to CR transaction for use in this and perhaps other designated exception situations.)  Successful completion of the drop transaction should provide the “gaining” CR with the historical usage for the ESI as well as execute the change in ownership.

- In addition to submitting the transaction that effectuates a change in REP of record, the “losing” CR will provide the “gaining” CR with the information necessary to allow the “gaining” CR to service the account.  This information will be provided in accordance with the template outlined in Appendix J.

- If option “a” above is not viable, a transition transaction will be submitted by the “gaining” CR.  In order to submit the required transaction and for subsequent account service purposes, the “gaining” CR will need to acquire information from the “losing” CR.

    - Information transfer from “losing” to “gaining” CR.

1.  Information fields required for transaction processing and for account service (billing, deposit, etc.).  This information will be provided in the format of the template of Appendix J.

      - Historical volumes used for forecasting purposes.  This information should be requested on the switch transaction used for the transition.

- Transaction submitted by the “gaining” CR

  - Switch – This scenario calls for an on cycle transition, therefore the normal on cycle switch transaction (814_01) should be used.

  - In the event that there are ESIs for which transactions cannot be submitted prior to the targeted regular scheduled meter read, a transition event switch transaction (to be designed by Texas SET) would be used.  In the transition event switch transaction, the requested date of the switch would be set as consistent with the regularly scheduled meter read date (also the effective date) and the TDSPs would respond with the meter reading acquired through field activity on the regular meter read date in the transition event switch transaction.

    - In the event that a transition event occurs prior to the development and implementation of a transition event switch transaction, a “modified” switch process should be used for the exceptions, whereby the current 814_01 transaction would be used with a placeholder date – agreed upon by the TDSP and the “gaining” CR – that would allow the switch transaction to meet current ERCOT date validation requirements.  When the TDSP issues an 814_04 transaction in response, the TDSP would insert the actual meter read and the actual effective date on which the meter reading was taken to complete the modified switch process using existing transactions.

Scenario 2; A “date certain” transition (off-cycle) with either full or partial cooperation from the “losing” CR

Transactional process to change the REP of Record

- Option “a” of scenario 2 involves transactions that are submitted by “losing” CR to cause the REP of record to change to the “gaining” CR.  If option “a” is not viable given the specifics of the transition event, option “b” below should be used.

  - Transaction submitted by the “losing” CR

  - Depending on who the “gaining” CR is, the “losing” CR will submit either a Drop to AREP, Drop to POLR or Drop to CR transaction.  These transactions must be future dated.  In the short term, only the drop to AREP transaction exists in the market.  The Retail Customer Transition Task Force is requesting that RMS approve the development of both a drop to POLR and drop to CR transaction for use in this designated exception situation.  If the target effective date for the transition event requires that a TDSP complete more than 1,500 special meter reads in a single day, ERCOT, the TDSP, the “losing” CR and the “gaining” CR will establish a revised set of transition effective dates that combines on-cycle drops and date-certain drops in volumes requiring less than 1,500 special meter reads per day for each TDSP to allow the transition to be completed as close as possible to the target date certain effective date. Successful completion of the drop transaction should provide the “gaining” CR with the historical usage for the ESI as well as execute the change in ownership.

  - In addition to submitting the transaction that effectuates a change in REP of record, the “losing” CR will provide the “gaining” CR with the information necessary to allow the “gaining” CR to service the account.  This information and will be provided in accordance with the template outlined in Appendix.

- If option “a” above is not viable, the transition transaction will be submitted by the “gaining” CR.  In order to submit the required transaction and for subsequent account service purposes, the “gaining” CR will need to acquire information from the “losing” CR.

  - Information transfer from “losing” to “gaining” CR.

- Information fields required for transaction processing and to be provided in accordance with the template in the Appendix J.

- Information fields required for account service (billing, deposit, etc.).  This information will be provided in the format of the template of the Appendix J.

- Historical volumes used for forecasting purposes.  This information will be requested on the transaction used for the transition.

  - Transaction submitted by the “gaining” CR

    - A transition event “modified” switch transaction (to be designed by Texas SET upon approval) is to be used.  In the modified transition event switch transaction, the requested date of the switch would be set as the effective date and the TDSPs would insert the meter reading acquired through field activity. If the target effective date for the transition event requires that a TDSP be requested to complete more than ~ 1,500 special meter reads in a single day, ERCOT, the TDSP, the “losing” CR and the “gaining” CR will establish, if needed, a revised set of transition effective dates that combines on cycle drops and date certain drops in amounts not to exceed 1,500 per day for each TDSP to allow the transition to be completed as close as possible to the target date certain effective date.  The 1,500 meter read level may be adjusted with the agreement of involved parties if TDSP seasonal field activity warrants an adjustment.

    - In the event that a transition event occurs prior to the development and implementation of a transition event switch transaction, a modified switch process should be used, whereby the current 814_01 transaction would be used with a placeholder date – agreed upon by the TDSP and the “gaining” CR – that would allow the switch transaction to meet current ERCOT date validation requirements.  When the TDSP issues an 814_04 transaction in response, the TDSP would insert the actual meter read and the actual effective date on which the meter reading was taken to complete the modified switch process using existing transactions.

Scenario 3; A “date certain” transition (off-cycle) with no cooperation from the “losing” CR

Transactional process to change the REP of Record

- Option “a” of scenario 3 involves transactions that are submitted by ERCOT on behalf of the “losing” CR to cause the REP of record to change to the “gaining” CR.  The Retail Customer Transition Task Force is requesting that RMS approve the development of ERCOT capability to initiate a large-scale drop transaction.  If option “a” is not viable given the specifics of the transition event, option “b” below should be used.

    - Transaction submitted

      - Depending on who the “gaining” CR is, ERCOT will initiate either a Drop to AREP, Drop to POLR or Drop to CR transaction.  In the short term, only the drop to AREP transaction exists in the market and ERCOT could initiate this transaction only in limited volumes.  The Retail Customer Transition Task Force is requesting that RMS approve the development of both a drop to POLR and drop to CR transaction as well as the development of ERCOT capability to initiate these transactions for use in this and any other specifically designated exception situations.  If the target effective date for the transition event requires that a TDSP be requested to complete more than ~ 1,500 special meter reads in a single day, ERCOT, the TDSP, the “losing” CR and the “gaining” CR will establish, if needed, a revised set of transition effective dates that combines on cycle drops and date certain drops in amounts not to exceed 1,500 per day for each TDSP to allow the transition to be completed as close as possible to the target date certain effective date.  The 1,500 meter read level may be adjusted with the agreement of involved parties if TDSP seasonal field activity warrants an adjustment.  Successful completion of the drop transaction should provide the “gaining” CR with the historical usage for the ESI as well as execute the change in ownership.

      - Because there is no cooperation from the “losing” CR in this scenario, there is information that normally would be delivered with a drop transaction that ERCOT will be unable to provide for the “gaining” CR.  In lieu of correct information, ERCOT will process the drops with placeholder data that will need to be supplemented by the “gaining” CR as necessary following the transition.  This information will have to be obtained by the “gaining” CR through other means as determined by the “gaining” CR and includes:

- Customer Name

- Billing Address

- Billing Type

  - In addition to information normally received through the drop transaction, other information required to service the account is not available from the “losing” CR or from ERCOT.  The “gaining” CR will have to determine a means to obtain this information to facilitate continued servicing of the account (such as sending bills, etc.).  This information includes the following data.

- Customer Name

- Contact Name

- Billing Address

- Billing Type

- Phone Number

- Email

- Fax

- Social Security Number

- Federal Tax ID

- If option “a” above is not viable, the transition transaction will be submitted by the “gaining” CR.  In order to submit the required transaction and for subsequent account service purposes, the “gaining” CR will either need to acquire information from the ERCOT or generate the information internally through means that they determine.

  - Required for transaction processing

    - ERCOT to provide service address attributes (as stored in ERCOT systems) consistent with the current ESI list

    - Information fields required for account service (billing, deposit, etc.).

      - Customer Name

      - Contact Name

      - Billing Address

      - Billing Type

      - Phone Number

      - Email

      - Fax

      - Social Security Number

      - Federal Tax ID

- The “gaining” CR will also need to obtain historical volumes used for forecasting purposes.  This information will be requested through an ad hoc usage history request to ERCOT.

    - Transaction submitted by the “gaining” CR

      - A transition event switch transaction (to be designed by Texas SET upon approval) is to be used.  In the  transition event switch transaction, the requested date of the switch would be set as the effective date and the TDSPs would insert the meter reading acquired through field activity. If the target effective date for the transition event requires that a TDSP be requested to complete more than 1,500 special meter reads in a single day, ERCOT, the TDSP, the “losing” CR and the “gaining” CR will establish a revised set of transition effective dates that combines on cycle drops and date certain drops in amounts not to exceed ~ 1,500 per day for each TDSP to allow the transition to be completed as close as possible to the target date certain effective date.  The 1,500 meter read level may be adjusted with the agreement of involved parties if TDSP seasonal field activity warrants an adjustment.

      - In the event that a transition event occurs prior to the development and implementation of a transition event switch transaction, a modified switch process should be used, whereby the current 814_01 transaction would be used with a placeholder date – agreed upon by the TDSP and the “gaining” CR – that would allow the switch transaction to meet current ERCOT date validation requirements.  When the TDSP issues an 814_04 transaction in response, the TDSP would insert the actual meter read and the actual effective date on which the meter reading was taken to complete the modified switch process using existing transactions.

Regardless of the scenario associated with the transition event, the party responsible for submitting transition transactions will provide a progress report on transactions submitted on the regular market project calls associated with the transition event.

C.  Handling Pending Transactions

Following is the recommended approach for handling pending transactions which have been identified by ERCOT and communicated to involved TDSPs and CRs per the launch step.

- For pending transactions that will result in an ESI being owned by the “losing” CR

  - Switch transactions to the “Losing” CR are cancelled by ERCOT with an 814_08 transaction and therefore communicated transactionally to the “losing” CR, the REP of Record prior to the pending transaction and TDSP.  The “losing” CR retains the responsibility for communicating to the customer that their requested switch will not be completed and that they should choose a different retail provider should they continue to wish to change providers.

      - Those switches that cannot be cancelled will be identified by the TDSP and then communicated to ERCOT through the 814_09 transaction.  ERCOT and TDSP will investigate on an exception basis and if cancellation is not possible, the ESI is placed on transition list for transition to the “gaining” CR.

  - Move in transactions to the “Losing” CR are cancelled by ERCOT through an 814_08 transaction and therefore transactionally communicated to the “losing” CR, the “gaining” CR and the TDSP.  After the original move-in transaction has been cancelled, it is resubmitted by the “gaining” CR with a move in date consistent with that from the cancelled transaction.  The “gaining” CR will be responsible for communicating with the customer regarding the change in CR and inform the customer of options to switch providers either prior to or after the transition.  In the event that the transition event is one in which the “losing” CR is not cooperating, the “gaining” CR will have to get information necessary to submit the move in transaction from the TDSP.  This information will include the move in date, the service address, the contact name and the contact number.

    - Those move ins that cannot be cancelled will be identified by the TDSP and then communicated to ERCOT through 814_09.  ERCOT and the TDSP will investigate on an exception basis and if cancellation not possible, that ESI placed on transition list.

  - Any pending move out transactions which will result in service being assigned to the “losing” CR as a result of a Continuous Service Agreement between the “losing” CR and a landlord will be allowed to complete.  After the transaction has completed, the ESI is subsequently placed on the list of ESIs that need to be transitioned to the “gaining” CR.

- For pending transactions that will result in an ESI being moved away from the “losing” CR, processing depends on when the transaction completes relative to the effective date of the transition as well as the type of transaction pending.  For transactions away from the “Losing” CR

  - If the change in ESI ownership from the “losing” CR to a “new” CR is scheduled to complete before the effective date of the transition, the transaction is allowed to complete as scheduled.

  - If the pending transaction will not result in a change in ESI ownership away from the “losing” CR until after the effective date of the transition, the transaction type  should be considered in determining the appropriate next steps.

- For a pending Drop to AREP transaction a decision for handling is made jointly by ERCOT, the TDSP and AREP based on an evaluation of ESIs volumes, premise types and relative timing of dates.  The transactions will either

        - Be allowed to complete on the date on the transaction as submitted, OR,

        - Be processed by the TDSP per a “modified” Drop to AREP process, wherein the designated effective date will be used in the return transaction.

- Pending switch from the “losing” CR to either a “new” CR or the POLR.  For the switch to a “new” CR, there are alternative recommendations for handling.

  - To a “new” CR.  The decision of alternative “i” or  “ii” or “iii” is made by ERCOT, the TDSP and the “new” CR based on the ESI volumes and the willingness or ability of the “new” CR to accelerate the original switch date   The pending transaction will either

          - Be allowed to complete on the date of the submitted transaction, (with financial implications for unaccounted for energy or wires revenues)

          - Be cancelled (by either ERCOT or “new” CR) and then resubmitted by the “new” CR with a switch date prior to the effective date of the transition

          - Be cancelled (by either ERCOT or “new” CR); then added to the list of ESIs transitioning to the “gaining” CR; with the “new” CR resubmitting a switch from the “gaining” CR after the transition has completed.

              - To the POLR.  These transactions should be processed by the TDSP per the “modified” switch process, wherein the designated effective date will be used in the return transaction.

- For a pending move out, there are two alternatives that could be used.  A decision will be made by ERCOT, the TDSP and the “gaining” CR based on the volume of ESIs, their premise type and relative dates of the transactions.  Alternative “a” is suggested when the scheduled date of the move out is within 10 calendar days after effective date.

    - Let the move out transaction complete as submitted with implications for unaccounted for energy and wires revenues; or

    - The move out transaction is cancelled by ERCOT or the “losing” CR; the ESI is added to the list of ESIs transitioning to the “gaining” CR, and the “gaining” CR resubmits a move out for the original date.

- For a pending forced move out away from the “losing” CR caused by a move in submitted by a “new” CR, two alternatives will be used.  A decision will be made by ERCOT, the TDSP, the “new” CR and the “gaining” CR based on the volume of ESIs, the premise type and the relative dates. Alternative “a” is recommended when the scheduled date for a move in is within 10 calendar days after effective date of the transition.

    - Allow the scheduled move in and forced move out to complete, with a financial implication for unaccounted for energy and wires revenues.

    - Alternative to allow “new” CR to change the date to on or before the effective date

    - ERCOT or the “new” CR cancel the move in; the ESI is added to the list of ESIs transitioning to the “gaining” CR; then the move in is resubmitted by the “new” CR allowing a force move out to be reinstated.

D.  Meter Reading

TDSPs are responsible for obtaining actual meter reads that can be used in denoting the transition point for changing responsibility for serving an ESI from the “losing” to the “gaining” CR.  The meter reads and the dates on which they were taken will be used by the TDSP in responding to a transaction that initiates the transition of ESIs.  If the volume of ESIs being transitioned is such that it exceeds the TDSP’s ability to obtain meter reads on a schedule consistent with the established effective date for the transition, the effective dates may need to be revised as described in Section VII (a)(ii)(9) of this document.  If the effective dates need to be revised for any reason during the transition due to the TDSPs capacity or ability to procure meter reads, the TDSP will notify ERCOT as soon as the need is identified so that the prospect of revising the effective date can be discussed between ERCOT, the PUCT and the “losing” and “gaining” CRs.

If the transition event requires that TDSPs handle transactions on an exception basis, the TDSPs will provide a tentative schedule for manual processing of transactions to ERCOT, the “losing” CR and the “gaining” CR.  This schedule is important in allowing parties to understand the length of time that subsequent enrollment transactions will be prevented from processing successfully by market participant systems until the market solution to stacking of orders can be implemented.

TDSPs will provide a report of progress for both reading meters and for responding to transition transactions on an on-going basis relative to the respective schedules for these activities on the regular market project calls associated with the transition event.

E.  Change REP from POLR

This step in the transition process is only required if a POLR is one of the “gaining” CRs in the transition event.  To allow ESIs to be enrolled with the provider of choice sooner than would otherwise be possible based on normal processing of transactions, a work around exception approach has been outlined, whereby the CR who is taking responsibility for serving the subject ESI following the transition to POLR notifies the parties of the pending enrollment transaction, then follows up with the electronic transaction which will effectuate the change in providers.   This advance notification will allow parties to schedule electric supply more accurately and will notify the TDSPs that there is a need to obtain a meter read for use in switching service for the subject ESI from the POLR to the “new” CR.  Once the market solution to the stacking of enrollment transactions is implemented, the importance of this work around may diminish and its use should be revisited for applicability.

  - The “new” CR, who has reached an agreement to serve an ESI that complies with all applicable PUCT requirements, will send an email to the business contacts of the POLR, TDSP, and PUCT Staff (as identified by ERCOT in the launch of the transition process) to notify them of the pending enrollment transaction.  This email will include:

    - the subject ESI,

    - the service area/territory

    - the customer name

    - the requested effective date.  The requested effective date must be prospective and cannot be any earlier than 23:59:59 of the same day of the email request.  If the effective date is for service is sooner than or on the day following the email request, it must be sent to the required parties no later than 3:00 pm Central Prevailing Time (CPT).

  - The POLR will send a reply email to the “new” CR by 5:00 pm CPT following the time the original email was sent to acknowledge that the request was received.  If acknowledgement is not received by the “new” CR by 5:15 CPT, the “new” CR should indicate such in a subsequent email with the same distribution as the original email.  Failure by the POLR to send an acknowledgement will not change the effective date and responsibilities of the “new” CR for serving the subject ESI.

  - The “new” CR will submit a transaction to effect a change in providers for the subject ESI from the POLR to the “new” CR.

- A transition event switch transaction (to be designed by Texas SET upon approval) is to be used.  In the transition event switch transaction, the requested date of the switch would be set as the effective date and the TDSPs would insert the meter reading acquired through field activity.

- In the event that a transition event occurs prior to the development and implementation of a modified switch transaction, a modified switch process should be used, whereby the current 814_01 transaction would be used with a placeholder date – agreed upon by the TDSP and the “new” CR – that would allow the switch transaction to meet current ERCOT date validation requirements.  When the TDSP issues an 814_04 transaction in response, the TDSP would insert the actual meter read and the actual effective date on which the meter reading was taken to complete the modified switch process using existing transactions.

VIII.  Roles/Responsibilities

The following section outlines the various roles and responsibilities of parties involved in a transition event.  These may need to be revised based on the specific circumstances associated with any particular event.

A.  PUCT

- Establish or approve transition event decision parameters including designation of the “losing” CR, “gaining” CR or CRs, general population of transition ESIs and target effective date or dates.

- Authorize ERCOT to initiate transition process in the market.

- Designate lead individual from PUCT staff to work with ERCOT project lead and market team for project coordination purposes.

- Provide concurrence prior to market adjustments to the target effective date(s) made to accommodate meter reading or manual transaction processing timing constraints.

- Review and approve as needed market communications with customers associated with transition ESIs.

- Provide concurrence with approaches to be used to deal with pending transactions.

- Approve any exceptions to the application of the recommended market process for completing the transition.

- Monitor progress of involved parties in completing the transition in accordance with target schedules.

B.   ERCOT

- If necessary, identify need to initiate transition event and recommend target effective date (or dates) based on number of ESIs and TDSPs involved.

- Request PUCT approval to proceed with transition process.

- Identify parties involved in the transition event, including “losing” CR, “gaining” CR(s), CRs with pending transactions.

- Designate ERCOT transition project lead.

- Schedule and conduct initial and on-going transition project coordination meetings.

- Complete market notification of transition event to parties not involved in the transition.

- Create and distribute to designated parties the list of transition ESIs to which they are entitled for the purpose of completing the transition process.

- Create and distribute to designated parties the list of ESIs with pending transactions.

- Delete or disable Continuous Service Agreements (CSAs) to prevent the “losing” CR from becoming the REP of record for ESIs on an on-going basis after the transition event has begun.

- Work with market participants to resolve discrepancies in the list of transition ESIs.

- Act as the holder of and maintain and distribute the “official” list of transition ESIs.

- Work with TDSPs and CRs as necessary to adjust target effective dates to deal with meter reading and manual transaction processing timing implications for the transition.

- Work with involved parties to determine the specific transactions and process to be used to effect the transition of subject ESIs.

- Work with involved parties to determine specific transactions and processes to be used to resolve issues with pending transactions.

- If needed based on the specific event, initiate transactions on behalf of the “losing” CR.

- Provide information on transition ESIs as required if “losing” CR is not cooperative in the transition event.

- Monitor progress of transition project and recommend conclusion of project based on successful completion of transition activities.

C.   TDSPs

- Provide to ERCOT and maintain currency of technical, business and regulatory contacts for transition event purposes.

- Review initial list of transition ESIs for accuracy and work with market participants to resolve discrepancies.

- Provide scheduled meter read dates for transition ESIs.  If needed, provide a recommendation for revisions to effective dates based on meter reading and manual processing of transactions.

- Work with involved parties to determine the specific transactions and process to be used to effect the transition of subject ESIs.

- Work with involved parties to determine specific transactions and processes to be used to resolve issues with pending transactions.

- Provide market participants with a tentative schedule and on-going progress reports for completion of meter reads and processing transactions.

- Provide information on transition ESIs as requested if “losing” CR is not cooperative in the transition event.

- Participate in initial and on-going transition project coordination meetings through completion of the transition event.

D.  “Losing” CR (presuming some level of cooperation in the transition)

- Provide to ERCOT and maintain currency of technical, business and regulatory contacts for transition event purposes.

- Review initial list of transition ESIs for accuracy and work with market participants to resolve discrepancies.

- Work with TDSPs and CRs as necessary to adjust target effective dates to deal with meter reading and manual transaction processing timing implications for the transition.

- Notify customers involved in the transition of such, preferably through a joint communication with the “gaining” CR.

- Inform holders of Continuous Service Agreements that the agreement is no longer a valid agreement and is not being honored by ERCOT in processing of future transactions.

- Work with involved parties to determine the specific transactions and process to be used to effect the transition of subject ESIs.

- Work with involved parties to determine specific transactions and processes to be used to resolve issues with pending transactions.

- If needed based on the specific event, initiate transactions to begin the transition process.

- Provide information for transaction processing, account service or historical usage for transition ESIs as requested.

- Participate in initial and on-going transition project coordination meetings through completion of the transition event.

E.  “Gaining” CR

- Provide to ERCOT and maintain currency of technical, business and regulatory contacts for transition event purposes.

- Review initial list of transition ESIs for accuracy and work with market participants to resolve discrepancies.

- Work with ERCOT, TDSPs and CRs as necessary to adjust target effective dates to deal with meter reading and manual transaction processing timing implications for the transition.

- Notify customers involved in the transition of such, preferably through a joint communication with the “losing” CR.

- Work with involved parties to determine the specific transactions and process to be used to effect the transition of subject ESIs.

- Work with involved parties to determine specific transactions and processes to be used to resolve issues with pending transactions.

- If needed based on the specific event, initiate transactions to begin the transition process.

- Request of the “losing” CR, ERCOT and/or TDSPs information needed for transaction processing, account service or historical usage for transition ESIs as requested.

- Initiate activities associated with acquiring additional required information through third parties as needed.

- With ERCOT concurrence, stop processing transition transactions if these are rejected for “not first in” reasons due to a “new” CR submitting a transaction in advance of the transition transaction.

- Provide market participants with a tentative schedule and on-going progress reports for submittal and completion of transactions as well as billing of transitioned ESIs.

- Work with LIDA to ensure that, if applicable, low income discounts are provided without interruption to customers.

- Participate in initial and on-going transition project coordination meetings through completion of the transition event.

F.  POLR (in addition to items under “gaining” CR in item “E” above)

- Issue an email acknowledgement of notice provided by a ‘new” CR that a transition ESI is becoming the responsibility of the “new” CR on an effective date consistent with the email notification.

G.  “New” CR

- Submit transactions associated with transition ESIs in accordance with ERCOT protocols and PUCT regulatory requirements.

- Work with involved parties to determine specific transactions and processes to be used to resolve issues with pending transactions.

- If in association with ESIs that were transitioned to the POLR, provide email notification to the POLR, TDSP and PUCT that a transaction to move the ESI away from the POLR is to be processed and that responsibility for service to the subject ESI will become the responsibility of the “new” CR consistent with the timelines allowed and communicated in the email.

XI.   Appendices

Appendix A - Definitions

- “Gaining” CR – Competitive Retailer identified in the initiating decision who is to become the REP of record as of the effective date for a transition ESI following the transition.

- “Losing” CR – Competitive Retailer identified in the initiating decision who is to be removed as the REP of record upon processing of a transition transaction.

- “New” CR – Competitive Retailer who is neither the “losing” CR nor the “gaining” CR and who is involved in a transaction associated with a transition ESI during or following a transition.

- AREP – Affiliated Retail Electric Provider, standard ERCOT definition.

- Continuous Service Agreement  (CSA) – standard ERCOT definition.

- CR – Competitive Retailer, standard ERCOT definition.

- Date certain – effective date of a transition which is not necessarily associated with a normally scheduled meter read date for the subject ESI.

- Decision – Parameters associated with a transition event that dictate the parties involved and the target effective date of a transition.  Decision parameters include designation of the “losing” CR, the “gaining” CR, the preliminary list of transition ESIs and the target effective date of the transition.

- Drop to AREP – Texas SET transaction, standard ERCOT definition.

- Drop to CR – proposed Texas SET transaction which would mimic the drop to AREP transaction but would result in the subject ESI being transitioned to the specified CR.

- Drop to POLR - proposed Texas SET transaction which would mimic the drop to AREP transaction but would result in the subject ESI being transitioned to the specified POLR.

- Effective Date – date on which the transition of ESIs from the “losing” CR to the “gaining” CR is to take place.  This is the date on which the meter reading is taken and is used in transition transactions.

- ERCOT – Electric Reliability Council of Texas.

- ESI – Electric Service Identifier, standard ERCOT definition.

- IDR – Interval Data Recorder for measuring usage, standard ERCOT definition.

- Launch – Initial step in the transition process whereby parties are informed that a transition event is underway and overall management of the transition project begins.

- LIDA – Low income discount administrator.

- Modified Switch Process – Process of using a switch transaction in which a placeholder date is used to allow the transaction to meet Texas SET date validation requirements.  The placeholder date is replaced with the effective date on which the meter reading was taken.

- Non-IDR – meter device for measuring usage that does not involve Interval Data Recorders, standard ERCOT definition.

- Off-cycle – An activity performed not in association with the normally scheduled cycle for reading meters.

- Pending transaction – Any transaction associated with a transition ESI that is in-flight (not completed) when the transition event occurs.

- POLR – Provider of Last Resort, standard ERCOT definition.

- PUCT – Public Utility Commission of Texas.

- REP – Retail Electric Provider, standard ERCOT definition.

- Target Effective Date – Effective date for the transition of ESIs identified in the decision.  This date may be modified by agreement among market participants based on the transition ESI volume, the TDSP capacity to read meters and process transactions involving manual intervention.

- TDSP – Transmission and Distribution Service Provider, standard ERCOT definition.

- Transition Event Switch Transaction – proposed Texas SET transaction that would allow the effect of the modified switch process to be accomplished without manual intervention in systems of transaction processing.

Appendix B - Assumptions

Several general assumptions were made and are reflected in the recommended process.

- Right of rescission and associated rescission period waived for transition ESIs

- Certain Texas SET transactions could be used, on an exception basis for the purposes of implementing the specified transition

- The “losing” CR may or may not cooperate in the transition process.  The level of cooperation could vary from full cooperation (being in a position to submit or process transactions) to partial cooperation (providing customer information to allow other parties to process transactions more efficiently) to complete non-cooperation (being unwilling or unable to process transactions or provide customer information)

- TDSPs will review master ESI ID list for safety net transactions and return to ERCOT within a reasonable timeframe based on the volume of accounts to be transitioned

- ERCOT will provide TDSP-adjusted master ESI ID list to designated participants within 1 day

- POLRs will submit move in transactions with designated effective date within 3 days of receiving master ESI ID list from ERCOT

- ERCOT will conduct daily conference calls through the ESI transition (through customer billing by either POLR or intervening REP)

Appendix C - Scenarios Considered

Appendix D - Stakeholder Objectives and Preferred Outcomes

- Customer:

- Minimize negative customer impact.

- Customer is appropriately informed

- Customer gets notification.

- What their rights and alternatives are

- Seamless to customer

- Customer gets billed on a timely and accurate basis.

- Customer rights protected, compliance with current rules.

- Customer’s right to choose

  - TDSP:

    - Leverage what is existing market design/processes

    - Existing TX SET transactions

    - Existing Protocols

    - Existing PUCT rules

    - Use the Task Force Process

    - Minimize labor impact

    - Preference for on cycle reads

    - Preferred that transfers made on forward cycle read date

    - TDSPs allowed to recover costs

      - ERCOT:

        - Specific well defined process

        - Minimize manual aspect

        - Supported by all the MPs

        - Leverage what is existing market design/processes

        - Existing TX SET transactions

        - Existing Protocols

        - Existing PUCT rules

        - Appropriate project cost allocation

        - Low impact to current day to day processing

          - Losing CR

            - Minimize labor impact

            - Clear definition of responsibilities

              - Communication

                - Timely transfer of:

- Customers (REP of Record)

- Information

  - Transaction flow

- Facilitate final bill

      - Minimize wholesale settlement impact

        - Gaining CR (REP/AREP/POLR):

          - Leverage what is existing market design/processes

- Minimize manual processes

    - EX: Spreadsheets

      - Preferred that on cycle switches be used

        - Minimize labor impact

        - Clear definition of responsibilities

          - Closure of population

            - Ability to schedule and procure supply

              - Load information

                - Timely transfer of:

- Complete, consistent, and accurate customer information

Appendix E – Sample Customer Communications

Sample Letter to “Price to Beat” customers

Dear Customer,

[Insert Applicable Background Statement] In an effort to minimize the overall impact to [CR “X”] customers, a number of Texas energy market participants have worked together to shape a market-based transition solution.

Per the market agreement, [CR “X”] will return many of its “Price-to-Beat” (PTB) eligible meters to the retail electricity provider (REP) offering the “Price-to-Beat” in the area where such meter is located (the “PTB REP”).

You are eligible for the “Price-to-Beat” and are being moved from [CR “X”] to the PTB REP beginning March 13.  As of this date the PTB REP will be your electric service provider and will assume billing and customer service responsibilities.  As such, your service should not be disrupted.  Once you have been switched to the PTB REP in your area, you are no longer under any contractual obligation to [CR “X”] and you can contact another REP and request to switch your account away from PTB REP.  Until you make that request and your service is switched to another REP, however, the PTB REP will continue to provide your billing and customer service.

A final bill from [CR “X”] will be sent shortly after your service has been switched to the PTB REP.

We deeply appreciate your past business and hope that these changes will cause minimal disruption to your business.  If you have additional questions, please call [CR “X”] customer service at XXX-XXX-XXXX.  If you are not satisfied with our response to your inquiry or complaint, you may file a complaint by calling or writing the Public Utility Commission of Texas, P.O. Box 13326, Austin, Texas 78711-3326; Telephone: (512)936-7120 or toll-free in Texas at (888)782-8477.  Hearing and speech impaired individuals with text telephones (TTY) may contact the commission at (512)936-7136.  Complaints may also be filed electronically at www.puc.state.tx.us/ocp/complaints/complain.cfm.

Best regards,

Appendix E – Sample Customer Communications, continued

Final Draft letter to “Provider of Last Resort” customers

Dear Customer,

[Insert Applicable Background Statement] In an effort to minimize the overall impact to [CR “X”s] customers, a number of Texas energy market participants have worked together to shape a market-based transition solution.

Per the market agreement, [CR “X”s] will transfer many of its large meters (demand greater than 1MW) to the “Provider of Last Resort” (POLR).

Your company is among those with meters that are being moved from [CR “X”s] to the POLR beginning March 13.  As of this date the POLR will be your electric service provider and will also assume billing and customer service responsibilities.  As such, your service should not be disrupted.  The POLR’s rates are tied to the market clearing price for ERCOT Balancing Energy Service.  Once you have been switched to the POLR you are not longer under any contractual obligation to [CR “X”] and you can immediately contact another Retail Electric Provider and request to switch your account away from the POLR.  Until you make that request and your service is switched to another REP, however, the POLR will continue to provide your billing and customer service.

A final bill from [CR “X”] will be sent shortly after your service has been switched.

We deeply appreciate your past business and hope that these necessary changes will cause minimal disruption to your business.  If you have any additional questions, please call [CR “X”] customer service at XXX-XXX-XXXX.  If you are not satisfied with our response to your inquiry or complaint, you may file a compliant by calling or writing the Public Utility Commission of Texas, P.O. Box 13326, Austin, Texas  78711-3326; Telephone: (512)936-7120 or toll-free in Texas at (888)782-8477.  Hearing and speech impaired individuals with text telephones (TTY) may contact the commission at (512)936-7136.  Complaints may also be filed electronically at www.puc.state.tx.us/ocp/complaints/complain.cfm.

Best regards,

Appendix F - Retail Customer Transition Contact List

In order for ERCOT to contact the proper parties the launch of a transition event, each market participant must provide ERCOT with the following contact information:

DUNS Number:

Market Participant:

| Contact Type | Name | Telephone # | Fax # | Email | 24 Hour Contact (Y/N) |
| --- | --- | --- | --- | --- | --- |
| Regulatory |  |  |  |  |  |
| Business |  |  |  |  |  |
| Technical |  |  |  |  |  |

Appendix G - ERCOT Template – ESIs for TDSP Use

Detailed ESI List

“Losing” CR DUNS Number:

“Losing” CR Name:

TDSP DUNS Number:

TDSP Name:

Disposition:

T-Transition; ESI is being transitioned away from “losing” CR

R-Remains; ESI is not being transitioned and is to remain with “losing” CR for purposes of transitions event

“Gaining” CR DUNS Numbers left blank if ESI Disposition is R

Pending Transaction:

Y – Yes, there is a transaction for this ESI pending in the market.

N – No, there is currently no pending transaction in the market.

Appendix H - ERCOT Template – ESIs for “Gaining” CR Use

Detailed ESI List

“Losing” CR DUNS Number:

“Losing” CR Name:

“Gaining” CR DUNS Number:

“Gaining” CR Name:

Appendix I - ERCOT Template – ESIs for “New” CR with Pending Transactions

Detailed ESI List

“New” CR DUNS Number:

“New” CR Name:

Appendix J - Data Transfer Templates

| Data Element | TX SET Mandatory / Optional | Impact If Not Received | Attributes | Comments |
| --- | --- | --- | --- | --- |
| Customer Account Number | Optional | Strongly requested by the AREP to help with communication to the submitting REP | alpha numeric |  |
| Customer Name Prefix | Optional |  | alpha numeric (60) | MR., MRS., DR., etc. |
| Customer First Name | Optional | At least one of (Customer First Name and Customer Last Name) or (Customer Company Name) is required | alpha numeric (60) |  |
| Customer Middle Initial | Optional |  | alpha numeric (1) |  |
| Customer Last Name | Optional | At least one of (Customer First Name and Customer Last Name) or (Customer Company Name) is required | alpha numeric (60) |  |
| Customer Name Suffix | Optional |  | alpha numeric (60) | JR, SR, Phd, etc |
| Customer Title | Optional |  | alpha numeric (60) |  |
| Customer Company Name | Optional | At least one of (Customer First Name and Customer Last Name) or (Customer Company Name) is required | alpha numeric (60) |  |
| Service Address Line 1 | Mandatory | Required to enroll customer | alpha numeric (55) |  |
| Service Address Line 2 | Optional | Required to enroll customer | alpha numeric (55) | use for address overflow |
| Service City | Mandatory | Required to enroll customer | alpha numeric (30) |  |
| Service State | Mandatory | Required to enroll customer | alpha numeric (2) | Use valid X-12 state code |
| Service Zip | Mandatory | Required to enroll customer | numeric (5 or 9) | either 5-digit or 9-digit (no dash) |
| Service Country | Optional | Required to enroll customer | alpha numeric (3) | Use valid X-12 country code |
| Billing Care Of Name | Optional |  | alpha numeric (60) | AREP will default to Customer information when blank |
| Billing Attention To | Optional |  | alpha numeric (60) | AREP will default to Customer information when blank |

Data Transfer Templates, continued

| Data Element | TX SET Mandatory / Optional | Impact If Not Received | Attributes | Comments |
| --- | --- | --- | --- | --- |
| Billing Address Line 1 | Optional | Required when billing address is different from service address AREP will default to Customer information when blank | alpha numeric (55) |  |
| Billing Address Line 2 | Optional |  | alpha numeric (55) | use for address overflow, AREP will default to Customer information when blank |
| Billing City | Optional | Required when billing address is different from service address AREP will default to Customer information when blank | alpha numeric (30) |  |
| Billing State | Optional | Required when billing address is different from service address AREP will default to Customer information when blank, Use valid X-12 state code | alpha numeric (2) |  |
| Billing Zip | Optional | Required when billing address is different from service address AREP will default to Customer information when blank, use 5-digit or 9-digit (no dash) | numeric (5 or 9) |  |
| Billing Country | Optional | Required when billing address is different from service address AREP will default to Customer information when blank, required if outside the United States, use valid X-12 Country Code | alpha numeric (3) |  |
| Mailing Care Of Name | Optional |  | alpha numeric (60) |  |
| Mailing Attention To | Optional |  | alpha numeric (60) |  |
| Mailing Address Line 1 | Optional | Required when mailing address is different from service address AREP will default to Customer information when blank | alpha numeric (55) |  |
| Mailing Address Line 2 | Optional |  | alpha numeric (55) | use for address overflow, AREP will default to Customer information when blank |
| Mailing City | Optional | Required when mailing address is different from service address AREP will default to Customer information when blank | alpha numeric (30) |  |

Data Transfer Templates, continued

| Data Element | TX SET Mandatory / Optional | Impact If Not Received | Attributes | Comments |
| --- | --- | --- | --- | --- |
| Mailing State | Optional | Required when mailing address is different from service address AREP will default to Customer information when blank, Use valid X-12 state code | alpha numeric (2) |  |
| Mailing Zip | Optional | Required when mailing address is different from service address AREP will default to Customer information when blank, use 5-digit or 9-digit (no dash) | numeric (5 or 9) |  |
| Mailing Country | Optional | Required when mailing address is different from service address AREP will default to Customer information when blank, required if outside the United States, use valid X-12 Country Code | alpha numeric (3) |  |
| Home Phone Number | Mandatory | Needed for credit to contact customers. | alpha numeric (10) |  |
| Work Phone Number | Mandatory | Needed for credit to contact customers. | alpha numeric (10) |  |
| Work Phone Number Extension | Mandatory | Needed for credit to contact customers. | alpha numeric (10) |  |
| Fax Number | Optional |  | alpha numeric (10) |  |
| Primary Email address | Optional |  | alpha numeric (80) |  |
| Secondary Email address | Optional |  | alpha numeric (80) |  |
| Customer Segment | Mandatory | Required if Premise Type is blank | alpha numeric (2) | "RS" for Residential, "CO" for Commercial |
| Social Security Number | Mandatory | Needed to credit score | numeric (9) | Required for Residential |
| Federal Tax ID | Mandatory | Needed to credit score |  | Required for Commercial |
| Non Profit ID | Optional |  |  |  |
| Driver's License Number | Mandatory | Strongly requested by the AREP to help with positive ID of customer | alpha numeric (30) |  |
| Driver's Licence State Issued | Mandatory | Strongly requested by the AREP to help with positive ID of customer | alpha numeric (2) |  |
| Spanish/English Indicator | Optional | Strongly requested by the AREP to assist in communicating with the customer | Binary (E/S) | "E" = English, "S" = Spanish |

Data Transfer Templates, continued

| Data Element | TX SET Mandatory / Optional | Impact If Not Received | Attributes | Comments |
| --- | --- | --- | --- | --- |
| ESID | Mandatory |  | alpha numeric (36) |  |
| Premise Type | Mandatory | Required if Customer Segment is blank. | alpha numeric (2) | 01, 02, or 03 (Conform to Tx SET implementation guides) |
| Street Light Indicator | Mandatory | Needed to enroll on correct product | Binary (X/" ") | "X" = Yes, Blank = No |
| Guard Light Indicator | Mandatory | Needed to enroll on correct product | Binary (X/" ") | "X" = Yes, Blank = No |
| Meter Type | Mandatory | Needed to enroll on correct product | alpha numeric (2) | K1-K4 and KH (MCL Rules) |
| Load Profile (Major Load Profile Class MLPC) | Mandatory | Needed for forcasting supply prior to enrollment | alpha numeric (80) | One AREP needs this on non-residential to set up the customer before sending out the switch. Not providing this information may result in a slight delay. |
| Usage | Mandatory | Needed for calculating deposit and forecasting purposes. | numeric (9) | For Each of Most Recent 12 Months |
| Demand | Mandatory | Needed for forcasting supply prior to enrollment | numeric (9) | For Each of Most Recent 12 Months |
| Peak Demand | Mandatory | Needed for forcasting supply prior to enrollment |  | Most Recent 12 Months |
| Customer DUNS Number | Mandatory | Needed for credit scoring | alpha numeric (9 or 13) | DUNS number for customer being dropped |
| Employer | Optional |  | alpha numeric (80) | Customer's Employer |
| Spouse/Roommate First Name | Optional |  | alpha numeric (60) |  |
| Spouse/Roommate Last Name | Optional |  | alpha numeric (60) |  |
| Load Factor | Mandatory | Needed for forecasting supply |  |  |
| Critical Care indicator | Mandatory |  | Binary (Y/N) | Y or N |

Data Transfer Templates, continued

| Data Element | TX SET Mandatory / Optional | Impact If Not Received | Attributes | Comments |
| --- | --- | --- | --- | --- |
| Meter Class | Mandatory | Needed to process enrollments | alpha numeric (4) | INTV = Interval, UNMT = Unmeterd If Small Commercial and not INTV or UNMT = NINV |
| Out of Cycle Drop Date | Mandatory | Unable to enroll customer | date (CCYYMMDD) | Effective date of Move-In |
| TDSP Service Level | Optional |  |  | (transmission, Primary distribution, secondary distribution) |
| Sales Tax Status | Optional | Strongly requested by the AREP to help with customer assessment |  |  |
| Located within incorporated city limits | Optional | Helps calculate GRT | Binary (Y/N) | (Y/N) -- for GRT calc purposes |
| SIC Code | Mandatory | Needed for forecasting supply |  |  |
| Business Contact | Optional |  |  |  |
| Business Contact Telephone | Optional |  |  | alpha numeric (10) |
| Low Income Discount Administrator (LIDA) | Mandatory | Needed for continuity of Low Income Discount Application | Y/N |  |

# Text boxes

Retail Market Customer Transition

High Level Process Flow

On-Going

Transaction Processing,

Service, Maintenance

(Transition complete)

Obtain/Provide

Effective Meter

Read

Change

REP of Record

Obtain/Provide

Effective Meter

Read

Change

REP of Record

Transition

Launch