| Mon | Tue |  | Wed | Thu |
| --- | --- | --- | --- | --- |
| 5 E Rscr. : MP PM A: ESG PM B: ADS ERCOT Resources: PM: Clay Katskee / Mike Taylor | 6 E Rscr. : MP AM B: ECP PM A: FCP/C PM B: ECP ERCOT Resources: AM: Clay Katskee / Mike Taylor PM: Naga Valasagandla / Moraima Rosado |  | 7 E Rscr. : MP AM B: ECP PM A: CNST ERCOT Resources: AM: Clay Katskee / Mike Taylor PM: Naga Valasagandla / Moraima Rosado | 8 E Rscr. : MP PM A: SPRK ERCOT Resources: AM: Naga Valasagandla / Mike Taylor PM: Clay Katskee / Moraima Rosado |
| 12 E Rscr. : MP AM A: ECT AM B: ECP PM A: RRI PM B: INTL ERCOT Resources: PM: Clay Katskee / Mike Taylor | 13 E Rscr. : MP AM A: PGSUS SPRK AM B: TXU PM B: TXU ERCOT Resources: AM: Naga Valasagandla / Mike Taylor PM: Clay Katskee / Moraima Rosado |  | 14 E Rscr. : MP AM A: GME AM B: XERS PM A: GME ERCOT Resources: PM: Clay Katskee / Mike Taylor | 15 E Rscr. : MP AM A: RRI AM B: PGSUS PM A: INTL ERCOT Resources: AM: Clay Katskee / Mike Taylor PM: Naga Valasagandla / Moraima Rosado |
| 19 E Rscr. : MP PM A: RRI PM B: INTL ERCOT Resources: PM: Clay Katskee / Mike Taylor | 20 E Rscr. : MP AM B: ECP PM A: CNST PM B: XERS ERCOT Resources: AM: Naga Valasagandla / Mike Taylor PM: Clay Katskee / Moraima Rosado |  | 21 E Rscr. : MP AM A: RRI AM B: GME PM A: PGSUS SPRK PM B: INTL ERCOT Resources: AM: Clay Katskee / Mike Taylor PM: Naga Valasagandla / Moraima Rosado | 22 E Rscr. : MP AM A: PGSUS SPRK AM B: TXU PM A: ECT PM B: TXU ERCOT Resources: AM: Naga Valasagandla / Mike Taylor PM: Clay Katskee / Moraima Rosado |
| 26 | 27 |  | 28 | 29 |
| Conference Calls: AM Group: 11: 00 CST PM Group: 4:00 CST Bridge: 1-888-397-4671 Cod: 0192185 |  | Phone Numbers: Clay Katskee – 512-248-6770 Moraima Rosado - 512-248-6773 Mike Taylor – 512-248-6765 Naga Valasagandla -512.248.6766 Jill Prince – 512-248-6579 John Kassel – 512-248-6516 |  |  |

PHASE 2 TESTING

ERCOT & CRs

2004

January

PHASE  2  TESTING (ERCOT & CRs)

6 week duration

3 weeks of initial testing

1 week for rework

2 weeks for retest

ADS – Alliance Data Systems

CNST – Constellation New Energy

ECP – EC Power Int. Inc

ECT – ECT\Systrends

ESG – Energy Services Group

FCP/C – First Choice Power/Certain

GME – Green Mountain

INTL – Intelsys Inc.

PGSUS – Pegasus Star

RRI – Reliant Retail Services (All Reliant companies)

SPRK – Spark Energy / Firefly Powered By Spark

XERS – Xcel Energy Retail Services

AM A – 8:00 a.m. Start, ERCOT Resource A (TBD)

PM A – 01:00 p.m.  Start, ERCOT Resource A (TBD)

AM B – 8:00 a.m. Start, ERCOT Resource B (TBD)

PM B – 01:00 p.m.  Start, ERCOT Resource B (TBD)

KEY:

WEEK RESERVED FOR REWORK