# NAESB EDM v1.6

Phase III Testing Schedule

TDSP - CR

REVISION HISTORY

| Date | Author | Description of Revision |
| --- | --- | --- |
| 02/13/2004 | TDTWG | Pulled out schedule from Testing Approach Document |

PHASE 3 TESTING

TDSPs & CRs

| Sun | Mon | Tue | Wed February | Thu | Fri 2004 | Sat |
| --- | --- | --- | --- | --- | --- | --- |
| 1 RESOURCES WILL BE AVAILABLE FOR ERCOT/CR RE-TEST | 2 | 3 | 4 | 5 | 6 | 7 |
| 8 RESOURCES WILL BE AVAILABLE FOR ERCOT/CR RE-TEST | 9 | 10 | 11 | 12 | 13 | 14 |
| 15 | 16 TDSPs : CRs PM Group: RRI | 17 TDSPs : CRs AM Group: TXU PM Group: TXU | 18 TDSPs : CRs AM Group: PGSUS / FCP/C PM Group: PGSUS / FCP/C | 19 TDSPs : CRs AM Group: GME PM Group: GME | 20 TDSPs : CRs AM Group: RRI | 21 |
| 22 | 23 TDSPs : CRs PM Group: ECP | 24 TDSPs : CRs AM Group: ADS PM Group: ADS | 25 TDSPs : CRs AM Group: ECT PM Group: ECT | 26 TDSPs : CRs AM Group INTL / SPRK PM Group: INTL / SPRK | 27 TDSPs : CRs AM Group: ECP | 28 |
| 29 KEY: |  |  |  |  |  |  |

PHASE  3  TESTING (TDSPs & CRs)

6 week duration

3 weeks of initial testing

1 week for rework

2 weeks for retest

ADS – Alliance Data Systems

ECP – EC Power Int. Inc.

ECT – EcTrends Services /Systrends

GME – Green Mountain

INTL – Intelsys Inc.

PGSUS – Pegasus Star

RRI – Reliant Retail Services (All Reliant companies)

SPRK – Spark Energy  / Firefly Powered by Spark

TXU – TXU Energy Services (TXU companies)

AM Group: Oncor; TNMP; Systrends; ESG

PM Group: CNP, AEP, ADS, ERCOT*

*Only would have to retest with ERCOT if prior testing phase was missed or not completed due to re-work

| Sun PHASE 3 TESTING TDSPs & CRs (cont) | Mon | Tue | Wed March | Thu | Fri 2004 | Sat |
| --- | --- | --- | --- | --- | --- | --- |
|  | 1 TDSPs : CRs PM Group: ESG | 2 TDSPs : CRs AM Group: CNST PM Group: CNST | 3 TDSPs : CRs AM Group: XERS PM Group: XERS | 4 TDSPs : CRs | 5 TDSPs : CRs AM Group: ESG | 6 |
| 7 WEEK RESERVED FOR REWORK | 8 | 9 | 10 | 11 | 12 | 13 |
| 14 WEEK RESERVED FOR REWORK | 15 | 16 | 17 | 18 | 19 | 20 |
| 21 WEEK RESERVED FOR REWORK | 22 | 23 | 24 | 25 | 26 | 27 |
| 28 | 29 | 30 | 31 |  |  |  |