## Slide 1: Cost-Benefit Concept Group Update
Rick Covington Vikki Gates Cuddy
February 18, 2004

## Slide 2: Accomplishments
The CBCG Selection Committee interviewed consultants bidding on the Cost Benefit study on February 9th and 10th .
On February 11th the Selection Committee met and discussed the relative strengths and weaknesses of the four proposals.
There was a unanimous decision among the committee regarding the recommendation to take forward to the ERCOT Board.

## Slide 3: Accomplishments
The Board reviewed the recommendation in executive session on February 17th .
The name of the selected consultant will not be released until contract negotiations are complete.
We are on schedule for the cost benefit study to begin the first week of March.

## Slide 4: Selection Committee
Vikki and I would like to express our appreciation for the hard work of the Selection Committee members:
  Randy Jones
  Jeffrey Holligan
  Henry Vadie
  Roy True
  John Rainey
  Kevin Hanson
  Richard Greffe
  Steve Wallace

## Slide 5: Change Case Development
Concerns regarding gathering enough support to pass a zonal change case out of the TNT group has lead Denton and Garland to withdraw their proposed Improved Zonal Change Case.
There is a continuing proposal for a Northeast Change Case. At the upcoming March 2 CBCG meeting, a representative of the New England ISO will discuss issues associated with the use of Northeast markets software in ERCOT.

## Slide 6: NEXT MEETING
The next CBCG meeting is scheduled for March 2.
Agenda Items:
  Announce selected consultant
  Review model assumptions in RFP for handing over to consultant
  Discuss coordination between CBCG and consultant
  Discussion with New England ISO representative on nodal software