## Slide 1: Cost Benefit Concept Group Update
Rick Covington Vikki Gates Cuddy
March 17, 2004

## Slide 2: Cost Benefit Study Update
Successful negotiations were completed with Tabors, Caramanis & Associates (TCA).
  Partnering with KEMA Consulting
TCA attended Cost Benefit Workshop at the PUCT Open Meeting on March 10.
TCA has begun working with ERCOT to prepare and populate data for their modeling.
TCA needs Change Cases largely defined by April 13th

## Slide 3: Last Meeting Data
March 10th PUCT Workshop
Presentations made by Ellen Wolfe
  lead Cost-Benefit Consultant from TCA
Panel discussion with
  Rick Covington – Modified Zonal Change Case
  Randy Jones – Northeast/Replication Case
  Ellen Wolfe – Cost Benefit Consultant
  Shams Siddiqi
  Dan Jones

## Slide 4: Change Cases
The Replicator (formerly Northeast) Change Case is ready for consideration by the TNT
  This item will be discussed more by Randy Jones
The Modified Zonal Change Case has held two meetings to address major design elements:
  Vote to include the Modified Zonal is expected on March 31

## Slide 5: Issue Management
ERCOT is developing a public issue tracking tool as part of the TNT website
  Query and report functionality similar to dispute management tool
  Requirements defined at high level
  Delivery date unconfirmed currently
Issues and questions between the C-B Consultant and ERCOT/Market Participants will be tracked in a spreadsheet until web tool is available.

## Slide 6: Future Meeting Dates
March 26, 2004 at ERCOT Austin 206B
April 6, 2004 at the Austin Airport Hilton
May 4, 2004 at ERCOT Austin 206B
June 1, 2004 at ERCOT Austin 206B

## Slide 7: Actions for TNT
Review Modified Zonal Change Case material to prepare for March 31st meeting.