## Slide 1: Market Operations Concept Group Update
Joel Mickey/John Meyer
March 17, 2004

## Slide 2: Current Activities
MOCG White papers:
  Will provide a foundation for the design concepts for the new Wholesale Market rules
  Will help clarify assumptions for the Consultant selected to perform the Cost Benefit Analysis Study
  Will provide draft language for incorporation into the draft Protocols for the new Market Design

## Slide 3: MOCG White Papers Status
[MA1] Not posted as of 3-15-04
White Paper Topic
Facilitator
TNT Vote Date
Status
COMPLETED AND TNT PASSED PAPERS
ERCOT Nodal Market Flow Chart
Gresham
COM
Day-Ahead Ancillary Services
Ward
COM
Unchanged Market Components
Ward
COM
Dynamic Line Ratings
Jonte
COM
COMPLETED AND PENDING TNT VOTE PAPERS
Hour-Ahead Reliability Unit Commitment
Ward
3-17-04
Scheduled for TNT Vote
Day-Ahead Reliability Unit Commitment
ERCOT
3-17-04
Scheduled for TNT Vote
Operations Load Forecast
ERCOT
3-17-04
Scheduled for TNT Vote
COM-Complete; FD-Final Draft; D-Draft under discussion; ID-Initial Draft (no discussion); ND-No Draft

## Slide 4: MOCG White Papers Status
White Paper Topic
Facilitator
TNT Vote Date
Status
PAPERS PENDING MOCG DISCUSSION
DC Tie Modeling
Greer
FD
Resource Bidding Structure
Greer
FD
Real-Time Operations
Ward
FD
Network Security Analysis
Trefny
FD
Fidelity Requirements for Transmission
Trefny
FD
Outage Scheduling
Ryan
FD
Day-Ahead Market: Auction DAM
Ward
D
Day-Ahead Market: EH-DAM
D. Jones
D
Dynamic Schedules
Woodard
D
Qualifying Facilities (make appendix to Real Time)
R. Jones
D
Load Participation
Trefny
D
Transition Plan
Gresham
ID
Scheduling
Reliant Energy
ID
COM-Complete; FD-Final Draft; D-Draft under discussion; ID-Initial Draft (no discussion); ND-No Draft

## Slide 5: MOCG White Papers Status
COM-Complete; FD-Final Draft; D-Draft under discussion; ID-Initial Draft (no discussion); ND-No Draft
White Paper Topic
Facilitator
TNT Vote Date
Status
PAPERS PENDING DEVELOPMENT AND POSTING
Performance Monitoring
ND
Combined Cycle Modeling (make appendix to Real Time)
R. Jones
ND
Resource Adequacy
Helton
ND
Transmission Planning
ERCOT
ND
Uncontrollable Resources
Ried
ND

## Slide 6: Upcoming Meetings
Updated: 3-16-04

## Slide 7: Actions for TNT
TNT participants need to get familiar with all MOCG white papers and the issues being discussed for votes on the key papers concepts scheduled for March 29 to April 1st.