TX SET

# July 10th – 12th, 2001 Meeting – Minutes

- Next meeting

- July 24th, 25th and 26th  (one day will be taken up by RMS) in Austin, at ERCOT.

- Minutes from June 6th and 7th

- Approved.

- Minutes from June 19th

- Approved with red-line changes proposed by G. Wingerd.

- Action items

- Fix Scenarios E2 through E4 to reflect that which is currently coded (Glen Wingerd)

- Propose revised protocols to fix concurrent processing to that which was intended.

- Send e-mail to RMS – RMS issue 14 conflicts with RMS issue 12 and asking for direction.  Issue 12 says there will be no completed un-executable, and Issue 14 says there will be (done).

- Jason Wrubel to create a change control by Friday to change 814_12 to remove language concerning use by ERCOT in a drop to POLR scenario when the switch wins.

- Add an agenda item to the next agenda to create a mechanism for capturing Q&A so that the answers are definitive, permanent and can be archived and retrieved.

- The 148 consolidated document will be sent to the Glen Wingerd by Tuesday for a conference call on Thursday for approval and posting by Friday to the ERCOT web site.

- Fred Plett and Johnny Robinson will produce a collapsed 650 document by July 18th, comments by Monday  July 23rd, with comments incorporated in by Wednesday July 25th.

- ERCOT Update – follow-up items

- 867 has been updated.

- Paperfree & Lodestar documentation for validation for 867 has been tracked down.

- Glen is still looking for 814 validation documentation.

- Report from POLR and CSA sub-groups

- Swim lanes and change summaries developed.

- Scenario D1

  - Mark out change of status indicators and de-energized.

  - Change first 814_25 step 5 to “3” for reject;  Change subsequent numbers; add another Current CR box to receive 814_25 for accepted transaction with switch date (current step 5, to be re-numbered step 6).

  - Step 7 – how does ERCOT notify TDSP and CR of reject.

- Scenario D2

  - 4&5 and 8&9 go out at the same time.

  - Take out move-in date box in ERCOT swim-lane (5th box).

  - Change description of CSA CR to CSA / New CR because it could apply to either.

  - State that ERCOT is not using any CSA logic in this scenario.

  - Put forced move out right up at the top in the title.

- Scenario D3

  - ERCOT sends notification letter to customer box needs to be added back in.  It would appear after step 3.  A box would be added in the Tenant swim lane “Tenant received notification letter from ERCOT”.

  - Re-number.

- Scenario D4

  - No changes.

- Scenario D5

  - Add a description “This process only removes the CSA CR relationship and does not interrupt service”.

- Scenario D6

  - There is a question about the order of steps 9-12.  It doesn’t show the reject.  After discussion, the way it is shown is fine.

  - Remove the “New move-out date” box in the ERCOT swim-lane.

- Scenario E1

  - No changes.

- Scenario E2

  - There was a discussion about Protocol 15.1.2.7, whether it states that ERCOT is supposed to hold POLR notification until the objection period has expired.  As currently stated, it does not, though this was the intent.  In 15.1.3, second period, there is language about ERCOT waiting until time periods have passed before implementing concurrent processing.  The way it is currently, ERCOT sends the 867_02 and the 814_14 to the POLR at step 8, and an 814_15 comes back.

  - This scenario needs to be revisited.  There are several protocol changes that need to be effected.

  - At step 12, an 814_06 that goes to the current CR and an 814_07 comes back.

  - At steps 17 and 18, it is really an 814_08 and 814_09, not an 814_12 and 814_13.  Also need to send an 814_08 cancel to the POLR.

  - Glen Wingerd re-did to add a POLR lane, to show the 814_06 and 814_07 (steps 14 and 16 as he re-numbered it) for current CR to receive drop to switch, and to change the 814_12 and 814_12 at steps 23 and 26 to an 814_08 and 814_09.  This now accurately reflects what ERCOT is currently doing, so we now have a base-line to write change controls after market opens to get it to what the market really wanted.

  - We need a change control to the language in the 814_12 because it currently refers to its use by ERCOT in a drop to POLR when the switch wins, and it’s not true.

- Scenarios E3 and E4

  - Glen Wingerd to re-do.

- Resolution to RMS Issue #12- Service Order - Permit Required

- A discussion took place to merge the 650_06 and 650_07 into the 650_04.  The consensus was to do that.  To do that, we need to add to the 650_04 a permit flag, a trip charge flag and a TDSP work order number.  We need gray boxes to describe when a transaction reference number is required.  The 650_05 will remain as a reject-only response.  The only time there is a response in the event that a permit is required or for bad data.  At a later further consolidation was discussed.  As an interim step at least, G. Wingerd did combine the 650_06 and 650_07 into the 650_04 and TX SET reviewed the work product.

- A gray box is needed – where the SD Suspension of Service code – used when a permit is required, and the service order is pended.  If the TDSP does make a field trip, this would require trip charges.  Therefore a trip charge flag is needed to indicate that the TDSP will send the CR a trip charge in the 810.

- The TDSP work order number is required when the permit flag is set.

- Resolution to RMS Issue #14 - How is Service Order Un-executable handled

- RMS decided that there won’t be completed un-executable.  Issue 14 as stated conflicts with Issue 12.  We will send an email to RMS stating that it is conflicting, to please give us direction.  Prior to the conclusion of the TX SET meeting, this action item was accomplished.

- Resolution to RMS Issue #16 - Technology for Option #1 for Outages

- A 148_01 was drafted and reviewed on Tuesday June 10th (later consolidated with a 148_02 into a 148 transaction).  This allows for sorting in the GISB server to pull out the 148’s to a different folder to help speed things up.

- The 148_01 was reviewed.  Johnny Robertson will re-send an *.rtf file with the suggested changes.  Move BGN09 Codes to CRI06.  What is in CRC is OK.  We also need a remarks field.  CRI01 will stay the same.  Customer called date / time is in the RMS notes.  It will be included in CRI07 and CRI08.  CRI03 will move to CRC06.  We won’t use CRI02.

- A 148_02 was drafted and reviewed on Tuesday July 10th.  It was subsequently consolidated with the 148_01 into a 148 transaction that will be sent both ways.  The intent of the 148_02 was a completion transaction.  The 148 will have a request and complete code in the BGN.

- The 148 will be posted on the ERCOT web site for Version 1.4 but it may not make July 16th like the rest of the transactions due to the workload.  We will schedule a conference call for next Thursday, July 19th, 2001 at about 2:30 for an hour.

- The 148_01 and 148_02 were consolidated into a 148 transaction and it was reviewed on Wednesday, July 11th.  The 148 consolidated document will be sent to the Glen Wingerd by Tuesday for a conference call on Thursday for approval and posting by Friday to the ERCOT web site.

- Interval Usage Issues

- In the 867, In the PM loop, TDSPs are reporting in the interval detail.  The total that is reported in the BO Loop doesn’t match.  Sometimes it is off by a factor of 4, sometimes the difference between the end and begin read is wildly different from the reported kWh.  This might have implications concerning the quality of documentation of what is wanted in an 867.   We need a change control.

- The CRs also want demand information and want to be able to tie the 867 to what is reported in an 810.

- There will be a meeting set in Dallas for Monday hosted by AEP to resolve these issues.

- Resolution to RMS Issue # 29- Vehicle for Transmitting Notification of Suspension of Delivery.

- Due to a planned outage, or emergency threatening system such as load shedding, or isolation to replace equipment such as imminent pole failure, or fire or wiring problems requiring service cut-off, we need a vehicle for the TDSP to notify the CR of suspension of delivery.  This is in the 650_06, subsequently collapsed with the 650_07 into a revised 650_04.

- Resolution to RMS Issue #31- How many service orders must the CR send for an ESI-ID with multiple meters?

- A change order was drafted to effect an RMS decision to allow only one meter per service order such that a service order per meter is required for multiple meters on an ESI ID.  The change control impacts all 650’s.  The red-lined documents were attached to the change control.

- A discussion ensued to collapse the 650’s – a decision had already been made to collapse the 650_04, 650_06 and 650_07 into a 650_04.  A discussion ensued about collapsing the 650_01 through 650_03 into a 650_01.  This will leave a 650_01, a 650_04 and 650_05.  It would be possible for collapsing this further into one 650 document.  This would be for Version 1.4, tested in flight 1001, and for market open.  Johnny Robertson and Fred Plett to work on a collapsed document.  Reliant needs to check their reaction to this.  AEP and TXU were indifferent.  There was no pushback from any other TDSP or CR present.  A change control will be written by July 18th by Jill Prince by adding it to her current change control.  Fred and Johnny will produce a collapsed document by July 18th, comments by Monday  July 23rd, with comments incorporated in by Wednesday July 25th.  It will have final review the next SET meeting.  The next SET meeting will be July 24th , 25th and 26th in Austin.  One of these days will be taken up by RMS.  The collapsed 650 will be submitted for posting to the ERCOT web site by July 27th 2001.

- Resolution to RMS Issue # 58- How to treat adds and deletes of un-metered devices in the middle of the billing periods. Via modification to the 810 invoice.

- When pro-rating a change in the number of un-metered devices of the same rate class, incorporate additional DTM data in the SLN segment in the 810.  The TDSP is required to send an 814_20 on an event-by-event basis because this affects scheduling and billing.  814_20 must process through ERCOT.

- Say, for 15 lights on an ESI ID, and 5 retire through half the month, it is possible to pro-rate such that 10 will be billed for the entire month and 5 for half.

- A proposal was to put DTM loops in the SLN.  The format is for a DTM RD8 CCYYMMDD-CCYYMMDD.  Range A would be for the entire period, for all lights.  Range B would be 20010101-20010115 for the remaining 5 lights in a separate SLN.  This was a change from previous thinking of using a DTM150 and DTM151 because the SLN does not support using more than one DTM loop.

- Verification of Change Control incorporations into 814’s, 810, and 867_02.

- Four teams were set up to accomplish this with a final review of all documents by next Wednesday’s change control call.

| Team 1 | Team 2 | Team 3 | Team 4 |
| --- | --- | --- | --- |
| 814_PA – 814_04 810_02 | 814_05 – 814_12 867_02 | 814_13 – 814_20 867_03 | 814_21 – 814_29 867_04 |
| Heidi Schrab | Glen Wingerd | Angela Cheng | Jill Prince |
| Jill Popelka | Kyle Patrick | Blake Gross | Rita Morales |
| Johnny Robertson | Chuck Moore | Shirley Whye | Michael Kennedy |
| Christine Meloro | Darrell Hobbs | Fred Plett | Diane Biegel |
| BJ Flowers | Cary Reed | Jason Wrubel |  |

- Each team will look through the draft guides and confirm that change controls are in there.  They shall also look for any other problems in the draft guides.

- Logic in the portal assignment reference number

- It is a 17-digit time stamp, YYYYMMDDHHMMSSmmm.

- 810_03 Muni/Coop Invoice

- This is postponed until September until after T’s & C’s  are finished.

- CSA related question

- It is the latter.  Angela and Kyle to write a change control for the 814_19 to clarify gray box.

- Mass Customer List

- Mass customer list format is finalized and needs to be presented to RMS for maintenance issues, where it will be posted, and how it is disseminated.  Rita Morales has sent the agenda item to Nancy Hetrick for RMS discussion.

- Review Business Procedures Document changes

- Page 3, section 6, Emergency Testing meetings became emergency meetings.

- Section VII, need to update to show length of term for Chair and Vice-Chair, and election of Vice-Chair.  Chair to be automatic

- Section 7E says two business days prior to meeting, an agenda will be sent out.

- Change Control process on page 6 – roles of ERCOT Board and RMS are not clear.  There have been conflicting statements.  Some have said that all change controls need to go to RMS and the ERCOT board, others only the ones that affect ERCOT systems.  Some have said Change Controls need to be approved by RMS first, which seems backward.  Glen Wingerd to follow up with ERCOT for its understanding, and Heidi Schrab, Cary Reed and Nancy Hetrick to talk with RMS.

- We need to capture a 148 transaction in the back of the document.

- There is a new change control form.  Put a link to wherever it appears.

- This is tabled until understandings are reached with RMS and the ERCOT Board and the language in the change control section is updated.

- Change control #117 (QSE Invoice)

- Looping structure in the 810_01 QSE Invoice, need change to be valid for x12:  Tabled, pending review of XML with Moriama – update?  The update is that the XML is wrong and needs to be fixed.

- Questions

- The answers to questions below are in bold and italicized, embedded in the questions as received.

A couple of things have come up about the processing of forced move-outs. The answer to both may be the same, but I'd be interested in hearing what others are doing. - In the case of a regular move-in, where ERCOT determines there is no move-out and sends an 814_06 to the current CR, and sends the 814_03 to the TDSP with the MMO code in it, is the assumption that the TDSP will then take whatever steps are necessary within its own system to set up the move-out and send the final read? Yes. It does not appear that any action is required on the part of the current CR. Yes, except the current CR has to send the 814_07 in response to the 814_06. There is no response to ERCOT about the move-out other than the final read? The date information on the 814_04 pertains to both the move-in and move-out. - Same situation initially, but the move-in customer either cancels or changes the date of the move-in. Is the transaction from ERCOT to the TDSP, either an 814_12 or an 814_08, again supposed to serve as notification for changes to both the move-in and move-out (Yes), and the only response to ERCOT is about the move-in, except for the 867_03? On a date change, the TDSP would send an 814_13, the 867_03 and the 867_04. On a cancel, the TDSP would only send the 814_09.

When a tenant moves out and ERCOT sends the 814_22 to the CSA CR, how is this fact transmitted to the TDSP? In the form of an 814_03 as a switch. The 814_22 is essentially a move-in of the CSA. A regular move-in goes to the TDSP as an 814_03; however, there is nothing in the 814_03 that suggests it is to convey the move-in of the CSA from the 814_22 the way it does the move-out. This 814_03 is a switch, not a move-in, and the TDSP treats the 814_03 as any other normal switch. In the case of a regular move-in, the 814_16, the 814_03 specifically states it is carrying the move-in information from the 814_16. In a move-in, the 814_03 is sent to the TDSP as a move-in 814_03, and not a switch 814_03.

Can a landlord CSA CR initiate a move-out or move-in. If a tenant moves in without doing anything, the electricity is still in the name of the CSA CR. The landlord needs to get the tenant to initiate a move-in. Failing that, the landlord will send a delete CSA, then a move-out. If the CSA delete is not sent, ERCOT will see the move-out and automatically send a move-in to the CSA, accomplishing nothing. If a tenant physically moves out without telling the CR, and the landlord wants to pay for the electricity of the apartment (assume responsibility), what needs to happen? The landlord’s CR does a move-in. The tenant’s CR will receive a forced move-out in an 814_06.

Why do we have a life support indicator (REF) on the 814_22 Move in CSA Agreement? I know it is optional, just do not understand why its there in the first place. ERCOT will never send this field. It was put there by default. A change control will be created to remove this field from the 814_22. Would there ever be a scenario for un-metered services being needed for a CSA? Yes. An example would be a guard light at a rental property. Another example would be a mall run by a management company. The management company leaves. For a whole, the landlord takes over the area lights, and then hires another management company. Additional note: Outdoor lighting excluding street lights have been identified as a competitive energy service. As of last September all TDSPs have closed these rates. In a de-energized situation, the TDSP will remove these lights. As CRs are negotiating with customers, the CRs need to ask if they have an outdoor light they also want to switch as well as the primary metered service. If not, the guard light bill will still come from the old CR. If not, then why do we need the 93 code in the NM108 segment in the 814_22?

When an apartment belongs to a CSA and for some reason (fire) a single unit must be dropped, what transactions need to be sent and by whom? The CSA CR needs to first send a delete CSA (814_18) for that ESI ID to delete the CSA relationship. Then the CSA CR needs to send a move-out (814_24) to remove the CR as the CR of record (de-energize). Does the CSA CR send a delete CSA and move-out (if the CSA REP has the tenant or the common area)? Yes. See above. What if the current tenant is with another CR? Does the current CR send the move-out and the CSA CR send the delete CSA? The tenant's CR will send a move-out (814_24). This will revert the power flow to the CSA CR. If the CSA CR wants to de-energize, then the CSA CR needs to send a delete CSA(814_18) to remove the CSA relationship and a move-out (814_24) to remove the CR as the CR of record (de-energize). Since the unit no longer exists, does the utility send a retire ESI ID transaction? This decision is up to the TDSP and depends on the situation. In most cases, the TDSP will not retire the ESI ID. Or, if the ESI ID is never retired and the utility does a temporary disconnect, at what point would a final read be sent by the utility? Only when the TDSP receives a move-out. If a CSA CR sends delete CSA's for an entire property, do the vacant and common areas automatically get dropped no, or does the CSA CR also need to send a move-out transaction yes? If the units are automatically dropped, what happens when the CSA is being deleted but the landlord remains a customer in these areas? They are not.

- Attendance:

| Name | Affiliation | Phone | E-Mail |
| --- | --- | --- | --- |
| Fred Plett | Logica | 603-497-3907 | Plettf@logica.com |
| BJ Flowers | TXU | 214-812-4330 | Bj.flowers@txu.com |
| Rita Morales | Entergy | 972-538-6983 | Rita.morales@exolink.com |
| Johnny Robertson | TXU | 214-812-2712 | Jrobert1@txu.com |
| Glen Wingerd | ERCOT | 512-248-6521 | Gwingerd@Ercot.com |
| Mike Kennedy | Shell Energy | 713-241-1297 | Mkennedy@shellus.com |
| Jason Wrubel | Shell Energy | 917-452-3633 | Jason.M.Wrubel@accenture.com |
| Christine Meloro | New Power | 704-594-1262 | Christine.meloro@us.andersen.com |
| Kyle Patrick | Reliant | 713-207-3519 | Kyle_Patrick@reliantenergy.com |
| Darrell Hobbs | TXU | 214-875-2204 | Dhobbs2@txu.com |
| Susan Neel | Reliant | 713-207-5106 | Susan_J_Neel@Reliantenergy.com |
| Jill Prince | TXU | 214-875-1545 | Jprince1@txu.com |
| Heidi Schrab | Green Mountain Energy | 512-691-6104 | Heidi.schrab@greenmountain.com |
| Jill Popelka | TXU | 214-875-5182 | Jill.popelka@txu.com |
| Nancy Hetrick | Enron | 712-366-3399 | Nancy.hetrick@enron.com |
| Shirley Whyte | ITPTA | 713-906-5224 | Swhyte@mindspring.com |
| Diane Biegel | AEP Retail | 713-521-4446 | dbiegel@compassnet.com |
| Rodney J. Russell | GE GXS | 770-698-4428 | Rodney.Russell@gxs.ge.com |
| Russ Needels | GE GXS | 281-230-7815 | Russ.Needels@Gxs.ge.com |
| Chuck Moore | PUCT | 512-936-7387 | Chuck.moore@puc.state.tx.us |
| Angela Cheng | Reliant | 713-934-4991 | Acheng@reliant.com |
| Cary Reed | AEP | 918-594-4026 | careed@aep.com |
| Blake Gross | AEP | 918-594-4022 | bagross@aep.com |
| Jeannette Harris | Reliant | 713-945-6833 | jeanette-harris@reliantenergy.com |