TX SET

# July 24th & 25th, 2001 Meeting - Minutes

Finalize Minutes from 7/10-12 Meeting

- Approved.

Next meeting

- August 9th and 10th, New Orleans, hosted by Entergy.

Action Items

- TX SET needs to review the 814’s by July 31, 2001 after Glen Wingerd sends out drafts later this week.

- Dave Robeson to write a change control for moving permits from 650_04 to 650_02.

- Glen Wingerd to circulate a spreadsheet detailing RMS issues and Change Controls, and which will make Version 1.4.

- Heidi Schrab to send out meeting notice for meeting of Municipals and Cooperatives at ERCOT in Austin on August 3, 2001.

- Sharon Polliard,  Dave Robeson, Annette Morton, and Susan Neel will review the 650’s for completeness and errors by July 31, 2001.

- The teams assigned last meeting to review all other transactions need to keep the assignments and review again after Glen sends out the transactions again.  The review teams need to get the review back by Tuesday, July  31st.

ERCOT Update – follow-up items

- Glen Wingerd is keeping up a spreadsheet keeping up on RMS issues, TX SET issues and Change Controls to keep track of when they will be implemented, Version 1.4 or later.  Issues from the RMS are still in process and may or may not make Version 1.4.  See the follow-on RMS Approvals discussion.

RMS Approvals Review

- Nancy Hetrick thought everything had been to Accenture this week, but it got pushed back to the 30th of July due to additional phase 1 work.  Glen Wingerd reviewed that which was approved by RMS.  There are still a couple of loose ends to be tied up in the list, but it is mostly complete.

- Seven areas - high priority, 1) no, 2) low  and 3) high impact, low priority 4) no, 5) low, and 6) high impact (on ERCOT),  and 7) unresolved and unable to categorize.

- Not approved may not mean RMS rejected, it may not have been discussed.  An example was Issue 64, which is now included.

- Glen Wingerd asked for a 1 month time frame – so a change will be implemented between Month X, 200Y, and Month X+1, 200Y.

Report from POLR and CSA sub-groups

- We need to submit protocol changes to change that which is currently programmed.  That which is currently programmed is what none of us expected.  Everyone needs to do some version of concurrent processing, not just ERCOT.  Even with no substantive change, the protocols as written can be interpreted more than one way.

- If we have to program to make the process work using current ERCOT systems, it will probably stick.  Very few people will want to change again.

- A question was raised whether this is a TX SET issue.  The Chair didn’t expect it to be under TX SET but it will probably be members of TX SET working on it.  It will be brought back to RMS.

- A question was raised whether anything could possibly be impacted prior to January 1st, and the answer was, not likely.  The discussion will continue off-line.

Drop to POLR process

- Scenario E1 got reviewed.  Moved step 14 New CR receives initial meter read to POLR swim lane, and change “New CR” to “POLR”.

- Scenario E2 – no changes.

- Scenarios E3 and E4 – Same as E1 (Steps 31 moved to POLR swim lane, change “New CR” to “POLR”.

Municipal / Cooperative discussions

- The municipals and cooperatives have to review our swim-lane diagrams and Implementation Guides and see whether they fit their situations, and suggest modifications where they don’t.

- There has been some participation, but not a lot.  We have done process flows.  We need the municipals and cooperatives to review them and identify gaps.

- There are some questions about the 810_03.  Austin Energy agreed that there should be interest to review them and volunteered.

- Terms and Conditions are near to be done for Municipals and Cooperatives.  There are some things like consolidated billing the Cooperatives and Municipals know they need to prepare for.

- They were also talking about the need to put together an agenda item at TPPA.

- Right now Flight 1001 is the only Test Flight planned for market open.  However, the Test Plan Committee may very well plan post market-open test flights.

- The municipals and cooperatives will set up a group, and also start participating in TX SET and TX Test.  A meeting was set up for August 3rd, tentatively at ERCOT in Austin.

- Nancy Hetrick asked if the Municipals and Cooperatives would put up a list serve.  Tom Jackson of Austin Energy said that they would work on that, and also they can join the TX SET and TX Test list serve.

- Heidi Schrab discussed the change control process.

- Johnny Robertson navigated the ERCOT web site for the municipals and cooperatives, drilling down to TX SET, the process flows, the list of Implementation Guides, and the individual guides.

- Tom Jackson of City Public Service of San Antonio discussed consolidated billing and the work done earlier on the flow diagram for billing.  It is the utility option in T’s and C’s to have the utility do the consolidated billing, go to a third party or let the CR do it.  He said that the TDSP gets paid first from any collection, and the remainder goes to the CR.  A discussion took place as to where the taxing collection should take place, separately by CR and TDSP or by the municipal or cooperative TDSP for both.  Nancy Hetrick strongly preferred separate calculations and tracking.  Another discussion ensued about billing fees.  Nancy stated that she preferred receiving that separately on an 810 rather than having it deducted from the amounts collected because otherwise it messes up the CR receivables calculations.

- Who is the POLR for municipals and cooperatives?  It is to be defined.  The municipal or cooperative could be (functionally separated from the wires), or it could be farmed out.

- PUCT Project Number 22187 is where the Municipal and Cooperative Ts & Cs are found.

Discussion on combining of the 650's

- There was a workshop yesterday on the 650’s that decided that:

  - The 650_01 will remain stand-alone;

  - The 650_02 and 650_03 will be combined into a 650_02;

  - The 650_04, 650_06 and 650_07 will combined into a 650_04 (already combined);

  - The 650_05 will remain as a reject only.

- There is already a change control (152) to combine the 650_01 through 650_03.  This change control could be approved subject to change in language so it could be re-worded so that it refers to combination of the 650_02 and the 650_03 only.

- Johnny Robertson had already combined the 650_01 through 650_03.  He needs to back out the changes he made to include the 650_01.

- If there is a permit required, a 650_04 will be sent stating that the work is pended when a permit is required, and then a 650_02 when the work is done.   A question was raised whether the permit response could be moved from the 650_04 to the 650_02 so that all responses would be with a 650_02.  The 650_04 would then be suspension of delivery service solely.  AEP and Entergy needed to check back to see if this would be a problem.  AEP stated that it was not.  A separate change control will be needed.

- Two change controls – 101 (650_01) and 132 (650_02 & 03) affect the 650’s.  Sharon Polliard,  Dave Robeson, Annette Morton, and Susan Neel will review the 650’s for completeness and errors.

Service Order Flow Diagrams

- The 650 flows were reviewed and updated to reflect the 650 combinations above.

Discussion of IG review

- All assignments sent out last meeting, we’ll keep and review again after Glen sends out the transactions again.  The review teams need to get the review back by Tuesday, July  31st.

Finalize 148s

- Glen Wingerd reviewed comments he received and ensured that they were incorporated.

Mass Customer List

- This is final and will be sent out tonight.  The RMS decision was that the Mass Customer List shall be transferred from the utility to the CR via CD-ROM.  The CSV format was adopted.  The RMS decision was 7/18/2001.

Q&A

- We need a process for gathering questions, deciding who will answer and how the answers are captured.

- HL Hierarchical Level What is the intent here with the HL Parent Loop (Service Order Level Information)? Answer: The HL Hierarchical level is an ANSI standard and needs to be there in that exact format.

- REF Reference Identification (Meter Number) Need a Clarification on this segment based on the gray box: Required only when a subset of meters are affected for an ESI ID with multiple meters. How would this work and under what conditions? Answer: This is used only once when reporting permit requirements, but it can be repeated several times with suspension of delivery service.

- REF Reference Identification (Life Support Indicator) Based upon Texas SET Change Request # 2001 dated 7/12/2001, indicating this transaction the following should apply: Life Support (REF~SU) segment should be renamed to "Special Needs Customer" and the current "N", "Y", "I" codes be modified to reflect the following: NO- (N) ` Yes- Public (P) Yes- Residential (R) Yes- Industrial ( I ) Answer: This was an RMS Issue 42, low priority, low impact. RMS decided not to include in Version 1.4. Change Controls 151 and 155 were written to tale care of this. This will be brought up with Nancy Hetrick.

- FC Financial Contribution (Trip Charge: Should there be a trip charge segment included in this transaction? Answer: No. Per RMS decision this was not required.

Comments BGN Beginning Segment Comment Notes: Gray Box: BGN~13~200106021954582~20010602~~~~~S2 with the addition of BGN06 shown on the redline Gray Box should be: BGN~13~200106021954582~20010602~~~200106021954582~~S2 Answer: We just added an example to explain the use of the BGN06.

- REF Reference Identification (Life Support Indicator) REF 01 Reference Identification Qualifier SU Life Support M-Mandatory ID 2/3 REF 02 Reference Identification N Life Support Not Required Y Life Support Required X- Conditional AN 1/30 Since this is a Yes/No Flag it should be Mandatory not Conditional with ID 1/1 Answer: This referred back to the change control that RMS considered and delayed.

- YNQ Yes/No Question (Customer Repair) Comment Notes: Gray Box: YNQ~7K~YES Should be: YNQ~7K~Y YNQ02 Yes/No Customer Repair M ID 1/1 Gray Box: If "Y" Yes requires are required in MTX Segment YNQ Yes/No Question (Rescheduled Code) Comment Notes: Gray Box: YNQ~2Z~YES Should be: YNQ~2Z~Y YNQ02 Yes/No Condition or Response Code M ID 1/1 Code Indicating a Yes or No condition or response N No Y Yes Answer: Change YES to Y.

- YNQ Yes/No Question (Outage Area) Can the Segment name be changed to YNQ Yes/No Question (Area Outage) and change the: YNQ01 gray box from Outage Area to Area Outage... This will make the yes/no response more sensible to the user. Answer: Area Outage

- Comment Notes: Gray Box: YNQ~OT~YES Should be: YNQ~OT~Y YNQ02 Yes/No Condition or Response Code M ID 1/1 Code indicating a Yes or No condition or response N No Y Yes Answer: Change YES to Y in gray box.

- MTX Text (Comments) MTX02 Message Text X AN 1/4096 To transmit large volumes or message text Message Text not to exceed 80 characters total Corrected the attributes length on this element X AN 1/80 Answer: Can’t correct attribute because it’s an ANSI standard, but there is a gray box that explains the limitation to 80 characters only.

Should there be an SU loop in the 867_02? Answer: No, it is for historical usage and there should be no other activity. CRs can analyze for their own purposes. The SU loop is for ERCOT settlement only and it is not needed for historical usage.

In the 867_03, the DTM for the SU loop is under the QTY loop, while for the detail loops (PL ), it’s under the PTD loop. Should the DTM for the SU be brought up 1 level to the PTD loop? Answer: No. There was at one time a reason to code the DTM at the QTY loop for the SU loop, because there may have been several QTY’s within a PTD. We subsequently chose not to do that, but the 867’s are now all coded and there is no sentiment to change.

Can the TDSP do the final reading a couple of days prior to the date sent in the 814_04, and send it to ERCOT? Will ERCOT accept or reject? This seems like it could cause a problem in the case of date switches, cancellations, etc. Answer: ERCOT will accept the 867. The protocols allow the TDSPs a cushion for readings in general in association with a switch, move-in or move-out. ERCOT will not reject an 867_03 for a date different than stated by the TDSP in the 814_04.

Attendance:

| Name | Affiliation | E-Mail | Phone |
| --- | --- | --- | --- |
| Fred Plett | Logica | Plettf@logica.com | 603-497-3907 |
| David Johnson | Systrends | David.Johnson@systrends.com | 602-418-1353 |
| Johnny Robertson | TXU | Jrobert1@txu.com | 214-812-2712 |
| Angela Cheng | Reliant Retail | Acheng@reliant.com | 713-934-4991 |
| Kyle Patrick | Reliant Retail | Kyle_Patrick@reliant.com | 713-207-3519 |
| Susan Neel | Reliant TDSP | Susan_J_Neel@Reliantenergy.com | 713-207-5109 |
| Jill Prince | TXU TDSP | Jprince1@txu.com | 214-875-1545 |
| Christine Meloro | New Power | Christine.meloro@us.andersen.com cmeloro@hotmail.com | 704-594-1262 |
| Mike Kennedy | Shell Energy | Mkennedy@shellus.com | 713-241-1297 |
| Sharon Polliard | AEP | Spolliard@aep.com | 918-594-2265 |
| BJ Flowers | TXU | Bj.flowers@txu.com | 214-812-4330 |
| Rita Morales | Entergy | Rita.morales@exolink.com | 972-538-6983 |
| Dave Robeson | Entergy | Drobe90@entergy.com | 504-576-2571 |
| Glen Wingerd | ERCOT | Gwingerd@Ercot.com | 512-248-6521 |
| Annette Morton | AEP | ammorton@aep. com | 214-777-1589 |
| Kathy Scott | Reliant | Kathy_D_Scott@reliantenergy.com | 713-945-6630 |
| Darrell Hobbs | TXU | Dhobbs2@txu.com | 214-875-2204 |
| Cary Reed | AEP | Careed@aep.com | 918-594-4026 |
| Heidi Schrab | Green Mountain Energy | Heidi.schrab@greenmountain.com | 512-691-6104 |
| Susan Marshall | Pedernales Elec. Coop | Susan.marshall.peci.com | 830-868-4964 |
| Ernest Gudoy | Nueces Electric Coop | NECEngineering@stec.org | 361-387-2581 |
| Karen Bergman | ERCOT | Kbergman@ercot.com | 512-248-3171 |
| Nancy Hetrick | Enron | Nancy.Hetrick@enron.com | 712-366-3399 |
| Maria Archuleta | City of Austin | Maria.archuleta@austinenergy.com | 512-322-6486 |
| Tom Jackson | City of Austin | Tom.Jackson@austinenergy.com | 512-322-6324 |
| Don Lewis | Bryan TX Utilities | Slewis@btutilities.com | 979-821-5857 |
| John Barrow | BTU | Barrow@btutilities.com | 979-821-5897 |
| Kean Register | BTU | Kregister@btutilities.com | 979-821-5897 |
| Rudy Molleda | CPS San Antonio | Jrmolleda@cps-satx.com | 210-353-2330 |
| Dan Jones | CPS San Antonio | dljones@cps-satx.com | 512-477-7601 |
| Chuck Moore | PUCT | Chuck.moore@state.tx.us | 512-936-7387 |
| Roshni Patel | Reliant Retail | rgpatel@reliant.com | 713-207-8258 |