6.10.2003

ERCOT MetCenter

10:00 AM

- Introductions

- Approval of Minutes

- May 12 and May 13 Meeting Minutes were approved as written

- Reorganize Agenda

- Agenda was not re-organized.

10:15 AM

  - ACTION ITEMS FROM MAY MEETING

    - UPDATE TX SET 1.6 [Dave ODLE- ERCOT]

      - Baseline Update

        - TX SET has agreed on the Change Controls for Version 1.6 and TX SET is currently in the process of baselining the transactions that are affected by version 1.6 against the approved change controls.

      - Coordination Team Overview

        - Dave Odle (ERCOT) discussed the pro's and con's of creating a version 1.6 Coordination team.

          - Coordination team provides the Market with team communications and an open forum for issues and problem solving.

          - TX SET recommended that Dave Odle present SET's recommendation of creating a version 1.6 Coordination Team to RMS at the June 12,2003 Meeting.

          - Change Controls Identified as v1.5 EMERGENCY:

            - Change Control 2002_479

              - Assignment for TX SET is to take the 814_24 to Redline and Baseline this transaction for version 1.5 Emergency )

            - Change Control 2003_502

              - ACTION ITEM: Assignment for TX SET is to take the 814_20 to Redline and Baseline this transaction for version 1.5 Emergency

            - Change Control 2003_505

              - ACTION ITEM: Assignment for TX SET is to take the 814_20 to Redline and Baseline this transaction for version 1.5 Emergency

            - Change Control 2003_507

              - ACTION ITEM: Assignment for TX SET is to take the 814_03 to Redline and Baseline this transaction for version 1.5 Emergency

          - Change Controls for v1.6

            - Change Control 2002_386

            - Change Control 2002_412

            - Change Control 2002_413

            - Change Control 2002_414

            - Change Control 2002_415

            - Change Control 2002_427 Functional

            - Change Control 2002_442

            - Change Control 2002_445

            - Change Control 2002_451 (This may need further clarification by coordination team)

            - Change Control 2002_452

            - Change Control 2002_455

            - Change Control 2002_458 Functional Change Control 2002_459

            - Change Control 2002_461

            - Change Control 2002_462 Functional

            - Change Control 2002_467

            - Change Control 2002_469 Functional

            - Change Control 2002_470

            - Change Control 2002_472

            - Change Control 2002_473

            - Change Control 2002_474

            - Change Control 2002_476 (Question for coordination team would be to determine what is required and what is optional for this change?)

            - Change Control 2003_481

            - Change Control 2003_482

            - Change Control 2003_486

            - Change Control 2003_487

            - Change Control 2003_488 Functional may need clarification by coordination team

            - Change Control 2003_495

            - Change Control 2003_500

            - Change Control 2003_501

            - Change Control 2003_506

            - Change Control 2003_510

            - Change Control 2003_511

            - Change Control 2003_512	Functional

            - Change Control 2003_513	Functional- Some 814_20 issues identified were:

              - GAP was found or discovered as to when the 814_20 is sent to the CR notifying them of the Competitive Meter status

              - May In the future need to modify several transactions to notify CR's of Competitive Metering status (example new CR situations opposed to existing CR when Competitive Meter is installed).

            - Change Control 2003_514

            - Change Control 2003_515

Suggestion from Dave Odle is to baseline version 1.6 and Redline version 2.0 to clearly identify the separation point of these changes and make sure the guides are being coded and implemented in the Market correctly based upon the appropriate version.

- There are several issues with baselining several documents (i.e. a Market Participant pulls the incorrect version and starts development for that transaction/version), which would and could result in Market confusion, costly Market development corrections, and testing failures.

- Another consideration for Redlining 2.0 is that this gives the market the impression that change controls can still be issued, approved, and implemented for that version creating or increasing possibilities of SCOPE CREEP.

      - UPDATE TX SET DISCUSSION Mass Customer Transition [Kyle PATRICK-Reliant Energy]

      - Mass Customer Transition Workgroup has requested that TX SET investigate and do analysis on what it would take to modify existing SET Transactions to quickly change the REP of record through an automated process to support Mass Customer Transition Scenarios.

        - Update: Mass Customer Transition Workshop will make the following Recommendation to RMS at the June 12th meeting for TX SET to develop transactions and/or modify data fields to support the Mass Transition business requirements.  These TX SET changes would be scheduled for a possible v2.1 Implementation schedule.

11:30 am

- BUSINESS PROCESS OVERVIEWS [Diana REHFELDT-First Choice]

  - 810_02 - Approved with some changes, which were documented

  - 810_03 - Approved with some changes, which were documented

  - 650_01 -	Approved with some changes, which were documented

  - 650_02 -	Approved with some changes, which were documented

  - 650_04 -	Approved with some changes, which were documented

LUNCH

1:00 PM

- BUSINESS PROCESS OVERVIEWS [Diana REHFELDT-First Choice]

  - T0  -	Approved with some changes, which were documented

  - T1	 -	Approved with some changes, which were documented

  - T2  -	Approved with some changes, which were documented

  - T3  -	Approved with some changes, which were documented

  - T4  -	Approved with some changes, which were documented

3:00 PM

- BUSINESS PROCESS OVERVIEWS [Diana REHFELDT-First Choice]

- 814_24 - Approved with some changes, which were documented

- 814_10 - Approved with some changes, which were documented

- 820_02 - will be reviewed by TX SET members and referred to the 810/820 Workshop scheduled on June 17,2003 for comments.  An emergency change control conference call will be scheduled for TX SET members to approve or disapprove the proposed Business Process Overview change control.

- 824    - will be reviewed by TX SET members and referred to the 810/867 Workshop scheduled on June 18,2003 for comments.  An emergency change control conference call will be scheduled for TX SET members to approve or disapprove the proposed Business Process Overview change control.

6.11.2003

Comfort Suites

8:30 AM

- TX SET Discussion Items

    - 867_03 Meter Exchange [Kyle PATRICK-Reliant Energy]

      - Answer:  AEP and CenterPoint have requested examples of these type situations or scenarios to allow Market Participant to adequately investigate this reported problem to determine root cause and/or reason and if required the appropriate corrections and/or resolution.

    - 867_03 Usage Spanning 3 to 12 Months [Kyle PATRICK-Reliant Energy]

    - We have been receiving 867_03s with start and end dates on the reads spanning 3 sometimes 12 months.

      - Is this allowed in the SET?

      - Can CRs reject when they receive this?

Answer:  After some discussion Reliant will take this information back to their internal teams for analysis and to obtain some additional details of what type of meters (COMBO or Not) where this could be occurring.

  - COMET Update

- UPDATE FROM 810/867 WORKSHOP

  - The 810/867 Workshops has requested Market Participants to perform an analysis on the 810_02 and 867_03 transactions on sample dates of May 15, May 28, and June 3.

  - TDSPs will send 810_02 spreadsheet directly to Retailers that have volunteered to participate in this research.

  - TDSPs will send 867_03 spreadsheet for non-affiliated Retailers that have volunteered to participate in this research directly to ERCOT. ERCOT would apply their receive from TDSP and send to appropriate CR information into this same spreadsheet.  The combined information will be sent from ERCOT to the appropriate CR and TDSP.

  - Tommy Weathersbee will be responsible for gathering the results from both the 810_02 and 867_03 spreadsheets for the Workshop group to review the research analysis.

  - 824- During the month of June research as been requested of the CRs in attendance at the 810/867 Workshops to determine the number of rejects and the reason for these rejections.