| PRR Number | PRR488 | PRR Title | Weather Responsiveness Determination |
| --- | --- | --- | --- |
| Impact Analysis Date |  | 04/12/04 |  |
| Cost/Budgetary Impact |  | 6-LL: Minimal IT project for Lodestar enhancement. |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Approximately 1 month from project initiation. |  |
| ERCOT Staffing Impacts (across all areas) |  | There are no long-term staffing impacts from this PRR. |  |
| ERCOT Computer System Impacts |  | Minimal system changes are needed to the Lodestar system to incorporate reporting changes, in addition to automating the monthly posting of reports. The development effort is estimated to take 2-3 weeks, with an additional week to coordinate the scheduling and posting of the reports. |  |
| ERCOT Business Function Impacts |  | The changes in reporting will be handled programmatically and will not significantly impact the related business functions. |  |
| Operating Practice Impacts |  | None. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

N/A

Evaluation of Interim Solutions (e.g., manual workarounds)

N/A

Comments

N/A