| - ERCOT Retail Client Services & Testing |  |  |
| --- | --- | --- |
| Event Description: April DEWG | Date: 06/04/04 | Completed by: Jamie Lavas |
| Attendees: Jeff Sawyer(CNP), Paul Chae (CNP), Garry Pigg (CNP), Drew Fenton (ESG), Bob Hanson (Oncor), Eric Goff (Constellation), Francesco Jaje (TXU), Matt Mereness (ERCOT), Jamie Lavas (ERCOT), Annette Morton (AEP), Bruce Limke (AEP-phone), Jesse Reyes (TXU), Johnny Robertson (TXU), Elena Iliu (CCP), Ryan Thomason (Direct) |  |  |
| - Summary of Event |  |  |
| AntiTrust Admonition API Review & Follow UP: Matt Mereness - Create ServiceRequest— typically used by System Planning for transmission usage outage; EDIM—doesn’t use—utilizes FasTrak - System Planning believes it has been used exclusively by TDSPs in the past - Siebel is now being enhanced to accept attachments to improve system modifications as in-house wholesale dispute system instead of this type of tool on Portal - Briefly discussed the Siebel CRM enhancements TML:Matt - TML developed in Oct, had stability issues, rolled back several times - Pdn systems are already configured. Changed platform to get this released - Getting ready to move into IT verification for Phase I - 10 day Market Notice for parallel pdn to follow - Training will come from RCS as we progress with TML Phases - Scraping—some MPs have key strokes set up to gather reports—how will these be affected by Phase I? Will run in parallel, but URL will change at minimum. - Not directly related to the API - Will existing portal stay out as the API piece? Still possible but not long term most likely. - Discussed Users still trying to hit tml.ercot.com—notice to go out to identified IP addresses related to Market Participants Switcher Extract—TXU Follow Up: - Manual LOA Form—this is an option currently for MPs—Jamie AI - EDI transaction request satisfies this need - Can you request the 814_26 via the portal—Jamie AI - (Other than submitting an enrollment request and updating on the portal) CSA Extract:Group - Add TDSP DUNS—ERCPT AI - Clarify CR DUNS—ERCOT AI - Start/Stop Date clarification—date parameters for which the requester wants the report run (ie. Jan 01 to Dec 03) Downloaded Stats:Matt - SIR 8692 created to resume report counter for downloads—will automate purging times - This SIR will be looked at post TML - Discussed ERCOT creating how to use docs for all new extracts SSO Extract Follow Up: - MPs were to go back in house to get feedback on getting full extract ad-hoc once every month or couple of months instead of every week. - Would still have the daily files - CNP: Would like to see extract similar to 727 downloads. One more full load, then incrementals. Would also like ERCOT to support the current process until after 2.0 goes live - AEP does not use the incrementals, only the fulls. Requests that as long as date is defined well in advance, they can work around and build a database - Oncor—if we had Tuesday incrementals and did a full once a month on the FTP, Oncor could stay in sync. Would want the option of getting a full as needed on request from ERCOT—schedule an extraction?? - AEP—web services—Would rather have real time data than having to sync up—100%accurate window into the systems for data extracts—request more than 1 ESIID with the info parameters of their need - Another option—requesting full on an ad-hoc basis with daily incrementals - Another option—FTP vs Report Explorer for fulls - MP Action Item, are there any data elements on here that are not needed? TDSP ESIID Report: Matt Mereness - Double quotes—SET does not allow double quotes - SIR went in on 04-03-04 for a data clean up for the double quotes - We are not moving forward with the incrementals on full days at this point - Dashes in zip codes—did not go into this release will come in the near future - IT and EDIM working together and will work with the TDSPs for the dashes issue PRR 312: Matt & Ryan - Can we look at the profile code from L* and create a flag that if it starts with BUSNM, it is flagged—to address the metered/unmetered issue - Power Region and Station ID can be a roll out after Phase II. - Metered/Unmetered can be looked into after the RSS for L* (EDW Project) is established Wish List of Data Elements: MPs - 814_05 info for the QSE—to create service history instead of going to the TDSP - WISH LIST DUE NEXT MEETING RMS Reporting - Dennie to encourage participation across all WG - Chairs met with Dennie and Tommy and developed a template for reporting—streamlining updates - No merging or dissolving of any WGs at this point - Monthly call for updates decided upon - Voting items need to be sent to the RMS Chairs with 10 day advance notice - All items will be under ERCOT RMS Minutes and Attachments & DEWG website - Will try to schedule all future meetings for a few days before or after the 1st to give the 10 day notice for RMS DEWG Website - Next Meeting—DEWG Procedures and Scope Doc—submit to subcommittees for approval - Get Minutes link up and running EDW - When is projected delivery of the EDW - L* RSS 2nd quarter - EMMS RSS-3rd quarter 04 - ODS for EMMS 4th quarter - Siebel 2005? - Project 30149 was for 2003. 2004 Project will be assigned a new project number New Business - Need for detailed NOIE IDR data. QSEs need this to help Schedule - Issues—EPS Meter or EDI transaction that the QSE does not see - Randy Robert to provide report IDR ESIID Consumption Report—what is this - All but NOIE data they can get to the details of—need this for all—they are all IDR metered but not EPS Metered - Need for wholesale extract for status of disputes that have been submitted via the portal |  |  |
| - Action Items / Next Steps: |  |  |
| New Business--Needed for all IDR ESI IDs—Ryan to follow up on (new business) - MP AI—take back request for a list of data elements that you would like to see (Retail and Wholesale). DUE NEXT MEETING PRR 312— - Can we look at the profile code from L* and create a flag that if it starts with BUSNM, it is flagged—to address the metered/unmetered issue - ERCOT AI—Can these be assigned a project so that the MPs know that these will get picked up - DEWG AI—Take two directions at once—ERCOT PM (DOdle) and SCR to PRS - TDSP ESIID Report-- AI-MATT SWITCHER Extract - Can you request the 814_26 via the portal—Jamie AI - (Other than submitting an enrollment request and updating on the portal) - Manual LOA Form—this is an option currently for MPs—Jamie AI CSA Extract--Add TDSP DUNS—ERCPT AI - Clarify CR DUNS—ERCOT AI SIEBEL SERVICE ORDER Extract - Jamie AI—When there is a manual update due to 727, how does this impact the SSOExtract. For example a data change done manually, update to the SI not the SO status—will this be reflected in the SSO Extract as just a date change - MP AI—see which schedule works for fulls will work for all MPs with daily incrementals throughout, mpnthly. Bi-monthly, ad-hoc only, etc—after the 2.0 timeline - Another option—requesting full on an ad-hoc basis with daily incrementals - Another option—FTP vs Report Explorer for fulls - MP Action Item, are there any data elements on here that are not needed? |  |  |
| Hot topics or ‘At Risk’ Items: |  |  |
| PRR312 CSA Extract—submit to PRS SSO Extract—resolution TDSP ESIID Extract—data repairs |  |  |