| - ERCOT Retail Client Services & Testing |  |  |
| --- | --- | --- |
| Event Description: May DEWG | Date: 05/03/04 | Completed by: Jamie Lavas |
| Attendees: Troy Anderson (ERCOT) Jamie Lavas (ERCOT), Ryan Thomason (Direct), Cristy Bascom (LCRA), Vanessa Camp (ERCOT), Tom Baum (ERCOT), Suzette Wilburn (ERCOT), Bob Hansen (Oncor), Annette Morton (AEP), Paul Chae (CNP), Jeff Sawyer (CNP), Francisco Jaje (TXU), Johnny Robertson (TXU), Jesse Reyes (TXU), Walt Shumate (Shumate & Assoc), Jennifer Garcia (ERCOT). Phone: Judy Briscoe (Reliant), Tom Lawson (Dynegy), Matt Mereness (ERCOT), John Wayne Messer (ERCOT). |  |  |
| - Summary of Event |  |  |
| MCT: Glen Wingerd Only one extract updated-SIEBEL SERVICE ORDER EXTRACT. 6 fields added: Changes to DB resulted in changes to extract; not MP requests - Cancel code: why it was cancelled - Cancel description: ref~03 from ref~1P only populates when code is A13 or MAN by ERCOT; also optional for b40 - Status Subtype: for in review, cancel pending, scheduled, cancelled or complete-gives additional info behind these - Workflow Exception Number: ERCOT trap in support of TDSP Op Rule 1-see presentation for details - Pit Start: Storage of data in EDW; DDL Change--will not be populated until migration of data into EDW-just a preemptive - Pit Stop: Storage of data in the EDW (EPS extract will be first extract with these fields and details will be given then) Discussed one incremental to be given before new format comes out. PITS not before the 4th quarter 04 for the SIEBEL SERVICE ORDER EXTRACT; will first be populated in the EPS Extract 867 RCSO Reports: Jamie Lavas Now being sent to TDSPs & CRs as an auto-generated report on the Portal. Posted for the first time 4/30. Switchers Extract Follow Up: Jamie Lavas Verified that LOA can be used by all MPs and that ad hoc historical usage could not be submitted independent of the enrollment request on Portal Extract Documentation: Tom Lawson ERCOT support will be responsible for taking back any changes that want to be made to the extracts in WG’s. ERCOT to continue efforts to have reports/extracts agreed to by internal ERCOT departments. Look at again identifying the extracts that are not being used and look at rolling off once SIR goes through to correct the reporting issue. 10 Day Notice: Ryan Thomason MPs want more, 10 days is not sufficient for certain changes. Categorize changes—policy, extract, spreadsheets, & DDL’s. Currently a 20-calendar day notice for DEV spreadsheets. TDSP ESIID: Troy Anderson SIR to fix Siebel zips that include dashes when they shouldn’t—still outstanding SIR to remove double quotes--complete--on the downloads, should no longer see double quotes Paper-Free update to reject 814_20 Maintains with double quotes. Linked address in Siebel has its own distinct address row to prevent inadvertent address row changes Address overflow is being added to the TDSP ESIID report with tomorrows complete extract 05/04/04. Will eventually be added to the ESIID Look up on the portal. MPs: Please contact Troy with any issues with these changes Download stats: Troy Anderson After TML, download stats will be high on the priority list. SIR 8602 is addressing this issue Without this, we can not take a good look at what is being downloaded. At the last review, we did not see any reports that looked to not be getting downloaded, but this does not account for the auto downloads SIEBEL SERVICE ORDER EXTRACT: Troy Anderson Upgrades to e-ways have allowed us to exceed current size limitations Still need to resolve issue of having to quickly do away with completes EDW source system (sometime later this year) will even further reduce the urgency to have to do something with this. There is not a definite feeling for when the need to re-address this will occur. Now running at 6 hours, will re-address when running at 8-10 hours. MPs need to plan half a year in advance for budget reasons—will need plenty of notice to properly address issue. CSA Extract: Jennifer Garcia Market rules accepted the CSA SCR (734) and it will be posted out to the website this afternoon. Estimated Meter Reads: Suzette Wilburn Will be taken to RMS then to Market Metrics and they will work with DEWG to get the data elements needed ERCOT to possibly generate report on estimated vs. actual reads for the CRs-- Polled and aggregated at a market level (they get this on a CR level in their 727 extract and can determine statistics, but do not know how this compares to the rest of the market as a whole) Discussed time delays to account for settlement issues. Need more clarification around this. PRR to update section 15; will require TDSPs to estimate in certain instances. MPs—look for this to come through at RMS and down TML/PRR 312 Updates: Matt Mereness Went in this morning 05/03/04. Core functionality is working quickly and is stable. At 3 ½ hours and no reboot. Only one call reporting issue to helpdesk—user training issue not technical My page functionality issue-ability to customize your own page. Known issue with display names and timeliness. Planning to run in parallel until July 1. Full 2 months in parallel. Will give market notice beforehand. To be discussed further at RMS. Wholesale side is doing some EMMS testing. Phase I-TML Phase II—Retail, Dave Odle (PM). Code has been developed and tested for the “quick hits”. Cannot add anything else at this point. Phase III—Wholesale, Paula Feuerbacher (PM). Requirements Gathering right now (Chris Ngai). L* data—possible. Phase IV—nothing planned for this yet. Where does PRR312 fit in, subsequent release?? No API retail changes either—find ESIID function will not exist in the XML. 312 could be a subsequent phase. A new SCR for next phase maybe. PRR312 functions are not included in any phase (station ID, power region and metered/unmetered) still hanging out there and are not in the project queue. We do not want to lose track of these. Need to discuss further—The longer this is out, the more of an issue it becomes. When will mid and long-term requirements go in? COPS: Judy Briscoe Scope-commercial settlement issues. TNT Commercial Ops is focused on current Nodal market only at this point. Priorities: Sync-up Market Settlement process, Settlement calendar, ADR’s, Shadow Settlements and Date Archive, Bridge gap between Retail and Wholesale markets. EPS Extract: Troy Anderson Auto daily extract of RID meter data. Deployment-8/25/04 Current only gives aggregated numbers—this will give detail around those generation and load data cuts Test files/data--we still intend to provide this to the Market New internal L* table where relationships are managed for output on who gets what (similar to a service history row) No API currently--ensuring that API will work to pull this extract like all others Why we aren’t including with the generation extract: First to come out of EDW, cleaner & easier on MPs to not enhance current extract. Discussed TDSP read NOIE meters that are non bi-directional—confidentiality issue where data cannot be provided to the QSE’s. |  |  |
| - Action Items / Next Steps: |  |  |
| 867 RCSO Report: MPs need to look at the extract and report back any issues they find to their Retail Account Managers. Notices: Possible PRR regarding Notice timelines in the near future. Link to PRR/SCR master list: www.ercot.com Select Protocols from brown box on right hand side Scroll down to Master Lists Documentation: Troy Anderson to distribute changes to extract documentation with ERCOT edits that were worked on in the March meeting. Document differences between extracts and reports. TML: Ryan: Invite Paula or Chris attend a future mtg to discuss impacts to data extracts, or change in data/adding data elements when identified. Ryan: To work with Paula to get extract changes sent to DEWG for any identified impacts to extracts for TML Phase 3 Matt: Make clear that the fields changed/updated for TML will not be affecting the API. Matt: Will report back feedback he receives—pitfalls, known issues Matt: can we internally determine if there are any subsequent Retail/Portal releases on the project list. Matt: Double check that the API changes for Phase II will be in a later phase. Matt: Will there be any opportunity to piggyback on Phase3-Wholesale to access the Station Id data or metered/unmetered from Lodestar? EPS Extract: Troy Anderson-- What will the lag time be and the posting time (add to doc) How do the RID’s relate to the ESI the TDSPs create for the load (consumption data). Will these cuts match the settlements extract Can mps set up a distribution list for these issues to go to? |  |  |