| - ERCOT Retail Client Services & Testing |  |  |
| --- | --- | --- |
| Event Description: DEWG | Date: 06/02/04 | Completed by: Jamie Lavas |
| Attendees: Matt Mereness, Troy Anderson, Eric Goff, Jeffrey Sawyer, Paul Chae, Suzette Wilburn, Johnny Robertson, Annette Morton, Ryan Thomason, Bob Hansen, Judy Briscoe, Jamie Lavas, Jennifer Garcia, Leonard Stanfield, Tom Lawson (phone) |  |  |
| - Summary of Event |  |  |
| 10 day notice - R. Thomason noted that the issue was brought up at RMS in May and might have a vote at June RMS. - J. Garcia noted that the official format to address this issue would be to draft a PRR to submit to RMS and then PRS - Need to make sure all groups are in sync with one another – encourage attendance for RMS, WMS and COPs from a DEWG attendee. DEWG and RMS are not the only groups to discuss this. RMS would need to first look at this issue. - R. Thomason noted that he would like to see an agreement made in the market and with ERCOT to get a better notification process in place without having to create a PRR. - How are outages going to be communicated? J. Briscoe noted that a notification was not sent out for the update to the settlements calendar. Info is not getting to the MP internal people that need it in a timely fashion - M. Mereness walked through how changes on the wholesale IT side are communicated through to the market (EMMS) at the QSE Project Managers meeting. Ryan noted that maybe the Market needs a retail IT list. Judy will take this to COPS so that they can take up the governing of these issues - J. Lavas noted that Retail and Wholesale Client Services are the gates for ERCOT to communicate market notifications. Those are sent to the primary contacts in Siebel as set up by the MPs when they enter the Market and it is up to the MP to update accordingly. - M. Mereness inquired as to what the audience is for each of the changes that is taking place. R. Thomason noted that he wanted ERCOT to let the market know when an idea is brought about when ERCOT is planning on making changes in order to get market input on the changes that ERCOT is going to market. J. Briscoe noted that ERCOT should be getting market input before changes are made. - Even though it is outside the scope of this group, R. Thomason noted that the DEWG could be the filter for these market notifications – would be an RMS directive. - J. Briscoe noted that they aren’t sure what group is focusing on what things. She would like to know what is going on internally at ERCOT. It sounds like there is a lot of confusion from the Wholesale side on what type of changes are being made internally. - M. Mereness indicated there are new Program Area Teams within ERCOT that are organized by Market function (EMMS, Commercial/Lodestar, and Retail) that are looking to define pipelines and releases for products to provide better visibility into the release pipeline. PRR312 and TML Phase III - R. Thomason noted that he spoke with P. Fuerbaucher about getting additional items completed on PRR312. She explained that they would address any requests through the normal prioritization process - MPs can request these fields during the requirements gathering, no guaranty that they will be included though in final requirements though. TML Phase I & II follow up - My Page functionality still not available as of yesterday 06/01/04, but should be up by EOD today. It was confirmed that the My Page functionality is now available on the ERCOT TML. - July 1 is the end of parallel, at this time Top Tier will no longer be available. ERCOT is still not seeing as much use on TML as Portal and would like to encourage all MP to use the TML. - 20-25,000 hits/day. Still under 20% of users on TML versus Portal. - RMS has requested a planned outage to determine unidentified impacts due to worries about back office scraping being done on Top Tier and would like to have a 1 day outage to determine if there is an issue. This would be planned the second or third week of June. - DE – certain extracts have not been available on TML and are on Portal currently. Some of the dynamic extracts (3 from market clearing prices) are missing. M. Mereness noted that these have been researched and would be released by tonight. - T. Anderson noted that we are also working on a fix to the count ability for extracts and hope to have data the month after next to share. - J. Robertson inquired as to when TML Phase II would be implemented. A more formal presentation and approach will be discussed at RMS next week. Right now the plan is to implement with the MIMO implementation – Glen Wingerd is to present more information to RMS. J. Robertson was inquiring into getting this notification sooner than next week. J. Lavas noted that training would be created from Client Services on the different changes with TML. - D. Odle looking into how to keep the API synchronized with TML/Portal changes without making it a new project. Would like to do these changes as SIRs rather than waiting for another project that would have to go through the prioritization process. MIMO Exception Processing Update - ERCOT will be creating another report similar to RCSO with four exception types - 814_09 unmatched – operating rule 25 – each 814_08 will contain a three-digit cancel code. - 814_09R on demand cancel – TDSP 3 – must honor demand cancel codes – would indicate that the order may not be canceled within the TDSPs system - CWE conflicting response report – E23 – TDSP must respond to A95 with an 09R if the scheduling transaction is submitted - CWE non response - E23 – 2 business days after 08 is sent with an A95 or PNR indicating that the response transaction has not been received. 09R would only put the order back to ‘in review’ in Siebel EPS Extract - ERCOT legal determined that the report can be sent to QSE. Section 1 talks about protective information. If another protocol states that information can be sent to a particular party – then this protocol overrides. August 4th is the go-live date for this extract - Documents to provide to MPs are currently in the works. CSA Extract - This did make it on the RMS agenda as a voting item – R. Thomason to present. J. Robertson noted that each representative needs to go back to their company and ensure that they will be positively voting COPS Extracts - PRR 451 – early August timeframe. Calculation of ancillary service obligations, new determinants. Actual settled load share ratio (true -up) - SCR 735 – trade date and settlement number. How much load you have settled on the default profile versus the total market load settled on a default profile. Early July 2004 timeline. Discussed keeping extract the way it is but have a dynamic pull of the determinants. (load, generation, settlements & billing) TDSP ESIID Report - Will be removed from list going forward. - T. Anderson to take to TX SET for ….?????? - J. Lavas noted that the updated DDL to reflect Address Overflow has been implemented and the corrected DDL has been posted. Estimated Meter Reads - No ERCOT changes, needs to be through the market SCR process. RMS directed MMWG to look into and determine requirements. - Issues with running the query. Should not prohibit data being given though. Scope Work Review Action Items & New Business |  |  |
| - Action Items / Next Steps: |  |  |
| S. Wilburn – follow up with Ted regarding calendar notice going out and calendar being posted. ***Notice sent out by RCS and WCS 06/09/04. J. Briscoe, T. Anderson and M. Mereness to work on communications with COPS and addressing issues there. J. Briscoe will work with Paula to get more info around the COPS Extracts to bring back to DEWG. J. Robertson to follow up with Market Metrics on Estimated Reads SCR brought up by TITF. ***SCR drafted by MMWG at June meeting. S. Wilburn to follow up with Estimated Meter Reads with SET. RMS asked that TX SET look at the TDSPs & what information is actually provided. J. Lavas to report back on TML notice for Phase II training also. ***Notice sent out by RCS 06/16/04 T. Anderson to bring back more info on CART, releases for next year, charter and impacts those will have on Extracts and Reports. All MPs to review the scope and provide redlines to R. Thomason to compile and bring back to group August – download stats on reports due from T. Anderson J. Lavas to email out updated matrix info Next meeting July 6th – 9am to 4pm |  |  |
| Hot topics or ‘At Risk’ Items: |  |  |