## Slide 1: TML Phase 1 Update
Status:
  Issues to report:
    As of July 2nd there are no significant issues.
  Market usage:
    As of July 2nd TML is handling 70-75% of the daily “portal” traffic
  Planned Outage:
    Initiated a planned 24-hour outage of the Top-Tier Portal to surface any Market issues June 22nd-23rd.
      1 MP reported to ERCOT an unexpected dependency on TopTier
      ERCOT confirmed that TML could support a true user load- over 20,000 hits that day (see graph)
      Issues with test:
        ERCOT experienced issues taking-down/bringing-up TopTier
        6 issues reported, 4 related to taking down of TopTier, 2 unrelated to TML platform
  As of July 8th, can only use: https://tml.ercot.com
    All portal traffic will be re-directed to https://tml.ercot.com

## Slide 3
Other Web Updates
In addition to TML, two other web related projects coming online in next 30 days
EMMS 3b release
  July 14th migration
  Changes to TML and XML interfaces for Market
    PRR404- Scheduling Energy with ERCOT
    Enhanced Resource Plan- HSL,LSL,HOL,LOL
    XML parser is more restrictive
TML Phase 2 Implementation
  July 8th kickoff with Webcast for TML Phase 2 testers
  Go-live date is August 1, 2004

## Slide 4: TML Phase 2
TML Phase 2 Training:
  ERCOT Hosted:
    July 16th Session- Austin
    July 30th Session- Austin
  Regional:
    July 20th Session: Houston, Texas
    July 21st Session: Dallas, Texas
TMLPhase2 and Commercial API will be out of synch after Aug1
  FindTransaction and FindESIID will bring back different fields
  Captured this gap as a MidTerm project outside of the QuickHits identified in TML Phase2
  SIR 8951 was opened in late June by the ERCOT Retail CART team to begin internal project to enhance Commercial API