| PRR Number | PRR454 | PRR Title | OOME Off-line |
| --- | --- | --- | --- |
| ###### Impact Analysis Date |  | October 16, 2003 |  |
| ###### Cost/Budgetary Impact |  | In current PRR form, the project estimate is in the 5 – L category (Package 1&2). (see Alternative section below) |  |
| ###### Estimated Project Time Requirements |  | In current PRR form, the project represents 3-4 months of development |  |
| ###### ERCOT Staffing Impacts (across all areas) |  | Minimal upon system implementation. Prior to implementation there will be staffing impacts to gathering of Minimum Down Time reference materials for generating units as well as possible staffing impacts if a manual workaround is employed. |  |
| ###### ERCOT Computer System Impacts |  | The Package 1 / Operations systems would be enhanced: - Add Resource Minimum Down Time to database for each unit, - Add Operator screens and logic for access to Minimum Down Time data Settlement system needs new billing determinant for issuing start up payments for each occurrence of OOME Off-line. |  |
| ###### ERCOT Business Function Impacts |  | New billing determinant will need to be managed in Settlements. |  |
| ###### Operating Practice Impacts |  | Operating practices would add procedural step for using system to cross-reference unit minimum down times prior to issuance of OOME off-line instructions. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

Option 1- If Market agrees to a universal time value for minimum downtime of generating units, Package 1 (Operations) impacts and costs are removed. The project impacts would then be limited to a relatively small Settlements project (2-3 months). Option 2- If Market agrees that the “Lead Time” value from the improved resource plans (PRR359) could be used as Minimum Down Time, this would decrease the development effort.

Evaluation of Interim Solutions (e.g., manual workarounds)

Interim Solution 1- In maintaining PRS recommendation to use the methods of the Constellation PRR as a workaround, ERCOT Operations would OOME off-line a unit (for any amount of time) and pay start-up costs only if the unit was scheduled to be online at the end of the instruction (not paid for start-up if scheduled to be offline). Interim Solution 2- To more closely fit the proposed PRR in a manual workaround; -- ERCOT Settlements could pay a start-up cost independent of whether the unit was to be online or offline at the end of the instruction, as indicated in the approved PRR. -- ERCOT Operations could implement a generic Minimum Down Time (one time value for all units) to allow operations to partially comply with the PRR in protecting units from immediate re-starts. Either solution would require manual settlement for the OOME off-line. It would require 0.25 FTE until full system implementation is achieved (contract or employee).

Comments

N/A