###### LRS Phone Conference Minutes

April 12, 2004

MEETING ATTENDEES:

TDSP’s

AEP, Center Point, ONCOR, TNMP, Meter Smart

REP’s and CR’s

Reliant Energy, Entergy Solutions, TXU Energy Services, Cirro Energy

** DENOTES ACTION ITEMS

# AGENDA

Antitrust Statement

Roll Call and Meeting Expectations

Meeting Minutes and Open Items Review

Updated Timeline

TDSP Business and IT Topics

CR Business and IT Topics

Follow-ups and Next Meeting

Antitrust Statement

Raj reminded the participants that the Antitrust rules apply the same for a phone conference as for a face-to-face meeting.

Meeting Minutes

Bill Boswell asked that any changes to the minutes for the meeting of March 22, 2004 be emailed to him at bboswell@ercot.com.  The minutes and other LRS-related documents are posted to the ERCOT website.  The web page for the meeting minutes is: http://www.ercot.com/calendar/2003calendar/2003lrsmaterials.htm.

Updated Timeline

Raj Chudgar reviewed the updated timeline as presented in the meeting slides.

TDSP Business Topics

Ron asked each TDSP for an update on their progress in resolving the outlier data issues.

AEP had no status to report but promised to have Lloyd Young follow-up.

ONCOR and Center Point are continuing to work on the resolution of outliers. Ron asked that they send a list of ESI-IDs and the corresponding changes.

TNMP reported they had sent a status report.  They have a few issues left that must be resolved with the REP’s.

Ron stated ONCOR was critical because they have the largest sample population and many of their existing Load Research sample points would be used by ERCOT.

Raj asked for confirmation from the TDSP’s on two issues.  The first issue was the 1:1 relationship between the ESI-ID and Recorder ID.  Each TDSP confirmed they could support the 1:1 relationship.  The second issue concerned prepending “Replacement” to a filename when the file contains replacement IDR interval data.  Each TDSP confirmed they could support the file name prepend.

TDSP IT Topics

Raj reviewed the updated TDSP.CSV file format and OpCodes and asked the TDSP’s to review and provide comments at the 4/28/04 meeting.

** TDSP’s were asked to review the proposed format and provide comments to ERCOT at the 4/28 meeting.

Raj had requested the TDSP’s to re-download the FTP Replacement client to update the digital certificates.  All TDSP’s have updated the FTP Replacement client except for TNMP who is still working on the download.

CR Business and IT Topics

CR handshake testing begins this week and should require about 30 minutes..

Raj reviewed the proposed CR.CSV file format for receiving interval meter data in an “extract like” format. There was some confusion regarding how DST intervals would be handled. (i.e. Would 100 intervals be present every day with the DST intervals set to zero’s on non-DST days.)  Ernie suggested 3 examples be provided for non-DST days, spring DST and fall DST.

** CR’s were asked to review the proposed format and provide comments to ERCOT at the 4/28 meeting.

** ERCOT will review the DST format and report back at the 4/28 meeting.  Three DST examples will be provided and discussed.

Raj stated no additional encryption will be needed because FTP Replacement technology has secure SSL layered on the transport.

Next Meeting

The next LRS Project meeting is scheduled for 9 am – 3 pm on Wednesday, 04/28/2004 at the ERCOT Met Center, Room 209.  (The slides indicated the next meeting is 4/25.  This is incorrect.)