## Slide 1: Projects Update - PRS
By : Gerry Abad
5-21-04

## Slide 2: Market Operations
Description | Status | Comments/Ref
Tradeable Generation Rights | June | PR30158
ERCOT Settlement Estimation | June | SCR 725
EPS Meter Data Transmittal via extract | August | PIP204/PRR283
Clarification of Ancillary Services Obligation Calculation | August | PRR-451
Load Research Sampling | September | PUCT Project 25516
ERCOT Scheduled as a Resource | Testing and Planning | PRR404
Notes: Added Scope Details:
Under Release 3.1, included HIGH PRIORITY request from Operations to add PR30167 Archival of Shift Factors

## Slide 3: Retail Operations
Description | Status | Comments/Ref
Move-In/Move-Out Solution to Stacking | August | PR-30002-02
Portal Replacement, Phase II (TML II) | August | PR-30052-02
Notes: Added Scope Details:
Under Release 3.1, included HIGH PRIORITY request from Operations to add PR30167 Archival of Shift Factors

## Slide 4: EMMS Release 3
Site Acceptance Test (SAT) ended For MOS/EMP 2.1.1
  SAT For SMP/EMP2.2 is in progress
Market User Acceptance Test (UAT) - Completed
QSE training is completed and Operator training has been scheduled for SMP/EMP2.2
Planned migration schedule
  MOS/EMP2.1.1 on 6/2 (Market Notice Issued)
  Market Oversight Monitoring System (MOMS) on 7/2
  SMP/EMP2.2 on July 7
  Resource Plan Improvement and XML on July 14

## Slide 5: EMMS Release 3
ERCOT High Priority Projects | Status | Comments/Ref
Provide Display for Gen Output, Limits, Monitored Pts | Completed | 
Display PF and SCADA on Single One Line | Completed | 
System Map (Power World) | Completed | 
EMP 2.2 Upgrade | July 2004 | PR30144
EMS Front End Replacement | July 2004 | PR30050
Load Rollover during line outage | July 2004 | PR20159
Enhance STNET to run multiple selected Time Ranges | July 2004 | PR30074
VSAT/TSAT Interface Upgrade | July 2004 | 
ESCA to PTI Download | July 2004 | PR30096
Implement Selected Contingency in PF | July 2004 | PR40170
Unconstrained Ancillary Services | 6/2/04 | Critical addition for summer operations
CA/RAP Enhancements (RTCA Flag Addition) | 6/2/04 | Critical addition for summer operations
Notes: Added Scope Details:
Under Release 3.1, included HIGH PRIORITY request from Operations to add PR30167 Archival of Shift Factors

## Slide 6: EMMS Release 3
Market High Priority Projects | Status | Comments/Ref
Stop Oscillation of Constraint Management | 6/2/04 | PR30044
Elimination of Resource Specific Deployments (CAT4) | 6/2/04 | PRR424
UBES-DBES Ramp Rates | 6/2/04 | PRR 349
OOM As Instructed Deviation | 6/2/04 | PRR373
Unit Resource Testing | 6/2/04 | PRR332
Improve Resource Plan | July 2004 | PRR359 (50% of Requirements)
Resource Plan Change Indicator | July 2004 | PR30059
Display Print Resource Plan | July 2004 | PR30068
Display Expected Schedule Changes | July 2004 | PR30097
Archival of Shift Factors | 6/2/04 | PR30167
Handling of Equipment Name Changes | 6/2/04 | PR30169
Notes: Added Scope Details:
Under Release 3.1, included HIGH PRIORITY request from Operations to add PR30167 Archival of Shift Factors

## Slide 7: EMMS Release 4
Started w/ 15 projects @ “Pens Down” on 2/29
Business requirements completed on 3/31
Final detail scope definition in progress
  RMR Automation and Dynamic Ratings (Portion) deferred to R5
  Firm scope on 11 projects
  Negotiations continue on scope of 2 projects in EMS area
  Scope of 4 projects spread between R4 and R5
Initial plan and cost estimate provided by AREVA
QSE design review members from Austin Energy, LCRA, TXU, Reliant, Tenaska

## Slide 8: EMMS Release 4
ERCOT High Priority Projects | Status | Comments/Ref
Improve real time local congestion management | Firm scope | PR40001 (ERCOT development Vs AREVA)
Load Forecast metrics | Firm scope | PR40001 (ERCOT development Vs AREVA)
Improvements to VSA/DSA | Firm scope | PR40001 (Scope in R4 & R5)
OOME Participation in Providing Ancillary Services | Firm scope | PR40051
EMS Archive Comparison Tool | Firm scope | PR40059 (Scope in R4 & R5)
CSC Thermal Limits | Under Negotiation | PR30084 (Scope in R4 & R5)
Special Protection Schemes | Under Negotiation | PR30085
Notes: Added Scope Details:
Under Release 3.1, included HIGH PRIORITY request from Operations to add PR30167 Archival of Shift Factors

## Slide 9: EMMS Release 4
Market High Priority Projects | Status | Comments/Ref
AS Simultaneous Selection (Carryover from R3) | Firm scope | PRR342
RPRS Market Redesign | Firm scope | PRR413/PIP137/PRR211
Fleet Deployment (OOM) & Electronic Recording of VDI and VDI as Instructed Deviation | Firm scope | PRR422/PRR423, PR40001
Resource Plan Improvement (Carryover from R3) | Firm scope | PRR359/SCR723 (Scope in R4 & R5)
RMR Automation | Deferred to R5 | PRR428
Dynamic Ratings | Deferred to R5 | PR30016 (Extend Pilot Program functionality within R4)
Unit-specific Bid Limits based on Generic Cost | Firm scope | PRR485
PUCT Market Oversight Division Projects | Firm scope | PR40048/40049/40062
Notes: Added Scope Details:
Under Release 3.1, included HIGH PRIORITY request from Operations to add PR30167 Archival of Shift Factors