## Slide 1: Project Update - PRS
By : Troy Anderson
6-24-2004

## Slide 2: Monthly PRS Project Update
Objectives
  Consistent format
  Chronological by business area
  Highlight changes month to month
    Implementations
    Target delivery dates
    Deliverable changes
  Adjusted monthly based on available time

## Slide 3: Market Operations
Description | Status | Comments/Ref
EMMS Release 3a | Implemented 6/2/04 | 28 issues being worked
Market Oversight Monitoring Sys. (MOMS) | 7/2/04 implementation | PUCT application
EMMS Release 3a – SMP/EMP2.2 | 7/7/04 implementation | 
ERCOT Scheduled as a Resource (EMMS Release 3b) | 6/28/04 market testing 7/14/04 implementation | PRR404
Resource Plan Improvement (LSL) (EMMS Release 3b) | 6/28/04 market testing 7/14/04 implementation | PRR359 (50% of requirements)
ERCOT-Wide Totals | 7/28/04 implementation | 
EPS Meter Data Transmittal via extract | Sept./Oct. 2004 | PIP204 / PRR283
Clarification of Ancillary Services Obligation Calculation | September 2004 | PRR451
Load Research Sampling | September 2004 | PUCT Project 25516
Outage Scheduler Enhancements (Phase 1) | 9/17/04 implementation | PRR425
EMMS Release 4 | November 2004 | 
EMMS Release 5 | May 2005 | 
Notes: Added Scope Details:
Under Release 3.1, included HIGH PRIORITY request from Operations to add PR30167 Archival of Shift Factors

## Slide 4: Retail Operations
Description | Status | Comments/Ref
Move-In/Move-Out Solution to Stacking | 8/1/04 implementation | PR-30002-02
Portal Replacement, Phase II (TML II) | 8/1/04 implementation | PR-30052-02
Notes: Added Scope Details:
Under Release 3.1, included HIGH PRIORITY request from Operations to add PR30167 Archival of Shift Factors

## Slide 5: Infrastructure / Misc.
ERCOT High Priority Projects | Status | Comments/Ref
Retirement of ERCOT Portal | Portal to be retired on 7/7/04 | Planned 1 day outage occurred 6/22/04
Lodestar Upgrade | 4th Quarter 2004 | 
Siebel Upgrade | 4th Quarter 2004 | 
Notes: Added Scope Details:
Under Release 3.1, included HIGH PRIORITY request from Operations to add PR30167 Archival of Shift Factors