| ERCOT Working Group Report |
| --- |
| Group Name: TTPT (Texas Test Plan Team) | Reporting Period: 03/19/04 – 04/08/04 |
| Working Group website: http://www.ercot.com/Participants/Committees/ttp_comm.htm |
| Chair / Vice Chair name/email/phone: Bill Bell (william.bell@centerpointenergy.com ) 713-207-3885 Vice Chair Jennifer Teel (jennifer.teel@ec-power.com) 713-403-8731, Sharon Polliard (srpolliard@aep.com) 918-599-2055 |
| Meetings / Calls since last report: |
| Meetings 04/07/04 – Monthly TTPT Meeting Conference Calls None |
| Voting Items or need direction from RMS: |
| 04/08/04 – none during the reporting period |
| Items completed since last report: |
| Flight 0504 Preparation Trading partnerships were sent out to Market from Flight Admin Checklists created Test bed information communicated to TDSPS Ongoing Maintenance Updates to Texas Market Test Plan (TMTP) document to reflect changes with V2.0, NAESB and Flight 0504 approach. Maintenance of white paper for Flight 0504 and market hard questions for future version changes in the market Testing Tools Maintenance Working with TDTWG on the updates to the Technical Connectivity Worksheet Brainstorming session on ETOD modifications New business Discussion of certification of service providers instead of and/or in conjunction with REPs having to certify when they want to enter a TDSP territory or add new functionality. Please review Minutes of the TTPT for a complete discussion of the meeting |
| Action Items / Next Steps: |
| Flight 0504 Preparation Connectivity kickoff call 4/16/04 Begin connectivity 4/16/04 All frame 0 work begins Maintenance of Testing Tools |
| Pending deadlines / meeting dates / announcements: |
| 05/05/04 – Monthly TTPT meeting |