## Slide 1
RMS Update - ERCOT
June 10, 2004

## Slide 2
Supporting Reports Section

## Slide 3
Missing 867 Report Summary

## Slide 4: Missing 867 Report
Missing 867 Report
The Missing 867 Report will provide TDSPs information about Service Orders in a scheduled state for which ERCOT has not received an 867 completing transaction at least seven days after the scheduled meter read
Weekly report provided to the TDSP
Stats Summary:

## Slide 5: Missing 867 Report

## Slide 6: Missing 867 Report

## Slide 7
Pro-Active Transaction Resolution Measures
867s Received on Canceled Service Orders

## Slide 8: 867s received on Canceled Service Orders
Situation
ERCOT periodically receives 867_03 Finals and 867_04s for service orders that are Canceled in ERCOT systems. The Service Order Statuses that are considered Canceled are: Canceled (manually or concurrent processing), Canceled by Customer Request, Canceled by Customer Objection, Canceled Permit Not Received, Canceled with Exception, Unexecutable and Rejected by TDSP. This can indicate an out-of-sync condition between the TDSP and ERCOT.
Mechanism for Handling 867 RCSO:
Step 1: ERCOT produces 867RCSO data each Friday and submits a report file to each TDSP and CR via the ERCOT Portal
Step 2: The TDSPs review the FasTrak line items and take one of the following actions:
a) If the TDSP has cancelled the service order, no further action is required
b) If the TDSP has completed the service order, they will initiate a day-to-day FasTrak issue and work with ERCOT to get ERCOT systems changed to complete. Completion of canceled service orders will require the approval of the CR initiating the transaction.
(Note: For Cancel by Customer Objection, the TDSP will honor the cancel in their systems)

## Slide 9: 867s received on Canceled Service Orders
April 30, 2004 Status
Issues on FasTrak from 11/7/03
through 4/23/04
Issues to Portal Report starting
4/30/04
April 30, 2004 Status
Includes only data submitted via FasTrak 11/7/03 through 5/28/04

## Slide 10: 867s received on Canceled Service Orders
Completed Items
  ERCOT continues sending weekly FasTrak issues to TDSPs
  ERCOT modified process to omit 867 Cancels from reporting beginning with 2004
  ERCOT met with each TDSP on 2/4/04 and 2/5/04 to determine a consensus direction for clearing out-of-sync ESI IDs
  867RCSO process helped to identify two processing issues with two different TDSP since its inception
  ERCOT moved the 867RCSO report from a FasTrak Initiated issue to an automated weekly portal report to the TDSP and the CR on April 30, 2004
Next Steps
  ERCOT to summarize data provided to the TDSPs for reporting to RMS for the next few months

## Slide 11
FasTrak Issue Status
2003 Day-to-Day
2004 Day-to-Day
Data Extract Variances (DEV)
ERCOT Initiated Issues

## Slide 12: FasTrak 2003 “Day to Day” Issue Stats (as of 06-01-04)
Total ESI IDs worked on 2003 issues = 324,688
Of the 632 New and In Progress Non-ERCOT issues, 30 are resolved and awaiting other party resolution check off
2 are for the year 2002
Number of ESI IDs not tracked

## Slide 13: FasTrak 2004 “Day to Day” Issue Stats (as of 06-01-04)
Of the 277 New & In Progress, 117 are resolved and awaiting other party resolution check off
Total ESI IDs worked to date since January 1, 2004 = 132,956
Of the 2,049 New & In Progress, 262 are resolved and awaiting other party resolution check off
Number of ESI IDs not tracked

## Slide 14: FasTrak Data Extract Variance Issue Stats (as of 06-01-04)
Note: Of the 926 New & In Progress ERCOT Issues, 30 are resolved and awaiting other party resolution check off

## Slide 15: FasTrak ERCOT Initiated Issues Issue Stats (as of 06-01-04)
These are issue initiated by ERCOT to the TDSP or CR as a result of one of the following projects:
  Customer Protection Period and 814.08
  867 Received on Canceled Service orders
  5 new issue types to support Energy Aggregation Management Department issue process

## Slide 16
Thank You

## Slide 17
LRS Project Update

## Slide 18: LRS PROJECT INFORMATION
Market Updates
  TDSP Installation update as of 6/1/2004
  CR.csv examples have been demo with market
  Pilot Program to start end of June 2004 and run through Sept 2004
  TDSPs to enter Pilot Early July 2004
  CRs to enter Pilot 1 month thereafter
  During Pilot, Market will be working with ERCOT to resolve program issues
  Next LRS market meeting 6/23/2004 at MET Center

## Slide 19: LRS PROJECT INFORMATION
ERCOT Updates
  Updated operation guide to reflect changes needed by market and ERCOT
  Updated TDSP.CSV file for format clarifications
  Updated replacement rules for temporary service and OMR
  In-process is internal integration testing in preparation for pilot
  Supplemental additions to original samples completed for stratums that were not sampled at 100% but required for statistics
  Tracking sample point installations and working with TDSPs on sample point replacements

## Slide 20: LRS PROJECT UPCOMING ACTIVITES
July to Sept 2004, TDSPs to start “pilot” with ERCOT
  Submitting installations of IDRs
  Submitting meter readings
  Obtaining responses for submitted data
  Working with ERCOT Load Profiling Group for errors
  Weekly conference calls with TDSPs
August to Sept 2004, CRs to start “pilot” with ERCOT
  Obtain accepted and/or aggregated raw IDR information (.LSE and .CSV)
  Obtain control files and environment files
  Working with ERCOT Load Profiling Group for errors
  Updates on conference weekly calls

## Slide 21
Thank You