| ## ERCOT Working Group Report |  |
| --- | --- |
| Group Name: TTPT (Texas Test Plan Team) | Reporting Period: 04/08/04 – 05/05/04 |
| Working Group website: http://www.ercot.com/Participants/Committees/ttp_comm.htm |  |
| Chair / Vice Chair name/email/phone: Bill Bell (william.bell@centerpointenergy.com ) 713-207-3885 Vice Chair Jennifer Teel (jennifer.teel@ec-power.com) 713-403-8731, Sharon Polliard (srpolliard@aep.com) 918-599-2055 |  |
| Meetings / Calls since last report: |  |
| ### Meetings 05/05/04 – Monthly TTPT Meeting ### Conference Calls None |  |
| Voting Items or need direction from RMS: |  |
| 05/05/04 – none during the reporting period |  |
| Items completed since last report: |  |
| Flight 0504 Preparation - Connectivity Completed - Penny Tests 95% complete - Market is Go for Day 1 of Flight 0504 Ongoing Maintenance - Updates to Texas Market Test Plan (TMTP) document to reflect changes with V2.0, NAESB and Flight 0504 approach. - Maintenance of white paper for Flight 0504 and market hard questions for future version changes in the market Testing Tools Maintenance - Working with TDTWG on the updates to the Technical Connectivity Worksheet - Brainstorming session on ETOD modifications New business - Discussion of future flights for 2005 - FAQ’s Review - Request TDTWG to host Lessons Learned from NAESB 1.6 at future TTPT meeting. - Discussion of Texas Market Link Phase 2 test scripts. - Discussion of Top 4 production issues plaguing the market and brainstorm if test scripts exist or need to be created to address the issues. #### Please review Minutes of the TTPT for a complete discussion of the meeting |  |
| Action Items / Next Steps: |  |
| Flight 0504 Preparation - Flight 0504 Kickoff call on 5/14/04 - Day One Begins 5/17/04 Maintenance of Testing Tools |  |
| Pending deadlines / meeting dates / announcements: |  |
| 06/11/04 – Monthly TTPT meeting |  |