| ERCOT Working Group Report |
| --- |
| Group Name: TTPT (Texas Test Plan Team) | Reporting Period: 04/08/04 – 05/05/04 |
| Working Group website: http://www.ercot.com/Participants/Committees/ttp_comm.htm |
| Chair / Vice Chair name/email/phone: Bill Bell (william.bell@centerpointenergy.com ) 713-207-3885 Vice Chair Jennifer Teel (jennifer.teel@ec-power.com) 713-403-8731, Sharon Polliard (srpolliard@aep.com) 918-599-2055 |
| Meetings / Calls since last report: |
| Meetings 05/05/04 – Monthly TTPT Meeting Conference Calls None |
| Voting Items or need direction from RMS: |
| 05/05/04 – none during the reporting period |
| Items completed since last report: |
| Flight 0504 Preparation Connectivity Completed Penny Tests 95% complete Market is Go for Day 1 of Flight 0504 Ongoing Maintenance Updates to Texas Market Test Plan (TMTP) document to reflect changes with V2.0, NAESB and Flight 0504 approach. Maintenance of white paper for Flight 0504 and market hard questions for future version changes in the market Testing Tools Maintenance Working with TDTWG on the updates to the Technical Connectivity Worksheet Brainstorming session on ETOD modifications New business Discussion of future flights for 2005 FAQ’s Review Request TDTWG to host Lessons Learned from NAESB 1.6 at future TTPT meeting. Discussion of Texas Market Link Phase 2 test scripts. Discussion of Top 4 production issues plaguing the market and brainstorm if test scripts exist or need to be created to address the issues. Please review Minutes of the TTPT for a complete discussion of the meeting |
| Action Items / Next Steps: |
| Flight 0504 Preparation Flight 0504 Kickoff call on 5/14/04 Day One Begins 5/17/04 Maintenance of Testing Tools |
| Pending deadlines / meeting dates / announcements: |
| 06/11/04 – Monthly TTPT meeting |