| ERCOT Working Group Report |
| --- |
| Group Name: PWG (Profiling Working Group) | Reporting Period: 05/14/04 – 06/10/04 |
| Working Group website: http://www.ercot.com/Participants/Committees/pwg_comm.htm |
| Chair name/email/phone: Ernie Podraza (epodraza@reliant.com ) 713-497-5295 Vice Chair name/email/phone: John Taylor (JTAYL13@entergy.com ) 832-681-3152 |
| Meetings / Calls since last report: |
| Conference Calls 05/12/2004 – Load Research Project Call for TDSP installation and CR .csv file discussion. Meetings 05/26/04 – Load Research Project Meeting 05/25/04 – Monthly PWG meeting |
| Voting Items or need direction from RMS: |
| PRR479 IDR Removal revised language (see PWG and ERCOT presentation Material and the revised PRR documents). |
| Items completed since last report: |
| 1) PRR514 12 Month Window for Non-IDR Scaling was approved by the RMS on 4/14/04, and approved by PRS on 5/21/04, and will appear for future TAC review at the July 8 TAC meeting. 2) Load Research Sample sites being installed by TDSPs (21% complete). CR .csv file format has been approved. 4) IDR Analysis Report additional analysis for UFE affects and lower limits is complete and presented to the PWG. |
| Action Items / Next Steps: |
| PRR494 Revise Forecasted Load Profile Post time remanded to the PWG. Cirro to evaluate ERCOT staff feedback on system production forecast timeliness and shall be discussed at the next PWG meeting. CenterPoint shall provide to ERCOT a draft timeline for proposed changes of annual validation issues. AEP to submit proposal on PRR draft for effective date of profile id assignment changes. PRR478 Lagged Dynamic Samples for New Load Profiles implementation to be discussed. Entergy Solutions and TXU Energy to propose PRR language to lower the IDR Mandatory Installation Threshold. Annual Validation suggestions shall be discussed at the next PWG. * For additional detail information see file, PWG_Report_Appendix_2004_06_10.doc as well as the PWG meeting minutes at http://www.ercot.com/calendar/2003calendar/2003pwgmaterials.htm and LRS minutes at http://www.ercot.com/calendar/2003calendar/2003LRSmaterials.htm . |
| Pending deadlines / meeting dates / announcements: |
| None planned as yet – Load Research Project Conference Call 06/22/04 – Monthly PWG meeting To be announced – ERCOT Load Research Project Meeting. June to Sept 2004, TDSPs to start "pilot" with ERCOT for then Load Research Project. July to Sept 2004, CRs to start "pilot" with ERCOT for the Load Research Project. |