## Slide 1
Report to RMS
July 14, 2004

## Slide 2
TTPT Key Dates and Deadlines as of 6/30/04
6/01/04 - DNP GO Live
6/11/04 - TTPT Meeting (tentative adoption of Flights for 2005)
6/23/04 - Flight 0504 96.5% Complete
6/30/04 - TTPT Adoption of Flights for 2005
7/07/04 - Notice for Flight 0904 (Second Version 2.0 test Flight)
7/15/04 - TTPT Meeting
7/23/04 - Flight 0504 tentatively scheduled to conclude
7/28/04 - Finalized Scripts for Flight 0904 due to ERCOT
8/01/04 - Version 2.0 Go Live
8/04/04 - Flight 0904 Orientation Meeting MANDATORY
8/11/04 - FLIGHT DEADLINE for Flight 0904
8/11/04 - TTPT Meeting
8/20/04 - Mandatory Connectivity Kick Off Call & Penny Tests begin
8/30/04 - TDSPs communicate Test Bed to Trading Partners and ERCOT
9/10/04 - Flight 0904 Kick Off Conference Call
9/13/04 - Flight 0904 Frame 1 Transactions begin to flow (4th DNP Script Begins)
11/19/04 - Flight 0904 tentatively scheduled to conclude

## Slide 3
To Date Flight 0504 has been a Fantastic Success
Why?
Planning by the MIMO Coordination Team for almost Two years
Coordination between the MCT and TTPT to prioritize scripts so as to properly test the new functionality introduced by Version 2.0
Extensive internal testing by ERCOT and the Market Participants
A well planned Test Flight
Excellent Test Execution by all Market Participants
A stern Flight Administrator, Glen Wingerd

## Slide 4
2004 Market Test Time Line Revised 6/30/04
Flight V1.6-0104
New CRs & DNPs
Jan
Feb
Apr
Jun
May
Mar
Aug
July
Sept
Oct
Nov
Dec
August 1, 2004 RMS Approved production roll
out date for Version 2.0, including MIMO
and Stacking transaction changes
2003
2004
1/23/04 Flight
Kickoff
3/05/04 Flight Successfully
Concludes
6 Wk. Test
0504 Flight
Notice
3/5/04
5/14/04 Flight
Kickoff
10 Wk. Test
Flight V2.0-0904
New CRs
Flight Notice
7/7/04
9/10/04 Flight
Kickoff
10 Wk. Test
7/23/04 Flight Ends
11/19/04 Flight Ends
Flight V2.0-0504
All Market Players & DNPs
NAESB Version 1.6 Phase 2 Test
1/5 - 2/13
NAESB Version 1.6 Phase 3 Test
2/16 - 3/26
Feb 6, 2004, Check Point
on MIMO progress

## Slide 5
Flight Schedules for V2.0 Test Flights in 2004

## Slide 6
TTPT Adopted Flight Schedules for 4 Test Flights in 2005
V2.0-0105 (Testing New Market Participants in TX SET Version 2.0)
    Connectivity to start Dec 17, 2004 (to avoid Christmas/New Years)
    Jan 21, 2005 - Mar 18, 2005 (8 weeks for scripts)
V2.0-0405 (Testing New Market Participants in TX SET Version 2.0)
    Connectivity to start March 18, 2005
    April 22, 2005 - June 17, 2005 (8 weeks for scripts)
V2.0-0705 (Testing New Market Participants in TX SET Version 2.0 or perhaps a new release of TX SET Version 2.1)
    Connectivity to start June 17, 2005
    July 22, 2005 - Sept. 16, 2005 (8 weeks for scripts)
V2.0-1005 (Testing New Market Participants in TX SET Version 2.0)
    Connectivity to start September 16, 2005
    Oct. 21, 2005 - Dec. 16, 2005 (8 weeks for scripts)

## Slide 7
Flight Schedules for V2.0 Test Flights in 2005 (6/30/04)

## Slide 8
Flight Schedules for V2.0 Test Flights in 2005 (6/30/04)

## Slide 9
2005 Market Test Time Line Draft 06/30/04
Flight V2.0-0105
New CRs
Jan
Feb
Apr
Jun
May
Mar
Aug
July
Sept
Oct
Nov
Dec
2004
2005
1/21/05 Flight
Kickoff
3/18/05 Flight Ends
8 Wk. Test
0705 Flight Notice
5/04/05
7/22/05 Flight
Kickoff
8 Wk. Test
Flight V2.0-1005
New CRs
Flight Notice
8/03/05
8 Wk. Test
9/16/05 Flight Ends
Flight V2.0-0705
New CRs & Possible V2.1 Release
Flight V2.0-0405
New CRs
4/22/05 Flight
Kickoff
6/17/05 Flight Ends
8 Wk. Test
0405 Flight
Notice
2/2/05
12/16/05 Flight Ends
10/21/05 Flight
Kickoff

## Slide 10
Proposed Resolution for Test Flights for 2005
RMS approves the 2005 Market Testing Flight Schedules for Flights V2.0-0105, V2.0-0405, V2.0 - 0705 and V2.0-1005 as adopted by the TTPT.
RMS further directs that any material changes to these timelines or changes in scope of the test flights must be approved by RMS.

## Slide 11
Questions ?
Texas Test Plan Team Report to RMS